Title	: WP3 Working and Plenary Meeting

Date & Time	: 2006-08-28/29

Date Approved	:

Location	: Joanneum Research, Graz, Austria

Document	: input.doc

Chair	: Peter Schallauer

Author(s)	: Peter Schallauer, Herwig Rehatschek

Affiliation(s)	: JRS

Content

1	WP3 Working Meeting	2

1.1	Attendees	2

1.2	Agenda	2

1.3	Introduction	3

1.4	WP 3.1 - Content Structuring	3

1.5	WP 3.2 - Moving 2D and 3D Object Segmentation and Indexing	4

1.6	WP 3.3 - Audio/Speech Processing and Text Analysis	5

2	WP3 Plenary Meeting	7

2.1	Agenda	7

2.2	WP 3.2 – Moving 2D and 3D Object Segmentation and Indexing	7

2.3	WP 3.3 - Audio/Speech Processing and Text Analysis	9

3	Action Points Summary	11

# WP3 Working Meeting

## Attendees

| Name | Email | Affiliation |
| --- | --- | --- |
| Zeljko Obrenovic | z.obrenovic@cwi.nl | CWI |
| Joemon Jose | jj@dcs.gla.ac.uk | GU |
| Frank Hopfgartner | hopfgarf@dcs.gla.ac.uk | GU |
| Benoit Huet | Benoit.Huet@eurecom.fr | EURECOM |
| Antony Schutz | antony.schutz@ eurecom.fr | EURECOM |
| Jean Carrive | jcarrive@ina.fr | INA |
| Juan Jose Burred | burred@nue.tu-berlin.de | TUB |
| Martin Haller | haller@nue.tu-berlin.de | TUB |
| Joeman Jose | jj@dcs.gla.ac.uk | GU |
| Richard Arndt | rarndt@uni-koblenz.de | KU |
| Pavel Smrz | smrz@fit.vutbr.cz | UEP |
| Pavel Praks | pavel.praks@vse.cz | UEP |
| Miroslav Vacura | vacuram@vse.cz | UEP |
| Martin Svihla | svihlam@vse.cz | UEP |
| Kevin McGuiness | kmcguinness@computing.dcu.ie | DCU |
| Tomasz Adamek | adamekt@eeng.dcu.ie | DCU |
| Gordon Keenan | gkeenan@eeng.dcu.ie | DCU |
| Yousri Abdeljaoued | yousri.abdeljaoued@epfl.ch | EPFL |
| Essid Slim | slim.essid@enst.fr | GET |
| Gael Richard | gael.richard@enst.fr | GET |
| Reede Ren | reede@dcs.gla.ac.uk | GU |
| Anastasios Gounaris | gounaris@iti.gr | ITI |
| Peter Schallauer | peter.schallauer@joanneum.at | JRS |
| Herwig Zeiner | herwig.zeiner@joanneum.at | JRS |
| Herwig Rehatschek | Herwig.rehatschek@joanneum.at | JRS |
| Roland Mörzinger | roland.moerzinger@joanneum.at | JRS |
| Marcin Grzegorzek | marcin.Grzegorzek @elec.qmul.ac.uk | QMUL |
| Paul Buitelaar | paulb@dfki.de | DFKI |

## Agenda

| - Opening of the meeting | JRS | 11:50 |
| --- | --- | --- |
| - D3.1 State-of-the-Art Report on AV CA (conclusions) | Eurecom | 11.55 |
| - Temporal music video structuring | DCU | 12.05 |
| - Sparse representation for audio indexing (conclusions) | GET | 12.15 |
| - Temporal alignment between audio and complementary text | INA | 12.25 |
| - D3.3 setup planning | GET | 12.35 |
| - Proposal: On audiovisual indexing (Segment a TV feed to programs) | GET | 12.45 |
| - Proposal: Study on audio classif. robust against sound deformations | GET | 12.55 |
| - Action points and conclusions | JRS+all | 13:05 |
| - Close of WP3 working meeting |  | 13.20 |

## Introduction

The welcome note was delivered by Peter Schallauer (JRS) and the agenda for the meeting was presented, with specific objectives to conclude on finished research activities, to discuss current research activities and to setup newly proposed research activities.

## WP 3.1 - Content Structuring

### D3.1 State-of-the-Art Report on AV CA (conclusions) (EURECOM)

D3.1 was sent mid of June 2006 to the European Commission. Finalization was performed by QMUL.

Conclusions: the report significantly contributed to identify overlaps between research partners and helped to kick-off the partner collaborations. Furthermore it could be identified, that all partners have a deep know-how in the area of MM indexing.

For making a book out of it, still a lot of editorial work would be needed. To be discussed in WP7.

### Proposal: On audiovisual indexing (Segment a TV feed to programs) (GET)

Apply audio and visual indexing in order to temporally segment a TV feed to programs. Interested parties are GET, INA, DCU, QMUL and TUB.

A new proposal was presented by GET on the following possible application: segment a talk-show like TV program into "chapters"

  - Main motivation: a problem where both audio and video are clearly needed

  - Problem: no data to share with partners

  - AP4.3.9: Investigate if talk-show like TV programs can be can be provided/accessed (INA/GET): 2006-10-01

A proposal was presented by DCU for content structuring of TV videos (combined audio and visual analysis):

- speaker classification: use GET or TUB speaker classification in order to improve indexing techniques of DCU

One main question is on what corpus the work will be done? A work plan will be discussed and proposed until the end of the Graz meeting by GET.

    - AP4.3.27: Action plan setup (corpus identification, expected partner contributions) with INA, DCU, TUB and QMUL; to be sent to WP3 for commenting/joining (GET) : 2006-08-31

## WP 3.2 - Moving 2D and 3D Object Segmentation and Indexing

### Temporal music video structuring  Music video indexing (DCU)

Activity name was misleading; new name of collaboration is "Music video indexing".

Overall goal of the collaboration is the automatic transcription of drum sequences. The approach is on combined audio and visual analysis. Main focus is on how visual analysis can help to improve the audio part.

GET: audio part (audio analysis, transcription of drum sequences),	 
DCU: video part (visual analysis, segmentation/tracking (position of drum sticks, etc.)

A concrete action plan and organisation of the work has to be agreed between DCU and GET. The target of this work is to evaluate the importance of visual information in the task of “Audiovisual music videos drum transcription”

A plan was provided to WP3 at the end of the Graz meeting. It is recalled below:

  - Towards a “low-level” AV features drum transcriber

    - AP4.3.2: Build a DVD of additional AV drum sequences and send it to DCU (GET) : 2006-09-01

    - AP4.3.3: Set-up an improved drum transcription system trained on drum sequences (GET): 2006-09-27

    - AP4.3.4: Initial version of the automatic segmentation of drum tops (DCU): 2006-09-15

    - AP4.3.5: Build an audiovisual drum transcription system based on output of both algorithms on drum only signals and on drum + other musicians signals (GET): 2006-10-31

  - Towards “high level” video features integration

    - AP4.3.6: Build a drum stick tracking ground-truth to evaluate the potential of the visual information on this task (DCU): 2006-10-01

    - AP4.3.7: Feasibility/Usefulness study for an automatic drum stick tracking algorithm (DCU/GET): 2006-10-15

    - AP4.3.8: If feasible: Build an audiovisual drum transcription system using high-level video features. Also a comparison between the two approaches “low-level video/audio transcription” and “high-level video/audio transcription” (DCU/GET): 2006-30-11

Another proposal for content structuring of music videos (combined audio and visual analysis) concerns music video genre classification. A tentative plan schedule was proposed:

- AP4.3.10: Send the current music video database to DCU (GET): 2006-09-01

- AP4.3.11: Specification of the task (ideal database, genres definition feasibility study, resource needed) (GET/DCU): 2006-10-01

- AP4.3.12: Decision to continue or stop (GET/DCU): 2006-10-15

## WP 3.3 - Audio/Speech Processing and Text Analysis

### Temporal alignment between audio and complementary text (INA)

Navigation in classical plays recordings

The activity to temporally align audio with text in classical theatre plays is ongoing. Involved partners are INA and GET.

Improve retrieval/navigation in databases of recorded classical theatres, study prosodic strategies used by actors to play with the verse constraints to convey emotions (sadness, anger, …).

  - AP4.3.13: Specification / Development of automatic alignment tool (almost) Done, Open question: speaker adaptation (GET), 2006-10-30

  - AP4.3.14: Segmentation of a larger subset of recordings end of October 2006 (INA), 2006-11-30

  - AP4.3.15: Per verse, half-verse syllable, phone computation of prosodic marks (F0, energy, duration) end of December 2006 (GET), 2007-01-30

  - AP4.3.16: Specification / Development of a visualisation / Search tool DL to be defined (INA), 2007-04-30

  - AP4.3.17: Statistical analysis of prosodic features: March 2007 (GET), 2007-04-30

Les Actualites Francaises

INA presented a collection of news (film) displayed in movie theatres between 1941 and 1969 (one document per week, all in all approx. 1400). The films are well documented (semantically annotated, shot size annotated), however temporally not good aligned.

The task is to temporally align these semantic/textual annotations audio/visually to the video.

For the activity 16 already digitized documents can be considered.

It has to be decided if GET joins this activity, DFKI showed interested to work on that news data.

  - AP4.3.19: Submit paper to IEEE Trans. on SALP (GET), 2006-09-15

  - AP4.3.20: Specification on putting up ground truth data in order to get transcription of midi/wav (GET), 2006-10-30

  - AP4.3.21: discussion on how to integrate TUB into collaboration ‘Sparse representation for audio indexing’ (GET/TUB), 2006-09-15

### Sparse representation for audio indexing (music instrument classification) (GET)

Collaboration (GET, QMUL and external partner LAM) is still on-going. Interim results have been submitted for publication in a conference (Satellite workshop of SAMT’06) and extended results will be submitted to a journal paper (IEEE Trans. SALP) around mid December. Idea: decompose the signal into atoms, put them together to molecules and finally recognize music instruments out of these molecules.

TUB also expressed interest to participate in this collaboration, with special interest in audio classification and source separation. GET will discuss it with TUB.

Work performed will be reported and documented in D3.3

### D3.3 Setup planning: Technical Report on Audio and Speech Processing (M12) (GET)

Content: work done

The main content shall focus on the work done within K-Space! State of the art is only a minor issue. If included, it should be a complementary update of D3.1 and not copying.

Contributors of D3.3: GET, QMUL, TUB, DFKI, DCU (visual part – mainly in D3.2, but cross reference to be made in both deliverables).

A detailed plan for setting up the deliverable D3.3 is presented by GET:

- AP4.3.22: TOC by GET: 20 Sep 2006 (all partners shall contribute on this proposal who wants to contribute what) (GET), 2006-09-20

- AP4.3.23: Partner contributions of sections/chapters; (QMUL, TUB, DFKI, DCU, GET), 2006-10-31

- AP4.3.24: Consolidated version by GET (GET), 2006-11-15

- AP4.3.25: Proof reading (JRS), 2006-11-30

- AP4.3.26: Final version by GET (GET), 2006-12-15

### Proposal: Study on audio classif. robust against sound deformations (GET)

Partners interested in this activity are GET, TUB and QMUL. A workplan will be discussed by GET, TUB and QMUL. An action plan proposal has been discussed and will be sent by GET and TUB to WP3 when finalised (until Sept. 15th).

  - AP4.3.18: Action plan setup with TUB and QMUL, to be sent to WP3 for commenting/joining (GET), 2006-09-15

# WP3 Plenary Meeting

## Agenda

| - Opening of the meeting | JRS | 9.00 |
| --- | --- | --- |
| - Video region segmentation tool (incl. Demonstration) | DCU | 9.05 |
| - Ground truth setup of video/image region segmentation | QMUL | 9.30 |
| - D3.2 setup planning | DCU | 9.40 |
| - Improve speech2text by using ontologies | GET | 9.50 |
| - AV content description | JRS | 10.00 |
| - Proposal: Formalizing Semantics of MPEG-7 descriptions | JRS | 10.10 |
| - Action points and conclusions | JRS + all | 10.20 |
| - Close of WP3 plenary meeting |  | 10.30 |

## WP 3.2 – Moving 2D and 3D Object Segmentation and Indexing

### Video region segmentation tool (incl. Demonstration) (DCU)

DCU demonstrated the segmentation tool which shall be part of the future evaluation activity within WP3.2. In specific it will be used for semi-automatic creation of ground truth segmentation and for automatic running various segmentation algorithms (region segmentation and tracking). The tool is planned to be used also for cross WP activities, especially in connection with WP 4.2. The tool accepts images as well as videos, can run with a GUI and as command line tool.

All in all three segmentation algorithms are included, two from DCU and the mean shift segmentation algorithm from JRS. Algorithms can be integrated by implementing an API defined by the DCU tool. Algorithms from EURECOM and ITI will follow.

The tool is available for download for all partners including API documentation, binaries and source code.

Region low level feature extraction will not be a focus for upcoming development, although features description shall be foreseen in the MPEG-7 region description format.

Most important functionalities still missing:

- Currently regions are not stored in MPEG-7; regions are stored in PNG images; final interface must be metadata.

- Evaluation? How can results of different algorithms be compared, currently only label image output available?

Next steps:

- two more algorithms to be integrated by EURECOM (ncuts) and ITI (saliency)

- integration of semi-automatic object based segmentation tool (including tracking functionality) and MPEG-7 region description by DCU  this will enable for setting up ground truth data

- Development of a separate tool for evaluation

- EPFL will develop a reference database for setting up ground truth data (evaluation metrics)

| AP4.3.29 | EURECOM | Integration of ncuts algorithm into segmentation tool | 30Sept06 |
| --- | --- | --- | --- |
| AP4.3.30 | ITI | check if the integration of saliency algorithm into segmentation tool is feasible | 15Sept06 |
| AP4.3.31 | DCU | integration of semi-automatic object based segmentation tool including tracking functionality | 31Oct06 |
| AP4.3.32 | EPFL | Development of a software tool for the evaluation of segmentation algorithms (evaluation metrics) | 31Oct06 |
| AP4.3.33 | ITI | send list of WP4 requirements on low level feature description to DCU/JRS | 15Sept06 |
| AP4.3.34 | DCU/JRS | Specify requirements for MPEG-7 description (segmentation tool output format) | 30Sep06 |
| AP4.3.35 | JRS | Specify MPEG-7 descriptors (segmentation tool output format) | 15Oct06 |
| AP4.3.36 | DCU | Implementation of MPEG-7 descriptors (segmentation tool output format) | 15Nov06 |

### Ground truth setup of video/image region segmentation

This task can start with the availability of the video region segmentation tool (planned for October 31st06). All the AP discussed during the Athens meeting are shifted according that date.

| AP4.3.37 | QMUL | set up of ground truth for video/image region segmentation (starts with availability of the video region segmentation tool) | 30Nov06 |
| --- | --- | --- | --- |

### D3.2 Setup planning: Technical Report on Moving Object Segmentation (M12) (DCU)

State of the art shall only be updated (complementary to D3.1). Main content will be K-Space segmentation tool, description of automatic approaches, description of the semi-automatic segmentation tool. EPFL wants to contribute the evaluation metrics.

Contributions are expected from: DCU, JRS, ITI, Eurecom and EPFL. The D3.2 roadmap is:

22 Sep: initial version, TOC to all partners

29 Sep: provide feedback

06 Oct: distribute updated document

03 Nov: first partner input arrived

10 Nov: distribute consolidated version

17 Nov: clarification of open issues

24 Nov: final comments from partners

1 Dec: final version of D3.2 ready for proof reading

| AP4.3.38 | DCU | Setup of D3.2, input from DCU, JRS, ITI, EURECOM and EPFL, a detailed roadmap can be found above. | 01Dec06 |
| --- | --- | --- | --- |

## WP 3.3 - Audio/Speech Processing and Text Analysis

### Improve speech2text by using ontologies (GET)

Joint activity between GET and DFKI. There is a problem with getting evaluation data – they exist, but currently GET has no access on them. This data has semantic descriptions as well as full audio transcriptions.

A potential work around would be news data set presented by INA in WP3 working session. However, this data is not fully transcribed, only semantic descriptions are available.

Currently DFKI is investigating currently also annotating manually a corpus (semantically and transcription), this data would be another alternative to be used within this collaboration.

| AP4.3.39 | GET | Continuously update on getting evaluation data set for ‘improve speech2text by using ontologies’ | ongoing |
| --- | --- | --- | --- |
| AP4.3.40 | GET | Study feasibility of using news data from INA as evaluation data set | 30Sep06 |

### AV content description (JRS)

JRS finalise the input to D3.1, a section about MPEG-7 in practice issues is included.

A content description requirements document has been setup and is available on the document store (svn://138.37.35.159:3690/opt/webroot/kspace/svn/WP3/WP3.4/KS-D3-4_Descr_Req-JRS-2006_06_08-V1-0.doc). TRECVid 2006 requirements are included.

This document shall be updated whenever an MPEG-7 metadata exchange is required by any collaboration within KS. A new document version shall be created and JRS shall be notified for specification of necessary MPEG-7 descriptors.

Currently only four partners are involved in WP3.4 (JRS, INA, CWI, TUB), however, 9 partners are involved according TA. All WP3.4 partners shall clarify their role within the task.

Next goal for WP3.4: Build infrastructure to support creation and interoperability of MPEG-7 descriptions to enable/ease metadata exchange within WP3, between WP 3 and WP 4/5, TRECVid 2006 and beyond K-Space.

JRS presented possible infrastructure components, which are MPEG-7 APIs, a Description Specification Repository to access descriptor/profile definitions and MPEG-7 extension definitions, a MPEG-7 document sharing/management infrastructure and a MPEG-7 description validation service. CWI supports the idea of building up a Description Specification Repository and points out, that such a useful infrastructure is currently not available at all.

Some partners like GET have no experience with MPEG-7 and will need help/examples how to provide input.

Next Steps:

  - Gather requirements together with WP6

  - Specify Description Infrastructure

| AP4.3.41 | All | Continuously: Whenever MPEG-7 metadata exchange is required by any collaboration within KS update MPEG-7 description requirements document on document store and notify JRS for specification. | ongoing |
| --- | --- | --- | --- |
| AP4.3.42 | TUB, GU, GET, INA, EURECOM, EPFL, ITI, KU | Each partner to clarify contribution to WP3.4. Send proposal to JRS and QMUL. | 20Sep06 |
| AP4.3.43 | JRS | Set-up document with requirements and ideas on MPEG-7 description infrastructure | 15Sep06 |
| AP4.3.44 | TUB, GU, GET, INA, EURECOM, EPFL, ITI, KU, CWI | Send your planned contributions / feedback/ideas on MPEG-7 infrastructure requirements document to JRS | 30Sep06 |

### Proposal: Formalizing Semantics of MPEG-7 description (JRS)

JRS introduced a new activity on validation of MPEG-7 documents by the help of ontologies. Partners involved so far are JRS and CWI.

The goal of the activity is to formalize semantics of MPEG-7 profiles (starting with DetailedAudioVisualProfile). Potential applications are:

- Automatic validation of MPEG-7 descriptions against a profile

- Automatic mapping of MPEG-7 descriptions between different MPEG-7 profiles

There is an overlap with WP4/KU and the definition of the MM ontology. KU is willing to contribute. Further discussions have to be performed. The currently used ontology for modelling semantic constraints of MPEG-7 DAVP descriptions is publicly available at http://iis/mpeg%2D7/davp/semantics/ontology.htm.

A simple prototype validation service is publicly available at http://iis.joanneum.at/mpeg-7/davp/semantics.

It has been agreed that the proposed activity ‘Formalizing Semantics of MPEG-7 descriptions’ becomes a regular activity led by JRS.

# Action Points Summary

Action points of WP3 working and plenary meeting

| Nr. | Responsible | Description | Date | Status |
| --- | --- | --- | --- | --- |
| Music Video Indexing |  |  |  |  |
| AP4.3.1 | DCU | Send action plan for ‘Music Video Indexing’ to WP3 for commenting/joining | 30Aug06 | Done |
| AP4.3.2 | GET | Build a DVD of additional AV drum sequences and send it to DCU (GET) | 1/09/06 |  |
| AP4.3.3 | GET | Set-up an improved drum transcription system trained on drum sequences | 27/09/06 |  |
| AP4.3.4 | DCU | Initial version of the automatic segmentation of drum tops | 15/09/06 |  |
| AP4.3.5 | GET | Build an audiovisual drum transcription system based on output of both algorithms on drum only signals and on drum + other musicians signals | 31/10/06 |  |
| AP4.3.6 | DCU | Build a drum stick tracking ground-truth to evaluate the potential of the visual information on this task | 1/10/06 |  |
| AP4.3.7 | DCU/GET | Feasibility/Usefulness study for an automatic drum stick tracking algorithm | 15/10/06 |  |
| AP4.3.8 | DCU/GET | If feasible: Build an audiovisual drum transcription system using high-level video features. Also a comparison between the two approaches “low-level video/audio transcription” and “high-level video/audio transcription” | 2006-30-11 |  |
| AP4.3.9 | INA/GET | Investigation on access to talk-show like TV programs | 1/10/06 |  |
| AP4.3.10 | GET | Send the current music video database to DCU | 1/9/2006 |  |
| AP4.3.11 | GET/DCU | Specification of the task (ideal database, genres definition feasibility study, resource needed) | 1/10/2006 |  |
| AP4.3.12 | GET/DCU | Decision to continue or stop | 15/10/2006 |  |
| Temp. alignment between audio and complementary text for classical plays |  |  |  |  |
| AP4.3.13 | GET | Specification / Development of automatic alignment tool | 2006-10-30 |  |
| AP4.3.14 | INA | Segmentation of a larger subset of recordings | 2006-11-30 |  |
| AP4.3.15 | GET | Per verse, half-verse syllable, phone computation of prosodic marks (F0, energy, duration) | 2007-01-30 |  |
| AP4.3.16 | INA | Specification / Development of a visualisation / Search tool | 2007-04-30 |  |
| AP4.3.17 | GET | Statistical analysis of prosodic features | 2007-04-30 |  |
| Proposal: Study on audio classif. robust against sound deformations |  |  |  |  |
| AP4.3.18 | GET | Action plan setup with TUB and QMUL, to be sent to WP3 for commenting/joining | 2006-09-15 |  |
| Sparse representation for audio indexing |  |  |  |  |
| AP4.3.19 | GET | Submit paper to IEEE Trans. on SALP | 2006-09-15 |  |
| AP4.3.20 | GET | Specification on putting up ground truth data in order to get transcription of midi/wav | 2006-10-30 |  |
| AP4.3.21 | GET/TUB | discussion on how to integrate TUB into collaboration ‘Sparse representation for audio indexing’ | 2006-09-15 |  |
| D3.3 Techn. Report on Audio and Speech Proc. |  |  |  |  |
| AP4.3.22 | GET | TOC | 2006-09-20 |  |
| AP4.3.23 | QMUL, TUB, DFKI, DCU, GET | Partner contributions of sections/chapters | 2006-10-31 |  |
| AP4.3.24 | GET | Consolidated version 15 Nov. 2006 | 2006-11-15 |  |
| AP4.3.25 | ALL | Proof reading: | 2006-11-30 |  |
| AP4.3.26 | GET | Final version | 2006-12-15 |  |
| Proposal: On audiovisual indexing (Segment a TV feed to programs) |  |  |  |  |
| AP4.3.27 | GET | Action plan setup (corpus identification, expected partner contributions) with INA, DCU, TUB and QMUL; to be sent to WP3 for commenting/joining | 2006-08-31 |  |
| Proposal: Study on audio classif. robust against sound deformations |  |  |  |  |
| AP4.3.28 | GET | Action plan setup with TUB and QMUL; to be sent to WP3 for commenting/joining | 2006-09-15 |  |
| Video region segmentation tool |  |  |  |  |
| AP4.3.29 | EURECOM | Integration of ncuts algorithm into segmentation tool | 2006-09-30 |  |
| AP4.3.30 | ITI | check if the integration of saliency algorithm into segmentation tool is feasible | 2006-09-15 |  |
| AP4.3.31 | DCU | integration of semi-automatic object based segmentation tool including tracking functionality | 2006-10-31 |  |
| AP4.3.32 | EPFL | Development of a software tool for the evaluation of segmentation algorithms (evaluation metrics) | 2006-10-31 |  |
| AP4.3.33 | ITI | send list of WP4 requirements on low level feature description to DCU/JRS | 2006-09-15 |  |
| AP4.3.34 | DCU/JRS | Specify requirements for MPEG-7 description (segmentation tool output format) | 2006-09-30 |  |
| AP4.3.35 | JRS | Specify MPEG-7 descriptors (segmentation tool output format) | 2006-10-15 |  |
| AP4.3.36 | DCU | Implementation of MPEG-7 descriptors (segmentation tool output format) | 2006-11-15 |  |
| Ground truth setup of video/image region segmentation |  |  |  |  |
| AP4.3.37 | QMUL | set up of ground truth for video/image region segmentation (starts with availability of the video region segmentation tool) | 2006-11-30 |  |
| D3.2 Technical Report on Moving Object Segmentation |  |  |  |  |
| AP4.3.38 | DCU | Setup of D3.2, input from DCU, JRS, ITI, EURECOM and EPFL, for a detailed roadmap see section 2.2.3. | 2006-12-01 |  |
| Improve speech2text by using ontologies |  |  |  |  |
| AP4.3.39 | GET | Continuously update on getting evaluation data set for ‘improve speech2text by using ontologies’ | ongoing |  |
| AP4.3.40 | GET | Study feasibility of using news data from INA as evaluation data set | 2006-09-30 |  |
| AV content description |  |  |  |  |
| AP4.3.41 | All | Continuously: Whenever MPEG-7 metadata exchange is required by any collaboration within KS update MPEG-7 description requirements document on document store and notify JRS for specification. | Ongoing |  |
| AP4.3.42 | TUB, GU, GET, INA, EURECOM, EPFL, ITI, KU | Each partner to clarify contribution to WP3.4. Send proposal to JRS and QMUL. | 2006-09-20 |  |
| AP4.3.43 | JRS | Set-up document with requirements and ideas on MPEG-7 description infrastructure | 2006-09-15 |  |
| AP4.3.44 | TUB, GU, GET, INA, EURECOM, EPFL, ITI, KU, CWI | Send your planned contributions / feedback/ideas on MPEG-7 infrastructure requirements document to JRS | 2006-09-30 |  |