Title	: Intro Plenary Sessions

Date & Time	: 2006-08-28

Date Approved	:

Location	: Joanneum Research, Graz, Austria

Document	: input.doc

Chair	: Craig Stewart

Author(s)	: Marcin Grzegorzek

Affiliation(s)	: QMUL

Attendees

| Name | Email | Affiliation |
| --- | --- | --- |
| Craig Stewart | craig.Stewart@elec.qmul.ac.uk | QMUL |
| Marcin Grzegorzek | marcin.grzegorzek@elec.qmul.ac.uk | QMUL |
| Richard Arndt | rarndt@uni-koblenz.de | KU |
| Simon Schenk | sschenk@uni-koblenz.de | KU |
| Werner Haas | werner.haas@joanneum.at | JRS |
| Roland Mörzinger | roland.moerzinger@joanneum.at | JRS |
| Herwig Rehatschek | herwig.rehatschek@joanneum.at | JRS |
| Peter Schallauer | peter.schallauer@joanneum.at | JRS |
| Herwig Zeiner | herwig.zeiner@joanneum.at | JRS |
| Anastasios Gounaris | gounaris@iti.gr | ITI |
| Vassilis Tzouvaras | tzouvaras@image.ntua.gr | ITI |
| Tomasz Adamek | adamekt@eeng.dcu.ie | DCU |
| Gordon Keenan | gkeenan@eeng.dcu.ie | DCU |
| Kevin McGuiness | kmcguinness@computing.dcu.ie | DCU |
| Peter Wilkins | peter.wilkins@computing.dcu.ie | DCU |
| Zeljko Obrenovic | z.obrenovic@cwi.nl | CWI |
| Essid Slim | slim.essid@enst.fr | GET |
| Gael Richard | gael.richard@enst.fr | GET |
| Jean Carrive | jcarrive@ina.fr | INA |
| Benoit Huet | Benoit.Huet@eurecom.fr | EURECOM |
| Antony Schutz | antony.schutz@ eurecom.fr | EURECOM |
| Bernard Merialdo | Bernard.Merialdo@eurecom.fr | EURECOM |
| Jana Urban | jana@dcs.gla.ac.uk | GU |
| Joeman Jose | jj@dcs.gla.ac.uk | GU |
| Thierry Declerck | declerck@dfki.de | DFKI |
| Paul Buitelaar | paulb@dfki.de | DFKI |
| Andreas Cobet | cobet@nue.tu-berlin.de | TUB |
| Juan Jose Burred | burred@nue.tu-berlin.de | TUB |
| Martin Haller | haller@nue.tu-berlin.de | TUB |
| Yousri Abdeljaoued | yousri.abdeljaoued@epfl.ch | EPFL |
| Vojtech Svatech | Svatek@vse.cz | UEP |
| Josef Petrak | jspetrak@gmail.com | UEP |
| Pavel Smrz | smrz@fit.vutbr.cz | UEP |
| Pavel Praks | pavel.praks@vse.cz | UEP |
| Miroslav Vacura | vacuram@vse.cz | UEP |
| Martin Svihla | svihlam@vse.cz | UEP |

Session 1 - Opening of the meeting

First, the meeting attendees were welcomed by Werner Haas (JRS), Herwig Rehatschek (JRS), and Craig Stewart (QMUL).

Second, the rule for the secretary of the meeting was presented by Craig Stewart. During this meeting the Work Package Leaders had to nominate the secretary of their meetings. This rule was approved by the attendees.

Third, the Agenda of the meeting was presented by Craig Stewart and approved by the attendees.

Session 2 - Review of Action Points from previous meetings

At the beginning Craig Stewart mentioned the most likely date of the pre-review meeting. It should take place on 4th and 5th December in Athens. The final approval of this date will be done on Wednesday during the TMC meeting.

In this session, led by Craig Stewart, the action points from the Amsterdam and Athens meeting were reviewed one by one. For Action Points with status different from “done” the responsible partners were asked for explanation. In all cases the responsible partners expressed their intention to present in detail the status of these Action Points in the working and plenary meetings.

Craig Stewart mentioned that there are many Action Points which status is not commented. He asked the partners to report about the AP status as soon as possible in the future.

Session 3 - Opening Workpackage Presentations (WP1, WP2, WP7)

The Work Package Leaders introduced their Work Packages in form of 10 minutes presentations. This session was led by Craig Stewart.

WP1

WP1 “Consortium Management Activities” was presented by Craig Stewart. The WP1 leader is QMUL.

First, he mentioned the new K-Space URL http://www.k-space.eu and discussed news from the EC regarding public deliverables, publications, and dissemination. He asked to send all updates to Krishna Chandramouli (QMUL).

Second, the SMaRT (Semantic Multimedia Research and Technology) Project cluster was presented http://www.smart-network.eu. The cooperating partners were asked for proposal for a SMaRT Networking Session at IST2006. In addition to a Networking Session, a K-Space Exhibition has been approved.

Third, the administration site was discussed. There were some negative comments to this site. Especially that everybody still sends emails instead of using this site.

Subsequently, the URL of the K-Space SVN Repository was presented by Craig Stewart. He asked the partners to store all files at this location.

Then Craig Stewart listed the project deliverables and their status. All of them were submitted in due time.

Finally, Craig Stewart presented a table comparing the expected versus actual expenditure of staff months for the first 6 months for all 14 partners.

WP3 instead of WP2

Due to some problems at the airport at this point the WP3 instead of WP2 was presented. The Leader of WP3 is JRS.

JRS mentioned that the state of the art deliverable D3.1 has been finalized on time.

After that JRS introduced the list of contents for Woking Meeting and Plenary Meeting of Work Package 3.

WP7 presentation was also moved to the next session

Session 5 - Opening Workpackage Presentations (WP8, WP3, WP4, WP5, WP6)

This session, led by Craig Stewart, started with the introducing presentation for Work Package 7. After that WP2, WP8, WP4, WP5, and WP6 were shortly discussed. The session was closed with final comments from Craig Stewart regarding Deliverables and Mile Stones planned for month 12.

WP7 shifted from the previous session

The Work Package leader is DFKI. The WP7 is about “activities to spread excellence”.

First, the web site and the K-Space conference were discussed.

Second, the actual state in WP7 was presented. It can be listed as follows:

- Fully functional web pages

- K-Space newsletter

- SAMT 2006

- K-Space activities should will be presented in a book

- K-Space will be presented at the EU IST Event in Helsinki in November 2006

WP2 presented now instead of the previous session

The WP leader is GU. The WP2 is about “integration activities”.

First, GU discussed the exchange of academic researchers and PhD students. There are three types of these exchanges, namely PhD student exchange, researcher exchange, and external researcher visit.

Second, GU mentioned the need of industrial placements of research staff. Within the first 18 months three industrial placements have been contracted.

Third, the state of shared teaching resources was presented.

Subsequently, GU reported about the European Master and PhD Program.

Finally, GU mentioned that for Summer School 2007 78 participants are registered.

WP8

The WP leader is EURECOM. WP8 is about “assessment and evaluation activities”.

EURECOM divided the opening presentation of the WP8 into three points: objective tree, annual report, and monitoring and evaluation.

WP4

The WP leader is ITI. The WP4 is about “knowledge extraction”.

First, ITI presented the status of the state-of-the-art reports.

Second, the status of WP4 was clarified.

Finally, the Agendas for the Working and Plenary meetings were presented and the goals for the next months listed.

WP5

The WP leader is KU. The WP5 is about “Semantic Multimedia”.

KU discussed the meeting goals and presented a detailed agenda for the meetings.

WP6

Leader is DCU. WP6 is about “K-Space framework for the integration of software tools”

First, WP6.1 with its plan, status, and meeting objectives was discussed (including TRECVid). All Action Points from the TRECVid meeting in Dublin have been completed.

Second, the progress in WP6.2 ”Research Resource Sharing” was discussed. The objective of the meeting is to demonstrate the repository, to discuss its structure, and a plan for gathering available tools.

Summary of Action Points

There were no Action Points proposed in the introducing sessions.