Connected Media Experiences:

ConnectME

Proposal full title:

Connected Media Experiences

Proposal acronym:

ConnectME

Type of funding scheme:

Integrated Project (IP)

Work programme topics addressed:

Challenge 1:   Objective ICT-2009.1.5: Networked Media and 3D Internet

Target outcome c) Networked Search and Retrieval, partially also related to a) Content aware networks and network aware applications

Name of the coordinating person: 	Dr Rüdiger Klein, Fraunhofer IAIS

e-mail:					 ruediger.klein@iais.fraunhofer.de

fax:					+49 2241 14 2342

List of participants:

| Participant no. * | Participant organisation name | Part. short name | Country | Type |
| --- | --- | --- | --- | --- |
| 1 (Coordinator) | Fraunhofer IAIS | FRAUNHOFER | Germany | Public Research Center |
| 2 | Centre for Research and Technology Hellas – Informatics and Telematics Institute | CERTH | Greece | Public Research Center |
| 3 | University of Economics Prague | UEP | Czech Rep | University |
| 4 | Centrum Wiskunde & Informatica | CWI | Netherlands | Public Research Center |
| 5 | Eurecom | EURECOM | France | Public Research Center |
| 6 | University of St Gallen | UNISG | Switzerland | University |
| 7 | Semantic Technology Institute International | STI | Austria | Public Research Center |
| 8 | Condat | CONDAT | Germany | SME |
| 9 | Noterik | NOTERIK | Netherlands | SME |
| 10 | Sound and Vision | S+V | Netherlands | Public Company |
| 11 | Deutsche Welle | DW | Germany | Public Broadcaster |
| 12 | Rai Radiotelevisione Italiana | RAI | Italy | Public Broadcaster |
| 13 | Thomson Grass Valley | TGV | France | Industry |
| 14 | Samsung Korea (non-funded) | SAMSUNG | Korea | Industry |

Abstract	6

Executive Summary	7

1.1 Concept and objectives 	9

1.1.1 Project description	9

1.1.2 Project scenarios	13

Scenario 1: Cultural Heritage Research 	14

Scenario 3: Family edutainment	16

1.1.3 Project objectives	20

Objectives by workpackage	21

1.1.4 Relation to call	22

1.2 Progress beyond the state-of-the-art  	24

Web-based interactive video	24

IP-based interactive TV	25

1.2.1 Multimedia analysis	26

1.2.2 Web data mining	28

1.2.3 Multimedia annotation	29

Concept-based Multimedia Retrieval	29

Multimedia Fragment Addressing	29

1.2.4 Personalisation	30

User profiling	30

Contextual adaptation	30

1.2.5 User interface 	30

Summary of progress 	32

1.3 S/T methodology and associated work plan 	34

Architecture 	34

Content side (broadcasters, archive holders, content owners)Content side (broadcaster)	34

Connected media: a supporting Internet infrastructure	35

Service side (telecommunications operators)	35

IPTV network and platform	35

End user device	36

Work Packages	36

Task 2.1: Media Fragments (EURECOM) 	38

Task 2.2: Lightweight Metadata models for hypervideo (UEP) 	38

Task 2.3: Web content mining and processing (UEP) 	39

Task 3.1 User requirements analysis based on the 3 scenarios.	39

The tasks will relate directly to the three use cases and take into account the information sources being made available in WP1 & WP2. A number of tasks will be selected (in collaboration with content partners) for which innovative interfaces will be created in Task 3.2. 	40

Task 3.2 User-centred design of hypervideo information interfaces	40

Task 3.3 Evaluate functionalities and interfaces of the connected media and background information.	40

Work package list	46

List of Deliverables	47

Gantt Chart	49

Work package descriptions	51

Summary of staff effort	60

List of milestones 	61

Section 2. Implementation  	62

2.1 Management structure and procedures   	62

2.1.1 Project workplan structure	62

2.1.2 Management structure	62

2.1.3 Meetings and communication	63

2.1.4 Decision process 	63

2.1.5 Conflict and risk management	64

2.1.6 Quality Management	66

2.1.7 Website and internal communication 	66

Individual Participants	67

Consortium as a whole	76

Resources to be committed	77

Section 3. Impact	79

3.1 Social and business impact	79

3.2 Social: strengthening digital society	79

3.3 Business: strengthening IPTV in Europe	80

3.4 Why Europe?	81

3.5. Why will we succeed?	81

3.2 Positioning with respect to the realisation of a long term vision in the ICT domain	82

The Networked Electronic Media vision of 2020	82

The long term outlook for Future Media Networks 	82

3.3 Dissemination and exploitation of project results, and management of intellectual property	84

Section 4. Ethical Issues  	91

ETHICAL ISSUES TABLE  	93

References	94

# Abstract

ConnectME is all about creating Connected Media Experiences!

Networked Media is increasing in scale and ubiquity, yet remains largely still unconnected to complementary media of other forms or from other sources. The main objective of ConnectME is to make Networked Media more useful and valuable by developing novel techniques for the extraction, representation and exploitation of the implicit connections between different media at a very fine level of detail through the explicit relationships existing between the concepts they represent or refer to. Related media will then be organized meaningfully in multimedia presentations for education and personalised information delivery, creating Connected Media from Networked Media.

Connected Media Experiences refer to services where multimedia materials are seamlessly connected across the classical (Web1.0), social (Web2.0) and semantic (Web3.0) dimensions of the Web by integrating research and development from networked media analysis, personalisation and presentation technologies (identify the core technologies). We will demonstrate these services using WebTV and IPTV scenarios, where ConnectME will develop new experiences of TV and video viewing, enabling the browsing of objects within TV and video programming and the dynamic and personalized on-screen integration of Web-based and social media related to the represented concepts.

Through business modelling and industrial exploitation partners, Connected Media Experiences (have the potential to become) will become a core technology for future content networks, forming the basis for advanced hypervideo applications. Furthermore, through broad involvement of industrial exploitation partners representing key players in value chains of future content networks, ConnectME has a high potential for winning first mover market advantage and leading to commercial success.

# Executive Summary

ConnectME will tackle the lack of integration between audiovisual material (such as television broadcasts) and related Web content. Today, for example, the Web content provided alongside broadcasts in IP-based systems is either unrelated (e.g. news feeds, weather reports) or has been manually associated with it and is neither fine-grained nor editable by the viewer (i.e. prepackaged content, links to a website about the program). We will research and develop novel techniques and build a platform to enable a new type of fine-grained, interactive content service for delivery over IP networks based on annotation of audiovisual material with concepts and the retrieval and packaging of relevant content items from the Web: the ConnectME platform.

In ConnectME, significant concepts in a video program will be identified at a very fine localized level and, taking into account the current context and user profile, be  associated with other relevant otherotherothercontent, such as material on the Internet. This content will be dynamically provided to the viewer and subsequently can be browsed along different facets, including finding links to other video or Web content. An intuitive media browser to encourage interaction with the viewed content will be enabled by a Web- or Set Top Box-based video player. This will allow more educational and informative audio-visual programming .

For content creators and broadcasters, tools and technologies will be developed that can be integrated into the existing content development chain and permit the semi-automatic annotation of concepts in video programming. Multimedia  annotation schemes will be adapted and extended to allow for the transmission of these concept annotations with the digital content. An Internet-based network of servers will support the ConnectME services by providing what we call the „Connected Media Layer“: the dynamic packaging of associated Internet content about any concept, when requested. This will be based on common vocabularies for describing viewers, context, media and content combined with intelligent inference capabilities to choose the right set of content for each viewer based on their viewing context.

ConnectME will build on the results of FP6 and FP7 projects on context analysis and representation, multimedia analysis, annotation, adaptation and delivery. It will also further research on the challenges of concept identification and relations extraction in media and focus on methodologies for and the implementation of an Intelligent Multimedia Presentation System (a system for creating a multimedia presentation around a given concept and delivered in an adapted form for a given context). Another result of ConnectME will be the refinement of description schemes for multimedia content, viewers and viewing context, as well as the creation of a „Connected Media Layer” which uses these schemes to provide Web-based services for media retrieval and association together in multimedia presentations.

Finally, through industry participation, ConnectME will provide the technologies needed in the broadcast and telecommunication industries to enable innovative Web and IPTV services which can create new market opportunities for SMEs and protect and improve the competitiveness of large traditional market players in an increasingly fractured future media landscape. The ConnectME approach will also be adaptable to other contexts such as mobile, 3D Internet or virtual worlds.

In the future, ConnectME will provide rich hypervideo applications to the Future Internet just as HTML enabled the hypertext that was the original success of the Web.

## 1.1 Concept and objectives

Networked Media is increasing in scale and ubiquity, yet remains largely still unconnected to complementary media of other forms or from other sources. The main objective of ConnectME is to make Networked Media more useful and valuable by developing novel techniques for the extraction, representation and exploitation of the implicit connections between different media at a very fine level of detail through the explicit relationships existing between the concepts they represent or refer to. Related media will then be organized meaningfully in multimedia presentations for education and personalised information delivery, creating Connected Media from Networked Media.

To achieve this, we will make use of the latest developments in data and metadata on the Web, with respect to both the social (Web2.0) and semantic (Web3.0) dimensions, to extend current efforts in the areas of the “Social Data Graph” (charting user's content across social sites) and “Open Linked Data” (creating a Web scale concept metadata layer) and develop what we call the Connected Media Layer, forming a Web scale network of media objects connected by conceptual associations.

Connected Media Experiences refer to services where multimedia materials are seamlessly connected across the classical (Web1.0), social (Web2.0) and semantic (Web3.0) dimensions of the Web by integrating research and development from networked media analysis, personalisation and presentation technologies (identify the core technologies). We will demonstrate these services using WebTV and IPTV scenarios, where ConnectME will develop new experiences of TV viewing, enabling the browsing of objects within TV programming and the dynamic and personalized on-screen integration of Web-based and social media related to the represented concepts.

The platform developed in ConnectME, combined with the underlying Web-based network of connected media which will be made possible by the work done in this project, will become the basis for a wide range of advanced hypervideo applications for different contexts beyond what we will prototypically consider, including mobile, 3D Internet and virtual worlds. The hypertext-centred Web will be complemented by a hypervideo-centred Connected Media Experience, where the access paradigm is not the HTML-based browser but an audio-visual channel from which the viewer can access concepts and browse content.

### 1.1.1 Project description

ConnectME is about researching and developing novel techniques for connecting heterogeneous networked media, therefore making audio-visual programming more educational and informative than before and enabling innovative services, which can create new market opportunities. The ConnectME platform will be demonstrated by enhancing TV programming with associated content from the Web in an intelligent, dynamic, highly automated and customizable manner.

Connected Media Experiences will offer more than just the Web, or just TV. They will enable people to access Web and social media intuitively and instantaneously while consuming audio-visual content. Connected Media Experiences will merge the best of TV with the best of the Web in a new type of service, which will allow for innovative new forms of entertainment, education and digital living.

The core steps of creating Connected Media Experiences are shown above

Basic Concept

When watching audio-visual material, many questions may occur to the viewer, which can not be answered immediately on the whim of interest, and few viewers have enough interest to break away from running video to search, possibly at length, for the information they were interested in having. However, in this fact much potential for education and for the dissemination of information is lost, while this is precisely what the Web has (allegedly) made possible for modern online society. The problem is that the audio-visual material is not tied closely, nor at an appropriate granularity, to the Web content that is relevant to it nor can that content be presented to the viewer – on a whim – in an automated and personalised way. It is this which we will make possible in ConnectME, connecting the viewer to appropriate media taking into account her preferences, and hence to the right information. As a result, the consumption of audiovisual material may become as interactive and informative as surfing the Web.

Viewers may want to find out the following:

Figure 2: Sample ConnectME-enhanced AV broadcast

n ConnectME, we will identify objects of interest in fragments of audio-visual material and annotate them with concepts linked to the metadata layer of the Web (Linked Data). For each concept, the viewer can browse along a ranked list of related concepts taking into account her preferences and by selecting a concept, Web based and social media related to this concept can be found, selected, filtered (by context and user profile) and packaged into an information presentation.

Figure 3: From AV material to Web media resources by conceptual association

A Connected Media Experience is formed out of a combination of the richly annotated video material (which acts as the seed content) and the dynamic interlinking of spatio-temporal fragments of this video material to associated media objects through shared conceptual representation. Since the viewer's interest may not be on the represented concept specifically, but rather something related to that concept, the viewer may browse initially along different pre-defined facets of the concept (e.g. from the specific wind turbine in a field in Saxony, to wind turbines in general, to the subject of renewable energies) before selecting the subject for an information presentation. This information presentation will be generated dynamically, synchronized with the user profile and context to aim for the most relevant information sources, using networked media retrieved from the local environment (home or corporate networks), knowledge on the Web (both general sources like Wikipedia and specific sources such as Eurostat or europeana.eu) and user-generated content on social networks (Facebook, Flickr, YouTube etc.).

Figure 4: Weaving Connected Media into a Connected Media Experience

Scenarios

We will demonstrate the weaving of connected media into Connected Media Experiences through three scenarios, each of which representing a different aspect of the value and potential of enabling such services.

A cultural heritage scenario will showcase the value in enabling reuse of digital cultural heritage archives in a new context, putting shared cultural knowledge at the fingertips of every (connected) citizen.

An environmental scenario will showcase how Connected Media Experiences can empower citizens through instantaneous information access, whether it be the businessperson making important decisions or the environmentally conscious member of society seeking to reduce their impact on the environment.

A family edutainment scenario will showcase how Connected Media Experiences can transform the television from being the «gogglebox» in the corner of the room (just to be passively stared at) to the instigator of interactive learning for young and old, bringing families together in shared access to information and education.

IPTV

ConnectME will focus on the IPTV market in parallel to Web-based video, since the much heralded convergence of television and Internet in IPTV offerings still tends to mean only that content from both sources share the same cable, and that the content may be switched between or viewed in parallel on the same device. For true interaction with digital content, citizens still need to switch to their computer or other Web-enabled devices, relying on the browser or associated plug-ins.  As a result, the full potential of the convergence of TV and Web content is unexplored in an IPTV context.

Faced with the explosion of digital audio-visual content on the Web, much of it user-generated or independently produced, the traditional media creators and deliverers – including television companies and telecommunication operators - face a challenge to their business models as users face broader choice and greater flexibility in their viewing activity. New innovation can help produce new market opportunities, particularly for SMEs, support the fundamental changes in traditional media companies, give European IPTV technology a competitive advantage in a growth market and support the digital society by enabling new forms of information access to citizens.

The digital citizen is being drawn to innovative new ways to access and interact with digital content, largely on Web-based offerings, where the traditional broadcasting marketplace is in danger of finding itself playing catch-up. Complementary and additional information from other sources needs to be integrated into TV viewing, drawing from the Web 2.0 experience, offering viewers more instantaneous and relevant information and education as well as rich possibilities of personalisation, interaction and social integration. ConnectME can support Web-like interactivity on IPTV in an intuitive and appropriate manner (i.e. not just a standard browser on a TV screen), in a finer concept-centred manner compared to today's offerings where the TV content and Web content remains unrelated to each other.

Future Media Networks

From the IPTV scenario, the ConnectME platform can enable this new paradigm for interactive video (hypervideo) with dynamic and personalized content enrichment on any online media device, hence making Connected Media Experiences the ubiquitous and intuitive information delivery means of choice in the future digital society.

Going beyond IPTV and applied across the ubiquitous Internet media landscape, the results of ConnectME have the potential to provide the underlying technologies for "hypervideo", which has the potential to be for the Future Internet of Networked Media what HTML was for the "hypertext" Web. Video material will become browsable, with embedded links not to hypertext pages but to concepts, which will enable a dynamic selection and personalisation of content on the fly. We expect ConnectME results to be re-applicable to other contexts, such as mobile, 3D Internet or virtual worlds.

### 1.1.2 Project scenarios

To illustrate the potential of Connected Media Experiences, we will build demonstrators around three scenarios which will each represent different target audiences, content topics and access contexts.

These scenarios arise out of the recognition that television is not an isolated medium, but a key node in a complex information landscape. From an exclusive focus on producing radio, television and publishing program guides, broadcasting organisations have moved to become cross-media production companies. Often, content is also distributed via the web and on mobile platforms, and users are directly involved in online follow-up discussions in forums and blogs [1]. As a consequence, television archives now complement traditionally archived television materials with emerging media channels and context documents. To be meaningful, these additional materials need to be cross-linked to the traditionally archived television materials so as to arrive at a meaningful web of information.

Modern television archives cater for a broad range of users who display a broad palette of search behaviours. Broadcast professionals often have very focused information needs expressed using a mixture of textual and metadata queries. Media researchers such as documentary makers or television historians, on the other hand, often mix search and undirected browsing, jumping to related items so as to explore an entity, theme or event. Historians, for example, rarely search by subject headings [2, 3]. What these users share is a need to see and access items in their broader context, as well as a strong orientation towards entities (e.g., people, locations, artefacts, etc.), themes (e.g., “festivities,” “consumer culture,” “catastrophes,” “living in cities,” etc.), and events (“the Prague spring of 1968,” “the opening of the channel tunnel in 1994,” etc.) [4,5]. Hence, meaningful access to modern television archives is access that allows search and discovery by entities, themes, and events, and by the relationships between them.

At this point in time, audiovisual archives (such as Sound and Vision, and collections held by DW and RAI) are rapidly complementing traditionally archived materials with additional materials (user generated content, crawls of broadcast related websites, program guides, etc). With the help of the EU, the Europeana portal was built. (www.europeana.eu), giving users direct access to over 5 million heterogeneous digital objects. [18]. On the web, sources like wikipedia, but also user generated content on YouTube, Flickr and other sites can provide meaningful contextual information related to a given programme. Many of these sources have APIs that can be accessed. This information can (as a next step) also be used as basis for the recommendation of other digitized files.

### 1.1.2.1 Scenario 1: Cultural Heritage Research

The envisaged use case in the cultural heritage domain will equip searchers and researchers with the following facilities: (i) starting from a description, identify relevant related items and background information; (ii) aggregation of information about entities being mentioned in the descriptions and related sources; (iii) presenting the resources in an appealing way.

Ruth is working on a student project about musical instruments in the eighteenth century. She goes online and soon finds a documentary from the Sound and Vision on Mozart. It shows Vienna and the interior of the Mozart museum. A nineteenth-century piano is on display. The ConnectME system makes the system aware that more information is related to this object. By clicking on the item, paintings that include similar piano’s (available on www.european.eu) are shown, next to a segment of another documentary by RAI on the company that made musical instruments in Salzburg at that time. Ruth chooses to look at the paining more closely and examines the metadata. It turns out the painting is made by the French painter Luis Carrogis and the Wikipedia entry of Carrogis is presented subsequently, alongside a representation of the Getty ULAN thesaurus that shows his relationship with other people at that time. It turns out he offered his services to Napoleon. By clicking on Napoleon, ConnectME offers access to a documentary on the life of Napoleon, again from Sound and Vision. Using the transcripts, Ruth searches for “music” and is directed to the segment that deals with marching music. Here, she notices a typical type of drums. In an overlay, ConnectME indicates that this type is part of the Louvre collection on musical instruments.

Julien and Thomas are used to watching the Jeugdjournaal, the daily Dutch news programme targeted primarily at youths, at 7 pm. For a few weeks the interactive version of the Jeugdjournaal has been offering ConnectME functionality, a service the two brothers like a lot more than the ‘traditional’ version. It provides an interface that shows archive content alongside the news broadcast. The collection of archive content originates from broadcasters and news agencies and comprises material of different durations, origins and temporal provenance. Alongside every segment in their news broadcast this contextual material is offered. Julien can choose different modes for recommendation, namely who, what, where and when.

He starts watching the latest developments on the war in Afghanistan in the ‘What’ mode. At a certain point, UN soldiers are on the screen, wearing blue helmets. ConnectME subsequently offers a wiki-page of UN peace keeping troops and a short clip from Sound and Vision showing the UN peace troops on earlier assignments. Thomas bookmarks this item, as he would like to look at the original (longer) version another time. The next item of the Jeugdjournaal is dealing with a fire in Beijing. Julien switches to ‘Where’ mode and receives information on the city of Beijing, pictures from Flickr, statistics from The Word Fact Book, and a DW clip made in 1998 covering the city’s bid for the 2008 Olympic Games. One of the shots shows the Niujie Mosque. Thomas forwards a reference to this video to his friend Walter who has an interest in mosques.

Figure x: Browsing video and Web media in the cultural heritage scenario

| Concept | UN Peace Troops | French flag emblem |
| --- | --- | --- |
| Class | Soldiers | Flags |
| Related content | Online: Pictures, video’s, websites Interactive TV: Video’s (longer version) | Online: Pictures video’s, maps Interactive TV : Video’s |
| Browsing facets | What mode: Wikipedia entry on UN Peace troops Flickr photo’s Where mode: Other conflicrs where peacekeepers are active | What mode: Other flags Other emblems Where mode: Maps of France Documentary of Paris |

### 1.1.2.2 Scenario 2: Environmental Issues

Andy is an investor interested in companies with promising economic prospects. There is no doubt that renewable energy already is and will be a booming market within the next decade. Andy wants to collect preliminary information about this sector before he considers pursuing an investment idea further. Sitting in his office in front of his laptop he is watching a program on alternative energy sources. One video sequence is about wind power generation on the shores of Northern Germany. The companies behind the wind turbines are of particular interest to him. He would like to see a short history and profile of the company (text-based), promotional materials (images/video) as well as recent news material that mentioned the company (text/audio/video) which should be presented in a chronological manner. Andy furthermore wants to find out about the turnover of the companies involved in order to decide whether they are worth an investment. The political situation and context regarding environmental issues have a great impact on his decisions, too (e.g. the situation concerning subsidies on the regional, national and European level, or the regulatory framework). Hence, Andy wants to obtain all this information as quickly and efficiently as possible in order to be able to make an informed, facts-based decision.

In addition to the above, Andy also wants to evaluate the popularity of ecological measures by analyzing user-generated content surrounding the service in question. By amalgamating what kind of ecological energy production appeals to the general public the most, he is in a better position to advise third parties about possible sponsoring opportunities because of its standing with public opinion.

A multimedia service that offers him a great variety of high quality multimedia content from different sources presented in an intuitive way, based on his specific needs and requirements, would be a highly appealing service for Andy. ConnectMe is to provide just that!

John is an engineer working for a company that produces wind power stations. Sitting at his desk, he is watching a program about a wind power plant. John is interested in the mechanical aspects of the turbines and would like to access images/models of the actual turbine, presentations and videos of how it operates, and text with further supportive information (e.g. details of the turbine's features, components, manufacturer etc). He has the technical background knowledge to recognize advantages and disadvantages of the technology deployed and uses the service that is to be developed in ConnectMe as a thought-provoking impulse for his work. By using the service, he also stays up-to-date with technological developments, and stays informed about the offerings of his competitors.

Laura is an ecologically aware woman who wants to learn more about green energy in general and ways in which she, as a consumer, can do more to help protect the environment. At her PC she is watching a program on wind turbines. She wants to understand (on a basic level) how they function, how they compare to other forms of energy production (advantages/disadvantages), and where they are already deployed (possibly to have a look at them). She furthermore wants to find out which electricity companies in her supply area already offer energy based on wind power, and compare prices.

Being an ecologically aware person, Laura is also interested in saving money by acting economically with regard to power consumption, heating costs and fuel consumption of her car. She wants to compare her power consumption patterns to that of households in her neighbourhood, with other people who are in a comparable situation like she is, and do so both on a regional as well as national level. The tools and services to be developed in ConnectME, together with already existing third party services (e.g. platforms that compare prices such as www.verivox.de) help her find the best offers that meet her private needs and go with her ecological conscience. Through ConnectME, Laura is in a position to make more informed decisions.

| Concept | Flender A106B | Ulrich Bez |
| --- | --- | --- |
| Class | Wind Turbine | Person |
| Related content | For an engineer (browse on the concept): Turbine specifications Diagrams Technical manuals For a member of the public (browse on the class): General description „what is a wind turbine?“ Diagrams „how does it work?“ Images/videos of turbines | For a business person: Ulrich's position in the company His public CV LinkedIn/XING profile For a member of the public: Other texts, photos, videos with Ulrich Bez |
| Browsing facets | To the company Flender AG To other types of wind turbine To other forms of energy production | To the company Flender AG To other employees at Flender AG |

### 1.1.2.3 Scenario 3: Family edutainment

The Rossi family bought a huge panoramic screen with a special remote control able to control the display remotely.

Simon has the power

Simon is a 6 years old child. He is attracted by the huge large screen that his dad bought. Every afternoon he can see his favourite television program, he is very excited because it is an interactive program that is very special because it offers ConnectME functionalities.

Simon the day before sent a self-drawn picture to the program's website showing his preferred actor, who he wants to see on television.

The program begins: the objects and characters are activated by pointing at them, for example by using the remote control. Simon presses his finger on “Gnoma Linfa”: on the screen a semitransparent not invasive menu appears. It allows children to choose between different kinds of enrichment, Simon chooses to see the pictures of “Gnoma Linfa” made by users. A set of little icon pictures appears at the bottom of the screen, and Simon finds his picture.

During interactive activities Simon can choose to pause the video or to bookmark additional contents to enjoy after the end of the main program.

The presenter is speaking about mountains and animals which live there, such as goats and marmots. Simon can point to a marmot and ask for more information about it (e.g. from Wikipedia), more pictures (e.g. from Flickr) or links to other videos  (e.g. from YouTube).

Now the program shows a scene in which Gnoma Linfe and Lupo Lucio are telling a tale about a cat. In the background a big ball dispenser is “clickable” and, in this context, it is an animals “tale dispenser”. It allows the user access to all the Melevisione tales about animals. Simon clicks on it and chooses which one, among the list, he wants to read or print.

Simon’s parents have the power

The Rossi family is watching television with Simon, Balia Bea is talking about the cake to put into her picnic hamper, Simon’s parents can interact with the ball dispenser in the background, which in this context, is a “cake’s recipes dispenser”. It allows the user access to cake’s recipes on the web. Simon’s mom clicks on it and chooses which one, among the list, he wants to read or print.

Simon’s mom: “Super recipe! Let share it with our facebook friends.” She is able to forward the recipe reference to her friends.

“Balia Bea” is walking trough the “Fantabosco” handling a big book and telling a fable. Simon’s birthday is very close! His father, by clicking on the Balia Bea book is able to access to the e-commerce facilities of bookshops in the family town in which he can buy content related books.

Simon’s dad by clicking on Balia Bea character obtains the actor information (Licia N.), web 	site information, the facebook profile or the info about her press agent.

Note on ethical issues

The use case proposed by RAI in the ConnectME project called “Family edutainment” is focused on a specific RAI television program for children (“Melevisione”) but the project won’t involve directly children in project activities.

In particular the "Melevisione” Rai program is the result of a pedagogical project in which five university have collaborated. This Rai program is appreciated by experts and audience that have recognized the program as a valid help for parents and educators.

The Trial phase of the “family edutainment” scenario will be carried out by experts on pedagogical issues like program authors and educators.

### 1.1.3 Project objectives

Much innovation is needed in order to realize Connected Media Experiences, which will be tackled via the key scientific and technological research and measurable project objectives of ConnectME:

- Novel approaches for concept identification in audiovisual material by exploiting state-of-the-art tools and extend them in order to allow for minimal human intervention in the authoring stage and maximum user experience

- Improving the annotation process through innovative approaches to mining external content related to the AV material

- Developing appropriate multimedia description schemes for annotating AV material for ConnectME services

- Re-using the growing amount of machine-processable descriptions of media objects and general concepts on the Web to enable a "Connected Media Layer” on the Web

- Supporting this infrastructure through media annotation techniques to create concept-based descriptions of online media

- Defining appropriate concept browsing and information presentation interfaces for IPTV

- Determining how user profiling and context awareness can ensure the greatest relevance for the viewer with respect to the concepts which can be selected and the content which is presented

- Development of an end-to-end platform to integrate ConnectME services into the existing content development chain - from content producer through broadcaster and delivery network to the user device. To achieve this, we will repurpose the components/standards/models developed by our partners and as part of previous research projects, extending and integrating these where needed.

The platform will be evaluated in user trials and over IPTV testbeds. Commercialisation of results will be supported by business modelling:

- Analyzing market and user needs and requirements regarding connected media and to extract market and user-centered use cases

- Analyzing and developing potential business models for innovative connected media applications including in particular analysis of emerging players and value chains as well as potential for commercialization through innovative connected advertising concepts.

Through industry participation, ConnectME will transfer its results to the media and telecommunication industries to enable new and innovative IP-based services which can create new market opportunities for SMEs and protect and improve the competitiveness of large traditional market players in an increasingly fragmented future media landscape.

WebTV and IPTV will be the "seed" demonstrators of ConnectME technologies, which could in the future also be applied to mobile TV and other contexts in which audio-visual material is consumed with an access channel to the Internet.

### Objectives by workpackage

In the table below, we illustrate the place of each objective in our workplan, and the means for its concrete and measurable evaluation.

| Objective | WP(s) | Achievement | Evaluation |
| --- | --- | --- | --- |
| Apply and improve media analysis approaches for concept identification in video | 1 | (1) Automatic detection and tracking of objects or regions of interest (2) Enhanced state-of-the-art techniques on similarity-based content matching and retrieval (3) Exploitation of metadata for linking of detected objects/regions to semantics/concepts | Ground-truth data setup, manual or semi-automatic annotation of available content, design of evaluation metrics and methodologies, performance of experiments to measure the effectiveness of the developed technologies |
| Enable Web-scale hypervideo through the conceptual annotation of media | 2 | (1) A URI-based mechanism for addressing fragments of media content (2) Lightweight annotation schemes interoperable with most of the multimedia metadata standards (3) Novel information extraction techniques and disambiguation algorithms for web content | Client-side and server-side implementation of media fragments that conform to the Test Cases developed in the W3C Media Fragments WG Lightweight ontology model and API for reading and writing metadata, compatible with existing standards and conform to the Test Cases developed in the W3C Media Annotations WG Ground-truth data setup, benchmark and evaluation campaign comparing existing information extraction tools and assessing the added value of novel disambiguation algorithms |
| Develop intuitive interfaces for Web and IPTV-based concept browsing and content presentation in video | 3 |  |  |
| Personalise selected concepts and content presentations to the user's profile and context | 4 | (1) Unobtrusive detection of user general interests and semantic representation (2) User behaviour pattern recognition and knowledge pulling for contextual personalization (3) Enhanced state-of-the-art techniques on content-profile matching for personalized concept and content delivery | Manual or semi-automatic content and concept ratings, design of evaluation metrics and methodologies, user study |
| Create an end-to-end platform for ConnectME services | 5 |  |  |
| Realize three scenarios where ConnectME services are used to enhance the TV/video experience | 6 | (1) A cultural heritage scenario (2) An environmental scenario (3) A family edutainment scenario | Internal qualitative evaluation by the partners User trials using members of the target community Public feedback to scenario demonstrations |
| Disseminate project results in the community | 7 | (1) Conference papers (2) Journal articles (3) Workshops on ConnectME research topics (4) Standardisation actions at W3C etc. | Number of publications Global standing of the conferences and journals where ConnectME results are presented Attendance at and results of ConnectME workshops Contribution to standards |
| Exploit project results commercially | 8 |  |  |

### 1.1.4 Relation to call

ConnectME focuses primarily on the target outcome c) Networked search and retrieval.  In it, the following is stated:

„Networked technologies and architectures with repositories and cached content optimising network search, adaptation, and access to relevant multimedia information composed of several information sources, types and origins“

The ConnectME project also partially addresses objectives of target outcome  a) Content aware networks and network aware applications, which asks for:

„Architectures and technologies for converged (and scalable) networking and delivery of multimedia content and services dynamically optimised with policies taking into account the content and adaptation needs, the user contexts, requirements and social relational network for a variety of contents, services that may include (home management), applications, (locations and mobility scenarios). They enable multiple user roles as content (producer), user (or manager.)“

Our concern in ConnectME is that Networked Media is not connected, that is, it exists on a common network (generally the Internet) and hence technically media can be linked (at the data level) or associated (at the metadata level) with one another, yet these links and associations do not exist. While consuming media, and particularly complex media such as audiovisual materials, it is very meaningfully to associate fragments of the consumed media to other, conceptually related, media on the network. However, traditional search and retrieval, such as entering a text string to find media, is not intuitive in the context of watching TV programs or Web video. Rather, ConnectME makes multimedia search and retrieval in this context much more intuitive by enabling the selection of objects in video and from this point, browsing along concept facets and accessing associated media which is packaged in an informative multimedia presentation.

Hence ConnectME will develop a networked technology and architecture in two levels:

- for creation of ConnectME services an end-to-end platform will provide the required components to annotate media, create interfaces to video objects, browse concepts and access multimedia presentations;

- for supporting the ConnectME platform we will also specify guidelines and schemas for an Internet-wide metadata layer linking media to concepts and concepts to media so that video objects can be dynamically and automatically connected to collections of related Web-based media.

Caching and a (meta)data repository will form part of the ConnectME platform to ensure that end users can browse concepts and access content in an optimised, efficient fashion, ensuring quality of experience.

The accessed multimedia content in response to the interaction with a video object and subsequent selection of a concept will be gathered from across the Web, from different sources, of different types and with different origins, with the ConnectME personalisation components ensuring a directed filtering and selection of content and the ConnectME presentation components ensuring a meaningful packaging of the final content in an informative presentation.

Our resulting platform fulfils many aspects of the target outcome a) as it will converge media content (e.g. from TV and the Web), dynamically optimise the resulting media package according to the user profile and context, and provide scalable networking and delivery of the converged and optimised content.

However, fundamentally ConnectME is about enabling a next generation of services which go beyond classical multimedia search and retrieval, and intuitively offer users enhanced access to knowledge and presentation of  information in a multimedial manner. We see this as the creation of a new hypervideo experience for browsing Future Media Networks, in a similar manner to how hypertext was the instigator of the success of the first generation of the World Wide Web.

## 1.2 Progress beyond the state-of-the-art

ConnectME targets the state of the art in interactive media experiences, in which Web-based approaches for PC devices are currently the most advanced. In our application to IP-based TV and web services, we propose a system that will provide dynamic and innovative content aggregation that goes beyond any offerings that are available at present. Quite like hypertext was the key in the boom of the WWW by its one-click link-following navigation paradigm, we argue, in the application of ConnectME functionality across networks and devices, that hypervideo will be realised with the potential to become key to the boom in the networked media domain (for details on this position see also http://en.wikipedia.org/wiki/Hypervideo).

### Web-based interactive video

The model of interaction foreseen in ConnectME may, initially, appear to be similar to services such as Asterpix (see http://www.asterpix.com/). Asterpix, another provider of interactive video technology, recently released Asterbot. According to resent information supplied by the company, Asterbot automatically tags any web video with interactive hotspots on the most salient objects, which allows the user to click and acquire relevant information [23]. The system ranks all candidate regions in the video in order of attention they receive from the camera, clusters the text around the video (title, description etc.), ranks them in order of importance and then assigns salient regions to salient topics.

Figure 5: Asterbot allows the user to click on automatically detected salient regions and acquire information about related video clips or text in the web

Browsing the video clips found on the official site [24] reveals the impressive impact such a technology may have in the web community, but also demonstrates its current weaknesses. Specifically, objects of interest are often not related to the actual interest of the user and they are not efficiently tracked throughout the whole or long part of the clip. Furthermore, although the interface is designed in a rather simple fashion, it does not give a feeling of actual interaction.

Another similar and seemingly related service is Videoclix (see http://www.videoclix.tv/). There, hypervideo is used to monetarize video through clickable regions that let additional information pop up, and sponsor ads. Videoclix [2] offers a high quality interface with more links, more precisely set on the screen, and more things to do with them, but everything here is done manually with an authoring tool at a high cost.

blinkx BBTV (BroadBand TV - see www.blinkx.com)) is heralded as aanother significant advance in online video. It leverages blinkx’s patented technology to simultaneously deliver video over the Web and link it to the breadth of information on the Internet, adding dimension and context to the viewing experience. It uses hybrid peer-to-peer streaming and a simple point-and-click channel interface to deliver a new kind of online video: full-screen, TV-like quality and truly immersed in the Internet.

By providing a transcription of the audio stream, blinkx BBTV enables users to instantly browse or interact with online sources related to what they are watching by clicking on a word in the transcription. Current sources used include Google, Wikipedia and the Internet Movie DataBase (IMDB). However, the technology can not identify concepts which are not explicitly mentioned in the audio stream, nor handle synonyms and linguistic ambiguity (a word may have several meanings). The link to “related concepts” is basically a search on external Web sites using the chosen word as search term, leading to varying levels of relevance in the results.

Figure 5: BlinkxBBTV interface

What ConnectME aims for is a more intuitive and automated approach to enable video consumers dynamic and personalised access to associated content based on concepts in the video.  The ConnectME consortium strongly believes that the work to be carried out in the course of the project will go at least one step beyond what is available to date and allow for a much higher degree of interactivity by providing more precise and richer associations between salient objects and conceptual descriptions, and by facilitating intuitive access to related web information.

### IP-based interactive TV

Classic IPTV has established itself, typically as part of "Triple Play" offers, as a successful means for telecommunications operators to offer new types of services around television such as EPGs, programming on demand and live TV pause, e.g. Telefonica's Imagenio.

Web-TV convergence has been markedly less successful to date, with offers focusing on either forcing Web content onto a TV screen (resulting either in poor results or requiring Web authors to write new pages in TV-friendly markup) or classic linear TV for the big screen being streamed onto PC screens. The alternative approach, commonly referred to as "Interactive TV (iTV)" packaged additional content with TV programming which was produced manually in advance at a disproportionate cost. One major STB platform, Multimedia Home Platform (MHP), required services to be developed in Java and was remarkable only in its complexity.

The current trend in IPTV is towards Web integration through widgets, which are lightweight self-contained content items that make use of open Web standards (HTML, JavaScript) and the back-channel of the STB to communicate with the Web (typically in an asynchronous manner). Yahoo and Intel, for example, presented their Widget Channel at the CES in January 2009 (see http://news.zdnet.co.uk/communications/0,1000000085,39586222,00.htm, 30 December 2008), where Web content such as Yahoo news and weather, or Flickr photos, could be displayed in on-screen widgets on TV.

Figure 6: Yahoo!s Widget Channel with Flickr, weather and stocks widgets

Another trend is personalisation, with content recommendation and EPG personalisation making the TV experience more relevant to individual viewers. The Dutch project iFanzy, and now an EU project NoTube, research how to improve TV personalisation even further through using semantic metadata.

Finally, Web-based video services are being integrated into the IPTV experience, with the aim that in the future it may not be visible, nor relevant, to the viewer whether the viewed content is coming from a broadcast network or over the Internet, and whether its source is a broadcaster or a Web hoster such as YouTube or Netflix or any other kind of source. What matters most is the content's relevance to the user and his/her respective needs and requirements, plus trust in the provider that the information supplied is accurate and no misuse of user data or usage patterns occurs.

These trends do not tie Web content, as delivered by widgets or displayed on an in-TV browser, any more tightly with the content of the currently viewed TV program, due to the lack of richer annotation of the programming (beyond EPG metadata at the atomic program level). An indicator of where this could proceed in the next years can be seen with Blinkx [1] which currently offers a PC-based download to access Web TV material. Through subtitles and speech recognition Blinkx offers viewers the ability to select concepts (as in words spoken) in the material and links out to Google search, Wikipedia articles etc. tied to those words. However, a contextual understanding of the natural language is missing (whether Paris now refers to the city or the person, and which city - in France or in Texas - in fact?) making this in many cases hit-or-miss.

ConnectME will hence push IPTV beyond its current boundaries by providing object-level annotation of TV programming which includes precise conceptual identification (of "Paris" or any other term). It will also develop the infrastructure to enable new IPTV services based upon this: (1) clickable video player will provide the means for viewers to select objects in-TV; (2) the Connected Media infrastructure on the Web will provide the means to collect relevant media associated to the concept selected; (3) ConnectME widgets will make possible the appropriate presentation of the collected media to the viewer.

What is lacking is:

- a framework for identifying and extracting concepts from media,

- defining associations between media based on those concepts, and

- creating intuitively accessible multimedia presentations based on those associations.

This is where ConnectME comes in. Before we describe our approach and objectives in more detail, let us first turn to the state-of-the-art in these separate fields.

### 1.2.1 Multimedia analysis

State-of-the-art technologies in the field of multimedia analysis developed in the scope of current research and recent European projects like K-Space, aceMedia, MUSCLE, X-Media and MESH are promising and promote further research and new application targets. For instance, methods for single medium [mono-media] information extraction from images, audio and texts exist and cross-media mining applications are currently emerging as a result of these projects; however, they lack the ability to use the full power of contextual information in their analysis, either as priors to improve output confidence or as a way improve the underlying models. Furthermore the implemented fusion processes are mostly based on combining the single-media results rather than on continuous recursive cross-media interaction.

Large scale multimedia analysis is often related to Content-Based-Image-Retrieval (CBIR), which in turn is related to any technology that helps to organize “archives” by their multimedia content. One problem with current approaches applied specifically to visual content is the reliance on visual similarity for judging semantic similarity. That’s why long established solutions like “Google Image Search” and “Yahoo! Image Search” are based on textual metadata accompanying images rather than visual similarity. Nevertheless, beta versions of public domain search engines based on visual similarity have started to appear, like Riya [] that incorporates image retrieval and face recognition for searching people and products on the web. Video sharing, as implemented by YouTube, put emphasis on the need for CBIR on multimedia data (video, audio and text). Intuitive notions like hypervideo have appeared and are still used to characterize tools like Asterpix [], Videoclix [], Hypersoap [], Klickable [], Overlay.TV [] and Blinkx [], to name but a few. All these tools produce videos that contain embedded, user clickable regions that allow navigation between video or web information. All of them but Asterpix are totally based on human authoring. Asterpix automatically provides objects of interest, but in many cases it fails to capture the essential depicted regions/objects.

ConnectME will exploit state-of-the-art tools like the core idea of Asterpix and the high quality viewing experience of Videoclix, and extend them in order to allow for minimal human intervention in the authoring stage. It will tackle the main technological barrier of how to automatically detect objects (or even actions), track them over time, identify them and finally link them to e.g. another part of the same or another video, or to external sources. In the framework of the project we will exploit/extend state-of-the-art technologies in single modality processing and will make a significant step in researching novel methods of fusing information from diverse modalities [], contextual information ([], [], []) personal context [], as well as social context. Specifically, we foresee contributions in the following fields:

- Semi-automatic annotation of visual content in broad domains (as opposed to the state-of-the-art which is mostly limited to narrow domains), using knowledge about domain hierarchy, contextual information and any available metadata, for producing rich interpretation of the annotated visual content.

- Computationally efficient face detection and clustering methods that will automatically detect faces in video sequences cluster them and assign a label to each cluster, which will be extracted from accompanying textual metadata.

- Effective automatic singe-click segmentation (e.g. magic wand, graph or grab cut) of moving objects/regions. It will use current segmentation techniques that require minor user intervention and adapt them to the annotation needs of the ConnectME annotation tool(s).

- Fast real-time tracking of detected objects. Adaptive statistical clustering and feature projection-based classification algorithms will also be implemented to identify and track objects that change in appearance through complex and non-stationary background/foreground situations. Objects will be tracked between different parts of the same or different video streams based on visual and semantic similarity.

- Instance-level automatic object retrieval, extending the current state-of-the-art of class-level object detection, so as to associate not only class labels but also instances of these classes (e.g. people names, landmark names etc.) with the corresponding parts of the video stream, such as shots and spatial or spatio-temporal regions.

- Retrieval of similar events or actions from complex video content featuring occlusions, clutter and background movements, thus extending the current state-of-the-art beyond simple action recognition in environments of moderate complexity.

- Intelligent social and content-based personalization methodologies based on domain-independent personalization strategies that will make use of advanced inference techniques to elaborate recommendations based on the expressed relationships and context between the user's preferences and the available content items.

- Audio processing as a tool for automatic segmentation of the audiovisual content based on information in the audio, such as speech/non-speech detection and speaker segmentation.

- Speech recognition as a tool for generating textual annotations of the audiovisual content for both enrichment of manually generated metadata and as a prior for other multimedia analysis tools. For example, the mentioning of an entity in the speech provides some evidence that an image of the entity may be present; the mentioning of a person can be used as a prior for speaker identification. Also speech transcripts are used as an information source for keyword/concept suggestion for human annotators early or later in the loop.

- Speaker identification based on priors from multimedia annotations. Using evidence from available annotations such as persons automatically detected or manually annotated, persons mentioned in speech recognition transcripts and speaker segmentation, speaker models based on effective cross-media interaction can automatically be generated incrementally.

Exploitation of existing methods and new ideas in the above fields will eventually bring us one step beyond current frameworks and enable a novel and complete video representation. For example, in the case of a news story scenario, the ConnectME platform will track information about what occurs in the shot (objects and events), from whom (persons’ names), when (timestamp) and where (spatially or temporally). Detected information will be linked to other events in the same sequence (e.g. a past or future scene), to other modalities (e.g. the news story on a website) or to specific repositories (e.g. cultural knowledge about the event occurring in the shot) and thus giving the user the opportunity to retrieve diverse information or browse the content in a context-sensitive way.

Quite to the contrary of current hypervideo implementations, that annotate content manually and a priori (offline), ConnectME will provide semi-automated annotation tools and methodologies as well as intelligent interaction with both internal (e.g. segmented and identified participating objects of the video) and external video objects (e.g. external hyperlinks to user-selected boxes). In addition, ConnectME will also aid in bridging the gap between traditional visual analysis methods (i.e. person/face detection, tracking, etc) and the fact that they do not take into account the users’ context and perception, nor any kind of social information.

All in all, ConnectME will enable visual similarity and contextual relations methods to play the key role in providing successful results and go beyond typical tag- or text-based approaches (e.g. YouTube, Blinkx). Its automatic face/object detection, identification and tracking features together with single-click segmentation and tracking functionalities will make it easy to annotate content on-the-fly and go beyond typical approaches (e.g. Videoclix, Overlay.tv, Asterpix). Finally, the introduced hypervideo-based mode of interaction will allow single-click link-following navigation in the networked media domain and will aid the mainstream trend of producing easily searchable video content.

### 1.2.2 Web data mining

Web mining, particularly Web content mining, focusing on identification and extraction of information from the textual content of a web page, is a popular research area of the last decade. There is a wide variety of different approaches ranging from simple wrappers mapping extracted information on the pre-defined data structures to complex extraction tools employing advanced machine learning techniques and deep linguistic processing [22]. These approaches however exclusively rely on the information provided by the textual content of the document. Apart from Web content mining there are areas dealing with web site structure, mostly exploiting the hyperlink structure using graph-based methods, and web usage mining that analyzes server logs and tracks user behaviour on the web site.

The idea of Web content mining in connection with multimedia content analysis is largely a novel research direction. It has been experimented with in FP6 projects such as K-Space [23] or Boemie [24]. Current approaches typically focus either on web documents with pre-defined structure (e.g. online web reports for football matches) or perform simple web searches for whole relevant documents (without fine-grained analysis provided by information extraction methods). In contrast, in ConnectME we aim at mining the web using a combination of information retrieval and information extraction methods (such as ontology-based information extraction tools), and assume resources with heterogeneous structure with information spread over multiple locations. In connection with semantic concepts and entities extracted from the low-level audio-visual analysis, new information can be collected and filtered, and the user can be presented information relevant to the current storyline of a shot, scene or the whole broadcast, according to the selected granularity.

Since there is a limited number of different broadcast genres and assuming that the viewers are likely to have different preferences and requirements for each of the genre, there is a need for creating genre-specific information gathering templates. These templates would provide the necessary granularity and adaptability to the user's requests and interests.

The goal here is to collect coherent pieces of information of appropriate length and granularity relevant to the broadcast, which can be further processed by multimedia presentation tools. ConnectME's work In this field will be divided into two main streams: one focusing on filling given templates with information found on the Web, and the other gathering diverse information related to the broadcast or the programme. Novel mining techniques will allow to create knowledge bases for the given topic area and to decide on the fly among different (push or pull) information delivery models based on the nature of the broadcast.

### 1.2.3 Multimedia annotation

Well known efforts on multimedia description relate to the MPEG-7 standard. However, this form of annotating multimedia has been tried and found wanting. A new body of research has focused on what has been called “filling the semantic gap” between the low level description of multimedia features and the high level description of what a multimedia object represents.

For example, in the aceMedia [12] project, a Visual Descriptors Ontology is developed to cover MPEG-7 visual descriptors, which can then be linked to domain specific ontologies for the purpose of assisting semantic analysis and retrieval of multimedia content. In general, Thonnat et. al [13] show that an ontology can be used to guide and assist semantic image analysis by capturing three types of knowledge: 1) domain knowledge (concepts and relations of importance), 2) anchoring knowledge (mapping symbolic representations to visual data) and (3) knowledge related to image processing (which algorithm to apply, which parameters to use, etc.). It is expected that such classification can be applied in other kinds of multimedia analysis.

One recent effort in putting the semantic side of multimedia analysis and processing on a sound ontological framework is COMM - the Core Ontology for Multimedia [14]. COMM extensions exist for various modalities such as video, images, audio and text. A simplified version of the ontology, COMM Lite, has been developed for more efficient processing of multimedia annotations. The authoring and presentation aspects of multimedia resources are then addressed, at a more abstract level, by the research on 'canonical' models for multimedia processing [15].

We will tie the multimedia annotation to a growing body of concept-centred metadata on the Web known as “Open Linked Data”

### Concept-based Multimedia Retrieval

Retrieval of multimedia objects is generally carried out in one of two ways:

- “content-based” retrieval uses the analysis of low level features of media to create descriptions where it is possible to carry out similarity rankings against a “seed” media query, e.g. finding pictures of an object based on a “seed” photo of that object

- “text-based” retrieval uses the indexing of media according to text that can be associated to it, such as titles or descriptions in associated metadata files, or text found close to the media on a Web page, to allow for a ranking of matching media objects in response to text queries

Neither approach effectively finds related media in response to a given concept, e.g. “apple”.

### Multimedia Fragment Addressing

Providing a standardized way to localize spatial and temporal sub-parts of any non-textual media content has been recognized as urgently needed to make video a first class citizen on the Web. Previous attempts include non-URI based mechanisms. For images, one can use either MPEG-7 or SVG snippet code to define the bounding box coordinates of specific regions. Assuming a simple multimedia ontology available (designated with mm the following listing provides a semantic annotation of a region within an image:

<http://example.org/myRegion>

foaf:depicts http://dbpedia.org/resource/Eiffel_Tower ;

rdf:type mm:ImageFragment ;

mm:topX "40px" ;

mm:topY "10px" ;

mm:width "100px" ;

mm:height "100px" ;

mm:hasSource <http://example.org/paris.jpg> .

However, the identification and the description of the region are intertwined and one needs to parse and understand the multimedia ontology in order to access the multimedia fragment.

URI-based mechanisms for addressing media fragments have also been proposed. MPEG-21 specifies a normative syntax to be used in URIs for addressing parts of any resource but whose media type is restricted to MPEG. The temporalURI RFC defines fragments of multimedia resources using the query parameter (?) thus creating a new resource. YouTube launched a first facility to annotate parts of videos spatio-temporally and to link to particular time points in videos. It uses the URI fragment (#) but the whole resource is still sent to the user agent that just performs a seek in the media file. In contrast, the solution we are advocating in ConnectME allows to send only the bytes corresponding to media fragments while still being able to cache them.

### 1.2.4 Personalisation

Current personalisation efforts in IPTV focus on personalisation of the EPG (TV content recommendation) or the programming itself (in terms of selected temporal video segments, e.g. to filter a news broadcast down to the stories of interest to the viewer). In ConnectME, the focus is rather:

1. to filter the objects browsable within a TV program and the concepts they are associated to according to viewer's interests and viewing context;

2. to select the relevant content for that concept and adapt its presentation according to the viewer's interests and viewing context.

### User profiling

Related efforts in user profiling of multimedia content is limited to low-level profile representation, identifying preferences mostly in video genres and programme schedule. However, every user has a unique preference background, specialized on each area of interest, interchanging through time [15][19]. Furthermore, preferences are not binary, since items of preference carry a distinct weight of participation to the user preference space. Breaking down area-specific user preferences would require frequent item set generation techniques that have been proposed for handling real-valued features for transactions that are based on quantizing the feature space [18].

The ConnectME framework aims at identifying and handling more sophisticated user preferences based on advanced multimedia analysis and enriched metadata mining from Web resources. These preferences should be captured unobtrusively and be stored in lightweight semantic structures to provide computationally efficient, semantic content filtering for the PC, TV or handset. In addition, an efficient scheme of preference weighting, which is updated in time, is important, in order to distinguish the most prominent preferences in context and discern from long and short term interests. ConnectMe’s contribution on user profiling would extend to the following fields:

- Unobtrusively tracking user transactions and combining them with mined Web domain information to extract enhanced metadata.

- Semantically classify and represent user preferences with a standard semantic formalism.

- Implicitly inferring complex user interests by means of  frequent preferences recognition.

- Enhance known profile matching techniques in order to produce fast and server-independent filtering and ranking of delivered concepts and content by means of fuzzy semantic reasoning.

### Contextual adaptation

Personalized content retrieval takes into account initially the collective set of extracted and semantically represented user preferences. However, managing the general user preferences to the content delivery process would hinder filtering performance and produce obfuscating and out of context results. Advanced personalization requires that out-of-context preferences would be disregarded in order for content delivery to produce specific context-aware recommendations [5][14] [16][18][20][21]. Adapting user preferences and recommending content within context in a multimedia environment is currently oriented towards contextualizing the time, space, task and state of mood of the user, in aspects that are related to the recommended services [13].

The research conducted within ConnectMe’s will focus on dynamically updating the semantic context of ongoing retrieval tasks, with respect to pulling subsets of the user’s long-term interests and of the domain knowledge available through the exploitation of extracted content metadata in order to adapt the proposed concepts and content to the user’s preferences in context. More specifically, the ConnectME framework expects contributions in the following fields:

- Recognizing the user behavioral patterns among different areas of interest in the user profile, in order to infer persistent semantic relations between knowledge areas that would indicate context-adapted user interests, taking into account both content as well as time and location context.

- Enhance knowledge evolution and pulling techniques to take into account trends and topic patterns of the context based on the rich metadata available in the Web 2.0 and Semantic Web.

- Produce contextualized personal content delivery as an intersection of contextual domain knowledge and context-aware user profiles.

### 1.2.5 User interface

ConnectME aims to develop an intuitive user interface, which can be used to access semantically related information of audiovisual content. This requires the integration of video content with interactive graphics. This topic has been widely studied in interactive television. As a result, digital television allows integration of the interactive content with the live video. For example, the European digital television standard Multimedia Home Platform (MHP) allows mixing of background, video, and interactive applications using so called On Screen Display (OSD). This allows the development of enhanced TV programs, which combine audiovisual content with related information.

Current web video services are primarily targeted for desktop PC computers. The web sites rely on mouse-based navigation. The video is shown by the video player either as a separate part of the user interface or in full screen mode. In the former case, synchronization of the user interface with the video content is difficult, while in the latter case only limited additional information can be displayed. Needless to say, these types of user interfaces are unsuitable for non-desktop devices, such as television.

In terms of video playout, ClickVideo technology is an example of the cutting edge of the state-of-the-art in this area. It makes it possible to identify parts of the video which become clickable objects in a video stream. These new objects can be addressed for the purposes of annotation or user-defined interaction. Also, they can be used in an automated method by mapping ClickVideo to any XML component which could identify relevant content. The created hotspots become clickable video objects that can be aligned with other media, such as audio, video, images or text. Extracted hotspots can be used to create video hyperlinks to relevant content, or a set of hotspots could be defined by the user for the purpose of bookmarking fields of interest, thus giving a user the possibility to define live- or on-demand video-bookmarks.

Tracking hotspots is a vital functionality of the ClickVideo component. In this way “hotspotted” objects in the video sequence will be tracked according to a set of parameters. Thus important video sequences can be identified and mixed to provide personalised sets of video bookmarks.

Figure 7: example of ClickVideo interface

In the screenshot provided above, a use case of ClickVideo technology is shown. The video shows models on a catwalk during a fashion show. A human editor has provided hotspots based on one of the models in a specific video-sequence. Once highlighted by the user, relevant close-ups of the specific selected hotspot are shown outside the actual video. Within the scope of ConnectME, the user interface will be able to have identified hotspots in the display framework itself, rather than to align relevant objects outside a video-player.

ClickVideo technology is the IPR of Noterik, which is a ConnectME consortium member, and will be developed further as part of the project, thus keeping ClickVideo ahead of the state of the art.

1.2.6 Multimedia presentation

Generally, the task of assembling different media resources into a meaningful, synchronized presentation today is a manual one, undertaken by other professionals. The benefit of at least partially automating this process is clear, in terms of time and hence money saved. Within the semantic multimedia research community, there has also been consideration of the use of the semantic annotations applied to media in determining its presentation with respect to other media. Additionally, some work has been done also on the (semantic) description of design rules and templates to facilitate the "intelligent multimedia presentation" process.

Work on so-called Intelligent Multimedia Presentation Systems (IMMPS) dates back to the 1980s, and was formalised by Bordeghoni et al in a Standard Reference Model [25]. Many later systems took care to compare themselves to this model. While it defined the need for formal knowledge in the multimedia generation process, there had been no agreement on which model to use. With the emergence of Semantic Web technologies, RDF and OWL were used in development of such systems, while their integration into the process was generally quite restricted. Furthermore, they were not expressive enough for the design rules and constraints which needed to be expressed. An exemplary research work in this field is Cuypers, which models the multimedia generation process in five phases, allowing for backtracking from one phase back to the previous one [26]. Rhetorical Structure Theory (RST) is used to determine effective communication of media in a presentation and ontologies have been introduced to formalize the domain and design knowledge applied in its generation [27].

This work will be extended, specialized in the topics covered by the ConnectME scenarios and applied to the context of IPTV in the project.

### 1.2.7 Comparison with other projects

Regarding the state of the art analysis, it is also important to be aware of and have links to the other recently finished and ongoing projects in the fields of research and development overlapping or complementing the intended work in ConnectME. This will ensure that there is no duplication of effort, that existing results can be applied or extended, and that parallel research activities may be brought together in co-operations for mutual benefit. Here ConnectME has a clear advantage in that many of its consortium members are directly involved in the relevant projects:

| Project description | Similarities and differences with ConnectME |
| --- | --- |
| K-Space (FP6-NoE) — K-Space focuses on creating tools and methodologies for low-level signal processing, object segmentation, audio processing, text analysis, and audiovisual content structuring and description. It builds a multimedia ontology infrastructure, analyses and enhances knowledge acquisition from multimedia content, knowledge-assisted multimedia analysis, context-based multimedia mining and intelligent exploitation of user relevance feedback. In this process it creates a knowledge representation for multimedia, distributed semantic management of multimedia data, semantics-based interaction with multimedia and multimodal media analysis. http://www.k-space.eu/ | Nevertheless, as opposed to ConnectME, K-Space has no specific use case and does not address social semantics (nearly) at all. |
| Muscle (FP6-NoE) — MUSCLE aims at establishing and fostering closer collaboration between research groups in multimedia data-mining and machine learning. The Network integrates the expertise of over 40 research groups working on image and video processing, speech and text analysis, statistics and machine learning. The goal is to explore the full potential of statistical learning and cross-modal interaction for the (semi-)automatic generation of robust metadata with high semantic value for multimedia documents. The project has a broad vision on democratic access to information and knowledge for all European citizens and it is quite focused on the full potential of machine learning and cross-modal interaction for the (semi-) automatic generation of metadata. http://www.muscle-noe.org |  |
| X-Media (FP6-IP) — X-Media addresses the issue of knowledge management in complex distributed environments. It studies, develops and implements large scale methodologies and techniques for knowledge management able to support sharing and reuse of knowledge that is distributed in different media (images, documents and data) and repositories (data bases, knowledge bases, document repositories, etc.). http://www.x-media-project.org | In comparison to ConnectME it employs a quite different application domain (automotive industry) and does not tackle any social community aspects. |
| aceMedia (FP6-IP) — The main technological objectives of aceMedia were to discover and exploit knowledge inherent to the content in order to make content more relevant to the user; to automate annotation at all levels; and to add functionality to ease content creation, transmission, search, access, consumption and re-use. In addition, available user and terminal profiles, the extracted semantic content descriptions and advanced mining methods were used to provide user and network adaptive transmission and terminal optimised rendering. http://www.acemedia.org/aceMedia | The targeted impact of aceMedia was much broader, utilizing consumer and industrial scenarios, in comparison to the close community model envisaged by ConnectME. |
| MESH (FP6-IP) — MESH is an Integrated Project whose main objective is to extract, compare and combine content from multiple multimedia news sources, automatically create advanced personalised multimedia summaries, syndicate summaries and content based on the extracted semantic information, and provide end users with a “multimedia mesh” news navigation system. The goal of MESH is to develop an innovative platform for rapid and effective access & delivery of news. The MESH project was initiated with the vision to integrate semantic technologies into a setting that will bring the world of news closer to knowledge-enabled services. http://www.mesh-ip.eu/?Page=Project | It does not follow the social framework upon which ConnectME is built and has a clearly separate application domain (i.e. news). |
| INTERMEDIA — Interactive Media with Personal Networked Devices |  |
| Live — Staging of Media Events |  |
| MediaCampaign — Discovering, inter-relating and navigating cross-media campaign knowledge |  |
| NM2 — New Media for a New Millennium |  |
| porTiVity — Rich Media Interactive TV services for portable and mobile devices |  |
| RUSHES — Retrieval of multimedia semantic units for enhanced reusability |  |
| Salero — Semantic Audiovisual Entertainment Reusable Objects |  |
| SEMEDIA — Search Environments for Media |  |
| CHORUS — CHORUS is a Coordination Action which aims at creating the conditions of mutual information and cross fertilisation between the projects that will run under Strategic objective 2.6.3 (Advanced search technologies for digital audio-visual content) and beyond the IST initiative. http://www.ist-chorus.org/ |  |
| IM3I — Immersive Multimedia Interfaces. http://imthreei.hku.nl/index.html |  |
| CASAM — Computer-Aided Semantic Annotation of Multimedia |  |
| IMP — intelligent metadata-driven processing and distribution of audiovisual media |  |
| INEM4U — Interactive networked experiences in multimedia for you |  |
| INSEMTIVES — Incentives for semantics |  |
| MYMEDIA — Dynamic personalisation of Multimedia |  |
| PetaMedia — P2P Tagged Media |  |
| Notube — Networks and Ontologies for the Transformation and Unification of Broadcasting and the Internet |  |
| MultimediaN — Dutch national project. http://www.multimedian.nl/en/home.php |  |
| Quaero — French national programme. Quaero is a collaborative research and development program, centered at developing multimedia and multilingual indexing and management tools for professional and general public applications such as the automatic analysis, classification, extraction and exploitation of information. The research aims to facilitate the extraction of information in unlimited quantities of multimedia and multilingual documents, including written texts, speech and music audio files, and images and videos. Quaero was created to respond to new needs for the general public and professional use, and new challenges in multimedia content analysis resulting from the explosion of various information types and sources in digital form, available to everyone via personal computers, television and handheld terminals. http://www.quaero.org/modules/movie/scenes/home |  |

### 1.2.8 Summary of progress

It is possible to summarize the contents of this state of the art analysis, in particular comparing the expected developments in the next 4 years with the contribution that ConnectME would bring to each area of technology.

| Area of technology | Current status | Expected status in the next 4 years | ConnectME contribution |
| --- | --- | --- | --- |
| Web-based video | Embedded in pages without integration of internal content to the Web | Deeper annotation and better search, increased monetization | More formal, granular (semantic) annotation leading to object-level integration of video with related Web content |
| IPTV | Delivery of TV over IP with back channel, STB based applications independent of current broadcast | Growth of in-TV “widgets” offering Web content parallel to and separate from the broadcast | Enabling a fine grained selection of concepts WITHIN broadcasts and browsing of related Web content parallel to the broadcast |
| IP-based video streaming | TV content is often replicated for the web. Users distribute video material (often of low quality) | More sophisticated publishing tools; more skilful "ordinary" producers; growth in available material | Enabling a fine grained selection of concepts WITHIN video and browsing of related Web content parallel to the video stream |
| Video analysis and annotation | Analysis and classification in narrow domains, with high computational cost, simple-event detection | Visual analysis and classification in progressively broader domains, and more advanced event detection | Computationally efficient analysis and classification, including instance-level object annotation and dynamic event detection, in broad domains. |
| Integration with local data sources (home server, corporate Intranet) | No implicit integration, only menu-based access to local data separate from the TV broadcast | Partial integration with local data by linking metadata description of atomic media items to local media | Seamless integration by rich, granular media annotation of media fragments (e.g. objects in video frames) with other media |
| Links to external data sources | Only a limited, dumb integration (e.g. Blinkx) with little disambiguation | Improving integration by using linguistic analysis and concept clustering to improve disambiguation | Deep integration through formal (semantic) annotation of media and unambiguous linkage to a global network of concepts (the Semantic Web) |
| Connection to social networks (feedback, blogs) | Only weak linking between video as a whole embedded in Web pages and data from social networks | More Web based mash-up of video material with social network data, as well as more integration of social networks into the (IP)TV platforms | Finer, granular linking between social network data and individual objects in the video stream |
| Personalisation | Possible on a basic level such as video genres | More refined filtering based on analysis of available data (titles, descriptions...) | Concept-centred filtering based on the object-level annotation of TV content and inference of conceptual relevance through the use of formal semantics |
| User interfaces | Generally “outside” of the video itself, and offering controls related to the video as a whole (e.g. EPG based program descriptions) | More intuitive interfaces for IPTV, enabling more interaction possibilities (e.g. widget menus) | Interface for the intuitive selection of individual objects in the video stream as well as the non-disruptive browsing of related media on screen |
| Multimedia presentation | Limited ability to automatically generate multimedia presentations without effortful manual preparation of input data | Step-wise improvements in the presentation generation through increased availability of metadata and better understanding of the rules to create presentations on that basis | A Connected Media infrastructure in the Web providing global knowledge on concepts and related media, to enable Web-based automatic multimedia presentation generation |
| Networked Search and Retrieval | First attempts to connect web mining with multimedia to create annotations | Use of low level video analysis to create connections between video segments and web mining results | Advanced search and retrieval based on concepts in video streams, personalization taking the social network and external resources under consideration |
| Innovative Business Models | Mainly different technical approaches and no focus on advertising | Commercialization by way of connection to online shops | Commercialization by way of innovative advertising models that connect to advertising in the video content and online. |

## 1.3 S/T methodology and associated work plan

ConnectME's overall objective  is broken down into work packages (WPs) that follow the logical development of the project. The overall strategy is to perform the basic research necessary to implement a platform for Connected Media parallel to the architectural planning. Three scenarios will also be prepared in terms of storyboards, content acquisition and development, and used subsequently to demonstrate the developed platform.

## Architecture

The result of the project will be a platform which comprises all steps for the generation of meaningful linked video presentations. This covers the selection of videos, automatic annotation with meta data based on video speech and graphical objects, linking to external web sources and other videos and generation of presentations on clients with Browser or STB (Set-top box).*

The platform can be deployed for different soft- and hardware environments. The usage of standard interfaces and formats enables the connection of arbitrary Content Management  or Media Asset Management Systems to receive video sources and to foster any other IPTV-distribution- and service platform for video transfer and user interaction management. The platform will be realized on the basis of an APS (Application Server), ESB (Enterprise Service Bus) and WebServices to connect all internal and external components, which allows to deploy flexibly other commercial or open APS for the later exploitation. In the project the platform will be implemented and demonstrated using the Thomson APS and ESB.

* we will use a specific STB until further standardized interfaces for flexible exchange of STBs are available.

The ConnectME platform is illustrated below:

### Content side (broadcasters, archive holders, content owners)

At the broadcaster end, broadcasters can re-use their video production and preparation tools (DW + RAI). The IT infrastructure will be extended by a means to provide rich annotation of the selected broadcasts, to store this annotation, to deliver (part of) the annotation to the end device, and to provide a query endpoint to acquire further information about broadcasts on the fly. For this, a semantic repository and tools will be developed:

- a tool for enabling content providers/owners to annotate content in a semi-automatic manner, aided by media analysis tools, data mining tools and integration with online knowledge sources (NTUA/UEP);

- a repository for storing created annotations, querying annotations and providing additional services, e.g. browsing annotations or expanding them with low level features or high level concept associations (CONDAT);

- a delivery framework that will support the broadcasting of AV material with their annotations, either interleaved in the broadcast stream or parallel by an IP channel with synchronization information (Noterik, Thomson Grass Valley).

### Connected media: a supporting Internet infrastructure

The Connected Media infrastructure is foreseen as a decentralised Web-based platform based on the distribution of Web media annotations and associated conceptual models over the Internet (based on the Linked Data model of Web-scale interlinking of concepts and metadata about concepts, extended with media annotations which tie online media with Linked Data concepts). For the project, sample Connected Media metadata stores (media annotation with concepts) will be created and linked in the Web to existing Linked Data metadata stores (concept metadata and association).

### Service side (telecommunications operators)

For efficiency and Quality of Service, we will most likely cache Connected Media and Linked Data metadata locally for the concepts relevant to the TV programming. This will be hosted by the service provider which can be between the broadcaster and the delivery network (injecting the service added data, such as concept viewing and browsing interface, content presentation templates and pre-prepared media presentations and other associated services such as e-shops or Web 2.0 community widgets).

We will develop

- a tool for supporting Connected Media metadata creation by enabling the service provider to browse and select media found online for a given concept, to create annotations tying online media to concepts (supported by data mining and media analysis techniques), and to index and store Connected Media metadata for efficient retrieval (EURECOM/UEP)

- programs for filtering/selecting concepts and related media on the basis of an user profile or a context description, which may run either on the broadcaster side or on the user's end device (CERTH)

- a tool for enabling service providers to select and model presentation templates for different services, concept classes, contexts etc. defining how the end user may access ConnectME services, browse active concepts, and view sets of media associated with a concept in an appropriate and meaningful way. (CWI)

### IPTV network and platform

Delivery networks and evaluation infrastructure (testbeds) will be provided by the industry partners (Noterik + Thomson Grass Valley).

An IPTV Service Platform has the functionality to

- Organize TV channels,

- Manage services,

- Configure networks,

- Configure subscribers (incl. user profiles),

- Monitor services.

Noterik will provide this platform. It contains asset management, channel management, profile management of groups and users, plus monitoring services in a statistics service.

Thomson Grass Valley will provide an application server with an ESB This platform will host modules developed either by Thomson or by other partners. It will offer an open framework to enable each partner to develop, integrate and validate its modules independently of other partners. This framework is based on a distributed networks architecture providing high scalability, high robustness and high performance. The framework integrates the management of workflows, jobs, load balancing and failover. It also integrates the supervision and the configuration of the platform via Web services, JAVA Applet and SNMP.

### End user device

The core purpose of end device development will be to provide an open multi-layered, client and server customisable canvas front-end on which all ConnectME media and content can be projected onto, and which will be called upon using a REST API. In order to project available media, it needs to interlink to a variety of metadata descriptors. It will be able to interface with the services in ConnectME and will need to be able to interface to third party non ConnectME services to establish relevant mashups, and obtain high quality multimedia content from different sources such as WIKI's, Maps, ASR and object tracking, for example. Research will be performed on creating an interoperable canvas, allowing smooth integration with third party XML-driven services.

The hypervideo Flash player will connect a variety of services developed within the ConnectME project and will power the hotspot click technology on the Flash player. It will introduce video hotspot technology which will give end-users and content creators the option to find on-screen objects using layered technology enabling an enriched user experience when viewing a TV program. This component will enable direct user interaction with available content. A dense web of interacted links will steer these hotspots on the canvas. The dynamic use of manually and automatically identifying objects will enable both end-users and content creators with a state-of-the-art service which extends the video player beyond play-out. A dynamic click will enable end-users to navigate to other related content in the video itself of other available media. An API will be made available which will interact with the ConnectME platform.

## Work Packages

We organize the work in workpackages so that the research and development of the ConnectME platform and its subsequent evaluation and dissemination are clearly represented in the ordering of the workpackages:

W start with workpackages that provide the fundamental research in extending networked media to connected media: WP1 will focus on challenges of concept-level analysis of video content, while WP2 will complement this with concept-based association to relevant Web content through data mining of Web resources and an appropriate multimedia annotation scheme.

This is to be supported by workpackages designing the Connected Media Experience: the intuitive access to concepts through an intuitive user interface and the dynamic generation of multimedia presentations related to those concepts in WP3, together with the adaptation of the concept browsing and content presentation to the user and context in WP4.

Building on this, we have the workpackage focused on the ConnectME platform (WP5): there, the implementation and integration work will take place, developing software based on the results of the research WPs 1-4.

Applying this in use case scenarios (WP6) will be the means to validate the ConnectME platform functionality and achieve its transfer – prototypically – into actual WebTV and IPTV services. The scenarios will involve a test environment to deliver ConnectME services to a selected group of testers.

Through both technological evaluation (e.g. robustness, scalability) in WP5 and user trials (for usability, response levels) in WP6 we will validate the work both scientifically and socio-economically, as well as in terms of ease-of-use.

Finally, the prototypical use of the ConnectME services and results of its scientific and socio-economic evaluation will be widely disseminated to both the research and industrial community. Commercial exploitation will be assured and standardization of the underlying technologies pursued. Hence, we dedicate workpackages to dissemination (WP7) and exploitation (WP8). Parallel to all activities, one workpackage will handle all management issues (WP9) including the regular reporting of project activities, financial matters and the monitoring of the project's progress vis-à-vis its objectives.

The figure below represents the structure of the ConnectME workpackages:

Figure 8: WP structure

Detailed workplan description

Work package 1: Broadcast analysis and annotation for hypervideo

In this WP we will exploit state-of-the-art tools and extend them to allow for minimal human intervention at the authoring stage and maximum user experience at the viewing stage. It will tackle the main technological barrier of how to automatically detect objects (or even actions), track them over time, identify them using textual metadata and finally link them to e.g. another part of the same or other video or to external sources. Recent and current ongoing efforts in this area mostly focus on relatively narrow domains (e.g. analysis of soccer video, personal vacation photos), which despite their significance account for only a small portion of the multimedia content available on the Web. Furthermore, most of the current automatic annotation schemes are being developed with the application of retrieval within static multimedia collections in mind and, consequently, little attention is paid to their computational efficiency and scalability.

Objectives

This WP addresses visual regions detection, objects and scene labeling, as well as large scale matching and retrieval of visual information as a prerequisite for enabling association between regions detected in the stream and other form of information (e.g. text, web links etc.). This will allow organization of “archives” by their multimedia content and will ease the production of fully-linked multimedia data. Specifically, this WP will provide functionalities both to human annotators of a video stream and to end-users watching it. The human annotator will be provided with automatically detected visual regions of interest (either spatial or spatiotemporal) so as to minimize the time for manual refinement and annotation and enrich visual metadata. Based on similarity, instances of the annotated regions found in the same stream will be also labeled accordingly. The user will then be able to select the previously annotated regions, search for similar ones in the collection and receive higher level information about them (e.g. web abstracts).

T1.1 Visual segment localization and tracking

This task deals with the processing and extraction methods involved in the first-stage analysis of the visual data that will aid the semi-automatic annotation of the content. The outcome will mostly apply to the authoring part of the process. Specifically, regions of interest will be automatically detected either based on human input (who will e.g. provide few points lying on the object) or automatically by detecting regions/features that exhibit salient behaviour. Effective automatic interactive segmentation (e.g. based on state-of-the-art magic wand, graph or grab cut techniques) will be utilized in the process.

T1.2 Object & scene labeling

Based on the outcome of T1.1 the stream will be decomposed into regions enclosing objects or generic regions of interest. This task will exploit the detected regions so as to produce semantic descriptions of scenes. The same functionality will be offered for global scenes. Similar instances will be detected by clustering based on descriptor similarity. Face detection methods will also be implemented to identify regions depicting faces and accompanying textual metadata like available scripts to label them by e.g. actor names. For example, the user will be able to click on an unknown face and let the method identify it, detect similar instances in the same or different video sequence and finally link it to available external information sources (e.g. web or blog info).

T1.3 Similarity-based retrieval

This task will mainly propose and implement methods for matching and retrieval based on visual similarity. Appropriate visual features and descriptors will be detected and extracted respectively in order to efficiently represent the input. Large scale matching techniques will then be applied, mostly aimed to provide fast and accurate retrieval of similar scenes/objects. Current state-of-the-art technology will be extended in environments of moderate complexity, tackling complex video content featuring occlusions, clutter and background movements of objects. Emphasis will be put on computational efficiency so as to confront the huge amount of data to be part of the project’s collection.

T1.4 Complementary audio and text analysis

In this task available collateral textual information sources that can be associated directly to audiovisual content (such as subtitles, teleprompts and manual transcripts) are connected time-synchronously with the metadata. In addition, audio analysis technology is deployed to generate object segmentations based on the audio stream. Automatic speech recognition (ASR) is deployed for content for which no collateral textual sources are available.

Research will focus on the recurrent, bi-directional process of using annotations from other modalities to optimize the functionality of individual annotation processes:  (i) starting from ASR transcripts to suggest keywords/concepts/entities for human annotators, visual concept detectors and speaker identification, and (ii) starting from non-audio annotations or associated web-content to optimize performance of ASR (model adaptation) and speaker identification (speaker priors).

T1.5 User assisted annotation tool (M7-42)(NOTERIK)

This task refers to the development of a user-assisted annotation tool.

T1.6 Visual analysis evaluation (CERTH-ITI)

This task refers to all activities relating to the technical evaluation of the intelligent content analysis and information fusion in tasks T1.1-5. These include setup of ground truth data, manual or semi-automatic annotation of available content according to the requirements of each task, design of evaluation metrics and methodologies, and performance of experiments to measure the effectiveness of the developed technologies. It does not refer to collection of content itself, nor to the development of content annotator tools. Particular focus will be given in validating that the WP1 outcome outperforms conventional approaches in the field..

Work package 2: Linking hypervideo to Web content

This WP deals with i) the technical architecture enabling deep linking to media objects, ii) the design of lightweight semantic metadata models, iii) the specification of a “Connected Media Layer” on the Web using this metadata in combination with Linked Data and iv) tools for mining and processing Web content in order to populate the metadata knowledge base.

### Task 2.1: Media fragments addressing (EURECOM)

The task WP2.1 aims at providing a URI-based mechanism for identifying, and retrieving the media objects detected in WP1. We will work under the assumption that an audio or a video resource has a single unified timeline. We will consider four dimensions for addressing fragments of image, audio and video resources namely: time, space, track and name. In liaison with the W3C Media Fragments Working Group, we will further specify the communication between user agents and web servers enhancing the whole web architecture for making video a first class citizen in the evolution of the world wide web. In this task, we will provide various implementations on client and serve side deploying the media fragments technology.

### Task 2.2: Lightweight metadata models for hypervideo (EURECOM)

The task WP2.2 focuses on developing lightweight models for metadata interoperability. Media objects automatically detected in WP1 will be annotated using simple metadata schemas while being compatible with the numerous multimedia metadata standards. The starting point will be the COMM multimedia ontology developed within the FP6 EU project K-Space. We will adapt and simplify this model in order to create a Lite version according to the needs of the ConnectME use cases. We will implement an API and the necessary interfaces to be integrated in the ConnectME infrastructure. In liaison with the W3C Media Annotations Working Group, we will ensure that the metadata schema is largely interoperable with the numerous metadata standards, providing mappings between the description properties.

### Task 2.3: Web mining for support of media annotation (UEP)

The goal of this task is to exploit web resources associated with the broadcast to assist the annotation process. It complements the work in WP1 (focusing on video analysis and on resources available in structured form). The methods will include wrapper-based extraction from structured tables and Named Entity Recognition over free text (scripts, subtitles, online reports to sports events etc.), or a mix of these (e.g. from programme guides). Novel methods of term expansion and disambiguation using WordNet, Wikipedia, and domain-specific databases will be developed, in order to arrive at uniquely identified concept needed for further processing. We will benchmark and compare numerous Information Extraction tools such as OpenCalais, SPROUT, GATE, KIM and evaluate novel disambiguation algorithms. The resulting multimedia annotations will then follow the linked data principles and contribute to extend the growing linked data cloud with additional interlinkage.

### Task 2.4: Mining additional content from the web (UEP)

The goal of this task is to retrieve and pre-process external web resources to enrich the broadcasts with additional information about important concepts. We will investigate the use of advanced techniques for web mining that have not yet been considered in connection with multimedia concepts. First, large (manually pre-selected) collections of web resources, forming an 'information cloud' around individual broadcasts, will be examined at the level of individual document, using web spiders and document categorisers. Second, concrete documents selected via spidering and classification will be submitted to fine-grained information extraction (IE) tools.

As core IE techniques for this purpose we envisage rapid prototyping of rich extraction models combined with partial statistical model training (offline) and local wrapper induction (on the fly). The structure of the extraction models could borrow from the structure of Linked Data resources (such as DBPedia) in which the source concepts are anchored. The hybrid approach (rich hand-crafted extraction model + trained statistical model + local wrapper) is particularly suitable for collections of semi-structured, field-specific web resources, whose internal structure can only be roughly estimated.

Together with textual resources, structured resources with similar scope will be exploited. For example, extraction from free-text Wikipedia articles will be complemented with and/or triggered by processing of DBpedia. Furthermore, available social network metadata will be used. Text processing techniques such as co-occurrence analysis and named entity recognition will be applied to loose metadata structures such as folksonomy tags.

Work package 3: ConnectME interface and presentation

The work will be carried out in close cooperation with WP1 and WP2 on the underlying knowledge being made available, with the personalization and contextualization work in WP4, and with the front-end being developed in WP5 and the implementation of the scenarios in WP6.

The workpackage will construct hypervideo interaction interfaces for supporting information browsing, organization and presentation, and higher level tasks such as information gathering. It is based on the tasks implicit in the 3 scenarios and will generalize results to identify design patterns and guidelines.

The interface design will strive to hide the complexity of the ConnectME system operating in the background.  For example, the user should be unaware of the connection between the video pixels and the concept describing them, the relation between this and a thesaurus, and how these are enriched with other web-based information. At the same time, the user should be allowed access to the underlying information resources to enable them to check information sources when needed.  A metric for success for the ConnectME interfaces is that the user should not even notice “the interface”, but that they should be able to carry out their tasks with a minimum of effort.

### Task 3.1 User requirements analysis based on the 3 scenarios.

A list of information tasks related to hypervideo will be developed in the initial stages of the project. These will be selected from tasks that occur in more than one of the scenarios, such as, e.g., highly visual information browsing (e.g. for children’s edutainment interfaces and cultural heritage), or information gathering for professional information users (e.g. environmental issues and cultural heritage).  From the list of identified tasks, a small number (3 or 4) will be selected for design, implementation and evaluation within the project.

The task will also collect requirements for the interfaces to be developed. Examples of such requirements are:

- Users engaged in audiovisual content should not be overly distracted.

- The role of the social context of the user should be taken into account.

- The role of the personal interests of the user must not be neglected.

### The tasks will relate directly to the three use cases and take into account the information sources being made available in WP1 & WP2. A number of tasks will be selected (in collaboration with content partners) for which innovative interfaces will be created in Task 3.2.

### Task 3.2 User-centred design of hypervideo information interfaces

Per selected task a user-centred approach will be taken to creating at least two, preferably more, different designs of each interface.  These will be discussed with potential users, and content providers in the project. Out of this process a final interface will be selected for development and inclusion in the ConnectME platform.

Examples of potential interfaces to be developed are:

- a visual navigation interface allowing the browsing of related images/video thumbnails while not having to type;

- an information gathering interface while allowing a user to continue browsing;an interface for information professionals to allow them to compare pieces of information for making decisions.

Throughout, (forward) compatibility with the technologies being developed in WP1, WP2, WP4 and WP5 will be ensured. Integration of the interface in the ConnectME platform will be carried out in WP5.

Task 3.3 Evaluate functionalities and interfaces of the connected media and background information.

Evaluations of the interfaces included in the ConnectME platform will be carried out. This will be done with potential users of the ConnectME platform, selected through the content/broadcast partners in the consortium. This will complement the evaluation of the end-to-end system in WP5 and the implementation of the scenarios in WP6.

The results of the evaluation will be generalized as design guidelines that can be used in the creation of interfaces in other scenarios and identifying hypervideo interaction design patterns where possible.

Work package 4: Contextualisation and personalisation

Objectives

This WP deals with user profiling and contextualization of the user profile tasks in order to provide ConnectME end-users with context-aware content filtering based on their preferences and/or interests. It will exploit state-of-the-art tools and extend them to allow for design, development and testing of intelligent methodologies and technologies for contextualization and personalization of multimedia content, in terms of both object selection and content presentation. Intelligent social and content-based personalization methodologies will be implemented based on domain-independent personalization strategies that will elaborate recommendations based on the semantic relationships and context between the user's preferences and the available content items.

T4.1 User profiling

This task deals with the processing and extraction methods involved in the modelling and extraction of ConnectME profiling information. It will enable mining of profile elements through user interaction within the ConnectME social network and exploitation of such personal information to provide personalised access to the content. Information to build the user profile will be derived, integrating environmental and spatial information with user profiles and related social aspects.

More specifically, user preferences will be captured unobtrusively based on the user's video transactions, in addition to any user-defined explicit interests. The concepts extracted from the consumed content (WP1 and WP2) will be accumulated/updated to the user profile. User interests will be expressed in formal semantics (based on the information provided by WP2), along with their degree of participation to the profile, in order to form a meaningful user profile. A temporal decay factor will be used to update concept weights in order to discern between short and long term interests.

T4.2 Contextualization

This task addresses the issues of modeling a strategy to anticipate user actions and provide focused interaction, by focusing on user and context modeling. A multi-dimensional context will be defined using personal profiles and preferences defined and extracted within T4.1. Current state-of-the-art personalized information filtering, ranking and adaptation techniques will be extended, using the tools of T4.1 and the profile and knowledge information extracted in this task.

Semantic content annotation will be reasoned with the relevant extracted metadata over the domain knowledge in order to deduce the knowledge to a subset that defines the content item in context. Extracted metadata analysis, performed via state-of-the-art tools and methodologies for annotation extraction and syntactical analysis (e.g. Open Calais), will infer ad hoc semantic relations, identifying complex semantic information over the content at hand.

Additionally, while getting to know the user profile, patterns in user interests will be inferred  (in the form of frequent sets of concepts), used to extract the semantic context of areas in user preferences. The profile in context will be matched against the knowledge in context, thus taking into account contextual aspects of the content at hand (e.g. spatial, temporal, metadata context) and the temporal patterns in content consumption, along with any relevant social information provided by WP1 (e.g. trends and context patterns from social networks and Web 2.0 programmes and spatio-temporal information from Wikipedia and/or IMDB, etc.).

T4.3 Personalized content filtering

This task will focus on providing algorithms for filtering and suggesting concepts and content based on the semantic user profile, with respect to the environment context. This will be achieved by semantically matching the user profile against the available linked content (semantic representation) with respect to the knowledge in context, while taking under consideration the weight of the user preferences in order to rank proposed concepts and content. Fast and efficient algorithms will be provided, aiming to integrate the filterer on the PC, TV or the handset. In case of scarcity of available linked content, a user model will be provided in order to formulate a search query for “free” web search.

T4.4 Evaluation of personalizaion technologies

This task refers to all activities relating to technical evaluation of contextual and personalized content processing and information fusion in tasks Τ4.1, Τ4.2 and Τ4.3. These include setup of ground truth data and test-bed user communities, according to the requirements of each personalization task. It also includes design and implementation of meaningful evaluation metrics and methodologies, as well as performance of experiments to measure the effectiveness of the developed technologies.

Work package 5: ConnectME platform

WP 5 is the main work package which ensures that the result of ConnectME will be a highly integrated, open, and manageable platform.

The workpackage has the following objectives:

- defining an architecture that integrates the components for video/audio and Web content analyses, the semantic repository, reasoning and user interface

- defining APIs and protocols to connect all components and data flows.

- implementing interfaces, data transfer and input/output functions not provided by WPs 1-4

- integrating and testing of all components designed and implemented in WPs 1-4

- coordinating the other technical WPs 1-4: WP5 will ensure that the algorithms and technological solutions work together smoothly and error-free.

- coordinating and self-assessing the use case implementations in WP 6 by fixed synchronisation points with the use cases and an iterative self-assessment task.

The flexible overall service oriented architecture enables the transparent orchestration of the following components:

- audio / video and Web resource analysis and annotation.

- Web content mining.

- semantic repository

- linking of all networked multimedia materials

- web crawler for periodic link update.

- user profiles

- search, retrieval and browsing functions

- service interfaces and service integration.

The components to analyse video, audio, and Web resources designed in WP 1 will deliver highly detailed and rich metadata using the schema and mappings provided by WP 2. All video materials are automatically linked on the server side by their metadata with the local environment, external resources, and social networks. Due to the changing environment, a web crawler will automatically update new contents and changed links, while caching will be used to ensure efficient access to the most relevant data and ensure the user's quality of experience. The components for navigation, interaction and presentation of WP 3 and 4 will allow the users to search, retrieve and browse the different types of linked materials in a very flexible manner. The resulting platform will build an open service framework for the implementation of the use cases and further value added services of 3rd party providers.

The architecture will be built as far as possible on existing or emerging standards and reliable open source frameworks and products, especially results from other EC co-funded projects. The components realized in WP 1-5 will be integrated in three cycles. For the validation of the correct cooperation of all components and performance assessment a representative set of benchmark scenarios will be developed with respect to the use cases of WP6.

Work package 6: Scenarios

This workpackage is made up of three use cases which will be realized in parallel. Although the use cases and scenarios deal with different topics and content areas, the work to be undertaken in principal will be similar in nature. Hence, the individual tasks are the same, differing only in their content focus. The work package will take care to prepare effectively for the realization of the scenarios by identifying and collecting the media and the metadata to be used, as well as to carry out the actual realization on top of the ConnectME platform provided in WP5. Finally, evaluations of the scenarios will be organized through internal testing, user trials and public feedback gathering.

6a: Cultural Heritage

Cultural heritage is by nature strongly interlinked, e.g. thematically, historically, and geographically, both within itself and to current events. In order to fully understand the events of today, knowledge about the historical background is needed. For example, the idea of the European Union is related to the history of Europe, e.g. the numerous wars and constant rivalry between the European countries and, on the other hand, as a response to global competition and policies. This usage scenario aims at providing the viewer the cultural heritage context of currently viewed events, actors (persons, organizations, etc.), places and other relevant aspects.

6b: Environment

Environmental issues are growing in importance day by day. They have many facets, ranging from their economic implications (creating jobs, becoming a growing economic sector etc) to their importance for mankind as a whole. The ConnectME consortium selected a scenario dealing with environmental and economic issues as it can be certain that these topics will remain on the news (and world) agenda in the years to come. Hence there will certainly be a need for both: making access to related content easier and more user-friendly, and dealing with better presentation (e.g. through cross-linking etc). However, the approach selected is such that, once it is working in the environmental / economic field, the system and underlying technology can easily be ported to other domains.

6c: Entertainment

Entertainment ...

Work package 7: Dissemination

One of the aims of the ConnectME project is to disseminate information about the project, its objectives, the approaches chosen and its results in a professional and high quality manner, using a variety of means and channels.

The consortium will make sure that ConnectME activities are disseminated to various communities and interest groups. These include potential end customers of future ConnectME products and services,potential future industrial collaborators, the European Commission and its research community (via project officers, other ICT projects in related technological areas ,with which clustering activities will be established), other researchers and technology developers in academic institutes and industrial research laboratories.

A ConnectME project web-site will be set up. It will be updated regularly with information for the general public, representing potential end users and broadcasters, content owners, content providers and network operators - who represent the technology adopters - and provide a restricted area for project partners. A publication plan will be developed and an overview of exhibits and relevant conferences will also be provided in order to make sure project partners know well ahead of relevant events taking place. Special focus will be made on showcasing ConnectME technologies in an exciting and interactive way, both by allowing for interactive video on the website as well as demonstrators at chosen research and industry events.

The objectives of ConnectME, the approaches chosen, and the respective results will be made available on the website as well. We will create a two-way communication channel with stakeholders, standardization bodies, academic communities and industry for disseminating results. Apart from this taking place via the project website, this will also be done through Web 2.0 channels, e.g. social networks, blogs, video sharing sites, tweets and the like.

Activities towards standardisation of the project results will also be explored and coordinated in the Dissemination workpackage, so that ConnectME will have the best possible impact both in the scientific and commercial communities. In terms of current standardization efforts, ConnectME aims to have substantial impact on further standardisation efforts in standardisation bodies such as W3C.

In sum, following dissemination activities will be undertaken:

- Project Website

  - Information about project (public), also using features such as RSS feeds etc

  - Shared work space (private)

- Production of dissemination materials

  - Brochures

  - Posters

  - Videos / films

  - Animations (e.g. usage scenarios)

- Web based dissemination

  - Video uploads/viral video

  - Blogging, tweeting

  - Social network groups

- Market watch (products and services), including an overview of relevant conferences, workshops and trade fairs etc for dissemination

- Participation in clustering activities initiated by EC

- Participation at conferences, seminars, trade fairs etc

- “Spreading the word” through existing networks

- Publications in scientific / trade journals etc

- Pre-standardization and standardization activities

Work package 8: Markets, Business Models and Exploitation Strategies

This work package will focus on the markets where ConnectME can have an impact, by providing a market analysis, developing effective business models for ConnectME services and exploitation strategies for ConnectME technologies in order to lay the path for a successful technology and knowledge transfer from the project to industrial players interested in the commercialisation of the results. One goal of this WP is to provide an overview of current developments and trends on the IPTV and Web TV market based on a broad  market analysis. A second goal of this WP is assessment of user requirements based on qualitative and quantities empirical research. Finally based on the results from the first two activities, the third goal of this WP is the development of innovative business models from the perspective of the most important players involved in the value chain: content provider, IPTV provider and advertising companies. This activity covers furthermore the effort made towards the definition of the partner’s exploitation plans including the definition of a roadmap to exploit, use and disseminate the relevant final results. Moreover it includes all promotional activities (presentations and demonstrations) made to other companies that can use the project result

T8.1 Product & Market Surveys

Connect me aims to develop an  innovative platform that has the potential to change considerably how IPTV and WebTV are consumed. Technically there are many options which TV and Internet information to connect as well as how to create the user experience. However, due to the high innovativeness of the project there is little knowledge about the specific user needs and preferences regarding the way how and which media should be connected. For example the knowledge which content connection are preferred by users as well as in which form might help to make technical choices. In addition, there is little systematic knowledge about the requirements and preferences of content providers. For example, are there any preferences of content providers which part of the content to connect? How does ConnectMe impact advertising provided with the content? What might be the allowed and preferred modes of connection and interaction from the content provider perspective? How can the content provider profit more by allowing content to be used by Connect me? Finally, an open question if and in which form advertising might get included in ConnectMe business models?

In order to answer the above questions a broad market analysis will be conducted among potential users and players in the value chain - in particular content and IPTV providers as well as  advertisers.

Activities

- Overall market analysis about market potential and trends based on secondarily market data available. The overall market analysis should provide a detailed overview of:

- the state-of-the-art market developments and future opportunities;

- of existing competitors

- and strengthen the argumentation for the USP of ConnectMe.

- Market analysis of  user needs based on quantitative and qualitative market analysis instruments. The goal of this analysis is to find out which content connection are preferred by users and what are the preferred modes of interaction, Is the user willing to pay for connecting content and better experience? The results of this activity should be input to use case development and also architecture.

- Market analysis of content and IPTV provider needs, based on expert interviews and other quantitative and qualitative market research instruments. The goal of this activity is to find out what a plausible way of connecting content would be for content providers. What kind of new advertising models might be possible and which are preferred.

The right mix of preferred functionality will be at the intersection of the preferences of users, content and IPTV providers. The result will be input to development of use cases and functional requirements. It will also assure a user cantered development.

T8.2 Business Models

The innovative technology ConnectMe has the potential to change existing content and advertising value chains for IPTV and WebTV. On the one hand new relationships among the players in the value chain might arise as well as new power positions on the market. On the other hand new business models might get possible for all players involved. For example: the content of the content providers is the starting point to creating clicks and even initiating transactions on the web. This means that on the one hand ConnerctME allows content providers to tap into existing advertising chains online. on the other hand new relationships and new forms of advertising might become possible.

The goal of this workpackage is the analysis of the new positions and options of all involved players and development of innovative business models and value chains that provide win-win and revenue possibilities for new players.

Activities:

- Analysis of value chains

- Conception of business models based on the MCM business model framework.

T8.3 Exploitation Planning & Exploitation Activities

The goal of this task is a clearly envisioned market entry strategy for ConnectMe technologies, consortium partners and other players in the value chain as well as a clear vision how the project results will be turned into a commercial success. In order to assure effective preparation of exploitation very early in the project an exploitation plan will be developed contain ing the goals of the partners and serving as a guideline for activities during the project. ConnectMe offers business opportunities for all involved partners in the project and all involved players in the ConnectMevalue chain.. Within this activity besides development of individual and common exploitation strategies The plan wil also include ofd concrete scheduling of presentation of project results to companies involved in the project and other companies that can take commercial advantage of the project results. This final version of the exploitation strategies will be based on the results from the market analysis and developed concepts for business models.  As afr as possible exploitzation plans will include quantification of opportunities for partners and other players in the value chain.

Activities:

- Development of exploitation overall plan for exploitation activities during the project

- Development of individual and common exploitation plans for each partner and involved players and as far as possible quantification of opportunities. The exploitation strategies might vary in scope and goal. We expect exploitation strategies by way of inclusion of ConnectMe developments in existing products of involved partners, by reusing methodologies and software components, by creating new content formats and others.

Work package 9: Management

The Management work package is concerned with ensuring that:

- the project remains on course,

- it is effectively and correctly managed financially,

- the work plan defined in this document is adhered to or adjusted if necessary,

- project progress and status are efficiently and effectively monitored,

- the required reporting is prepared and delivered in an accurate and timely manner,

- all quality assurance and self-assessment aspects of the project are fully and correctly addressed,

- the infrastructure supporting the Web-based facilities to be used for dissemination and central intra-project communication and cooperation are managed properly.

Moreover, tight and careful contingency planning and controlling activities are vital for the success of the project. The relevance of the risks are continuously checked and updated in the course of the project reflected in periodic reports.  Work package leaders and board members of the management bodies will periodically report, assess and update the progress of the project as defined in the section about  project management. This work package particularly includes public documentation and reporting as required by the European Commission.

### Work package list

| Work-package No | Workpackage title | Type of activity | Lead participant no | Lead participant short name | Person-months | Start month | End month |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Intelligent hypervideo analysis | RTD | 2 | CERTH | x | 1 | 42 |
| 2 | Linking hypervideo to web content | RTD | 5 | EURECOM | x | 1 | 42 |
| 3 | ConnectME interface and presentation | RTD | 4 | CWI | x | 1 | 42 |
| 4 | Personalisation and contextualisation | RTD | 3 | CERTH | x | 1 | 42 |
| 5 | ConnectME platform | RTD | 1 | CONDAT | x | 1 | 42 |
| 6 | Scenarios | RTD/ DEM | 6 | STI | x | 1 | 42 |
| 7 | Dissemination | RTD/ DEM | 8 | STI | x | 1 | 42 |
| 8 | Exploitation | RTD | 7 | USG | x | 7 | 42 |
| 9 | Management | MGT | 1 | IAIS | x | 1 | 42 |
|  | TOTAL |  |  |  | x | 1 | 36 |

### List of Deliverables

| Del. No | Deliverable name | WP no. | Nature | Dissemination level | Delivery date (proj. month) |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Audio-visual information analysis | 1 | R | PU | 12 |

*The first ConnectME Prototype will be restricted to the ConnectME consortium and advisory board for internal testing and feedback. The final ConnectME Prototype (version 2, meaning realization of the use cases in the first prototype) will be public.

### Gantt Chart

|  |  | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- | --- |
| WP | WP and Task Description | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 | M11 | M12 | M13 | M14 | M15 | M16 | M17 | M18 | M19 | M20 | M21 | M22 | M23 | M24 | M25 | M26 | M27 | M28 | M29 | M30 | M31 | M32 | M33 | M34 | M35 | M36 |

### Work package descriptions

| Workpackage number | 1 | Start date or starting event: | M1 |
| --- | --- | --- | --- |
| Workpackage title: Intelligent hypervideo analysis |
| Activity type: RTD |
| Participant id |  |  |  |  |  |  |  |
| Person-months per participant: |  |  |  |  |  |  |  |

Objectives Provide functionalities to aid the authoring stage (human annotation) and enhance watching experience (user interaction). Automatically detect and track objects or regions of interest in order to ease the annotation process. Enhance state-of-the-art techniques on similarity-based matching and retrieval to meet the large scale requirements of the project. Exploit available metadata (e.g. transcript) to assign detected regions like faces to specific concepts (e.g. names).

Description of work (broken down into tasks) and role of partners T1.1 Visual segment localization and tracking (CERTH-ITI, …, …) (M1-36) T1.1.1: Interactive visual segmentation (CERTH-ITI) (M1-36) Technologies for processing and extraction methods involved in the first-stage analysis of the visual data that will aid the semi-automatic annotation of the content will be enhanced and adapted within this task. Its outcome will mostly apply to the authoring part of the process. Effective automatic interactive segmentation (e.g. based on state-of-the-art magic wand, graph- or grab-cut techniques) will be utilized in the process. T1.1.2: Automatic region of interest detection (CERTH-ITI) (M1-36) Regions of interest will be automatically detected either based on human input (who will e.g. provide few points lying on the object) or automatically by detecting regions/features that exhibit salient behaviour. Existing tools will be leveraged to handle related problems by investigating appropriate visual features, metrics and supervised learning approaches using annotated training data. T1.1.3: Object tracking (CERTH-ITI) (M1-36) In this task existing and newly developed tools will be leveraged to handle well-specified problems like moving objects tracking between video frames, separating them from the background and dealing with real-life occlusion problems. The developed algorithms will seek success in indicating new tracks (i.e. an object starts moving), ceased tracks (i.e. an object stops moving), as well as possible collisions (i.e. objects move together). Current state-of-the-art will be extended in environments of moderate complexity, tackling complex video content featuring occlusions, clutter and background movements of objects. T1.2 Object and scene labelling (CERTH-ITI, …, …) (M1-36) T1.2.1: Object representation and clustering (CERTH-ITI) (M1-36) Based on the outcome of previous Task, video streams will be decomposed into regions enclosing objects or generic regions of interest. This task will exploit the detected regions so as to produce semantic description of the scene. T1.2.2: Scene representation and clustering (CERTH-ITI) (M1-36) This task will offer the same functionality as Task T1.2.1; however, this time it will be offered for global scenes. Similar instances will be detected by clustering based on descriptor similarity. T1.2.3: Alignment with textual metadata (CERTH-ITI) (M1-36) This task will deal with exploitation of textual metadata accompanying the video content (e.g. available (trans)-scripts) to label regions of interest (e.g. depicting faces) with semantically meaningful information (e.g. an actor’s name), as well as linking of it to available external information sources (e.g. web or blog info). T1.3 Similarity-based retrieval (CERTH-ITI, …, …) (M7-36) T1.3.1: Visual features and descriptors (CERTH-ITI) (M7-36) This task will mainly propose and implement methods for matching and retrieval based on visual similarity. Appropriate visual features and descriptors will be detected and extracted respectively in order to efficiently represent the input. T1.3.2: Representation and matching (CERTH-ITI) (M7-36) Work in this task will include the application of large scale content matching techniques, mostly aimed to provide fast and accurate retrieval of similar scenes/objects. Emphasis will be put on computational efficiency so as to confront the huge amount of data to be part of the project’s collection. T1.3.3: Indexing and retrieval (CERTH-ITI) (M7-36) @@@@@@@@@@ T1.4 Complementary text and audio analysis ( …, …) (M7-36) T1.5 User assisted annotation tool ( …, …) (M1-36) T1.6 Visual analysis evaluation (CERTH-ITI, …, …) (M36-42) This task refers to all activities relating to the technical evaluation of the intelligent hypervideo analysis in Tasks T1.1-5. It does not refer to collection of content itself and particular focus will be given in validating that the WP1 outcome outperforms conventional approaches in the field.

Deliverables (brief description) and month of delivery D1.1 Visual analysis algorithms for hypervideo (M18) A description of the related modules that will be implemented to demonstrate automated analysis and knowledge extraction from raw visual content and associated metadata functionalities. D1.2 Hypervideo annotation tool (M12) First prototype of the hypervideo annotation tool that will be implemented to demonstrate the annotation process. D1.3 Complementary text and audio analysis v1 (M18) A description of the related - complementary to visual - text and audio analysis modules. D1.4 Multimedia analysis algorithms for hypervideo (M36) Latter description of the modules that will be implemented to demonstrate the automated analysis and knowledge extraction from raw visual content and associated metadata functionalities. D1.5 Hypervideo annotation tool v2 (M30) Latter prototype of the hypervideo annotation tool that will be implemented to demonstrate the annotation process. D1.6 Complementary text and audio analysis v2 (M36) Latter description of the related - complementary to visual - text and audio analysis modules. D1.7 Evaluation and final results (M42) Final report and description of the Intelligent hypervideo analysis workpackage, covering its evaluation based on existing methodologies and metrics.

Milestones and expected result (M12) Implementation of hypervideo annotation tool v1 Milestone point where first version of content annotation tool is available. (M18) Implementation of visual analysis tools v1 Milestone point where first version of visual analysis tools is available. (M18) Implementation of audio analysis tools v1 Milestone point where first version of audio analysis tools is available. (M30) Implementation of hypervideo annotation tool v2 Milestone point where latter version of content annotation tool is available. (M36) Implementation of visual analysis tools v2 Milestone point where latter version of visual analysis tools is available. (M36) Implementation of audio analysis tools v2 Milestone point where latter version of audio analysis tools is available. (M42) Latter version of intelligent content analysis tools implemented and ready for evaluation Milestone point where technology supporting intelligent content analysis, its access and retrieval is ready for evaluation.

| Workpackage number | 2 | Start date or starting event: | M1 |
| --- | --- | --- | --- |
| Workpackage title: Linking hypervideo to web content |
| Activity type: RTD |
| Participant id |  |  |  |  |  |  |  |
| Person-months per participant: |  |  |  |  |  |  |  |

Objectives Specify and implement a URI-based mechanism for addressing media fragments; Design lightweight annotation schemas for media objects, interoperable with existing multimedia standards; Research web mining techniques on semi-structured data to annotate media objects with concepts and further develop the linked data cloud Research web mining techniques on unstructured data to complement the multimedia analysis performed in WP1

Description of work (broken down into tasks) and role of partners T2.1 Media fragments addressing (M1-36) T2.2 Lightweight metadata models for hypervideo (M1-24) T2.3 Web mining for support of media annotation (M1-36) T2.4 Web content mining and processing for media analysis refinement (M18-42)

Deliverables (brief description) and month of delivery D2.1 Media Fragments specification (M6) D2.2 Media Fragments implementation v1 (M18) D2.3 Media Fragments implementation v2 (M36) D2.4 Annotation scheme for Connected Media v1 (M6) D2.5 Annotation scheme for Connected Media v2 (M24) D2.6 Web mining tool for the Connected Media v1 (M18) D2.7 Web mining tool for the Connected Media v2 (M36) D2.8 Web mining tool for the media analysis refinement (M24/M36?) D2.9 Evaluation of web mining results (M42)

Milestones and expected result

| Workpackage number | 3 | Start date or starting event: | M1 |
| --- | --- | --- | --- |
| Workpackage title: ConnectME interface and presentation engine |
| Activity type: RTD |
| Participant id |  |  |  |  |  |  |  |
| Person-months per participant: |  |  |  |  |  |  |  |

Objectives Defining interfaces for the scenarios Defining presentation templates for concept classes and user types Implementing a presentation engine for creating presentations based on a concept

Description of work (broken down into tasks) and role of partners T3.1 Identify interface requirements T3.2 Interface design and specification T3.3 Presentation design and specification T3.4 Presentation engine T3.5 Interface and presentation evaluation

Deliverables (brief description) and month of delivery D3.1 Requirements document (M6) D3.2 Interface and presentation specification (M12) D3.3 Presentation engine (M18) D3.4 Requirements document v2 (M24) D3.5 Presentation engine v2 (M30) D3.6 Evaluation and final results (M42)

Milestones and expected result

| Workpackage number | 4 | Start date or starting event: | M1 |
| --- | --- | --- | --- |
| Workpackage title: Contextualisation and personalisation |
| Activity type: RTD |
| Participant id |  |  |  |  |  |  |  |
| Person-months per participant: |  |  |  |  |  |  |  |

Objectives Specify a schema for user profiles Specify a schema for contextualised profile and knowledge pulling Specify a means to filter and select concepts and content on the basis of user profiles Extend and refine user profile on the basis of user activity and social profiles

Description of work (broken down into tasks) and role of partners T4.1 User profiling (CERTH-ITI) (M1-M36) T4.2 Contextualisation (CERTH-ITI) (M1-M36) T4.3 Personalized content filtering (CERTH-ITI) (M24-M36) T4.4 Evaluation of personalization technologies (CERTH-ITI) (M36-M42)

Deliverables (brief description) and month of delivery D4.1 User profile specification (M4) A description of the user profile representation and construction techniques. D4.2 User profiling (M12) A description of the modules developed for unobtrusive user interests’ extraction, interest classification and profile learning and update. D4.3 Content and concept filter (M18) First prototype of the of the personalised filtering tool that will be implemented to demonstrate filtering of delivered concept and content based on the user’s profile. D4.4 User profile contextual adaptation (M26) A description of the modules developed for recognition of user behavioural patterns in context, as well as contextual profile and knowledge pulling. D4.5 Content and concept filter (M30) Latter prototype of the of the personalised filtering tool that will be implemented to demonstrate filtering of delivered concept and content based on the user’s profile and contextual status. D4.6 Evaluation and final results (M42) Final report and description of the Personalisation and Contextualisation workpackage, covering its evaluation based on existing methodologies and metrics.

Milestones and expected result (M4) User profile specification Milestone point where the user profile representation and construction methodology implementation is available. (M12) User profiling Milestone point where the user profile capture and learning implementation is available. (M18) Content and concept filter v1 Milestone point where the personalised concept and content filterer is available (M26) User profile contextual adaptation Milestone point where the user profile and knowledge contextual adaptation techniques are impememnted and available. (M30) Content and concept filter v2 Milestone point where the personalised and contextualised concept and content filterer is available (M42) Latter version of the personalised content and concept filterer implemented and ready for evaluation Milestone point where technology supporting personalised and contextualised concept and content filtering is ready for evaluation.

| Workpackage number | 5 | Start date or starting event: | M1 |
| --- | --- | --- | --- |
| Workpackage title: ConnectME platform |
| Activity type: RTD |
| Participant id |  |  |  |  |  |  |  |
| Person-months per participant: |  |  |  |  |  |  |  |

Objectives Define the ConnectME platform architecture, APIs and protocols Definition of the content repository and maintenance of the platform Integrate the components from the research workpackages Integrate with external systems such as broadcaster CMS, IPTV platforms etc. Development of the front-end application for PC and STB

Description of work (broken down into tasks) and role of partners T5.1 Requirements analyses (M1-6, 19-24) T5.2 Functional specification (M7-8, 25-26) T5.3 Development and integration (M9-18, 27-36) T5.4 Validation (M19-24, 37-42)

Deliverables (brief description) and month of delivery D5.1 ConnectME platform specification (M6) D5.2 ConnectME platform v1 (M18) D5.3 Platform validation and refinement (M24) D5.4 ConnectME platform v2 (M36) D5.5 Platform validation and results (M42)

Milestones and expected result

| Workpackage number | 6 | Start date or starting event: | M1 |
| --- | --- | --- | --- |
| Workpackage title: Scenarios |
| Activity type: RTD |
| Participant id |  |  |  |  |  |  |  |  |  |
| Person-months per participant: |  |  |  |  |  |  |  |  |  |

Objectives Define the content and concepts relevant for each scenario Storyboarding, feasibility study and realizing the scenarios on the ConnectME platform User trials and evaluation

Description of work (broken down into tasks) and role of partners T6.1 Media and content preparation T6.2 Scenario realization on ConnectME platform T6.3 User trials and evaluation

Deliverables (brief description) and month of delivery D6.1 Scenario description (M6) D6.2 Scenario demonstrators (M21) D6.3 Evaluation results (M24) D6.4 Scenario description v2 (M30) D6.5 Scenario demonstrators (M39) D6.6 Final evaluation (M42)

Milestones and expected result M6 – Scenarios have been described and the media and content required has been selected M18 – Scenario preparation is complete (media and content has been prepared) M24 – Scenarios have been realized on ConnectME platform and evaluated M36 – Scenarios have been refined and preparations for the refined scenarios are complete M42 – Final scenarios have been realized on ConnectME platform and evaluated

| Workpackage number | 7 | Start date or starting event: | M1 |
| --- | --- | --- | --- |
| Workpackage title: Dissemination |
| Activity type: RTD |
| Participant id |  |  |  |  |  |  |  |  |  |
| Person-months per participant: |  |  |  |  |  |  |  |  |  |

Objectives The aim of this workpackage is to ensure the dissemination of information about the project, its objectives, approaches and results. This will be achieved through a public website, dissemination materials, web based dissemination, participation and publication at academic and industry events as well as in scientific and trade journals, and the preparation of demonstrators which will showcase ConnectME services, both at events and remotely (over Web channels).

Description of work (broken down into tasks) and role of partners T7.1 Dissemination planning (M1-6) T7.2 Project website (M1-6) T7.3 Production of dissemination materials and publications (M7-42) T7.4 Project presentations at events (M7-42) T7.5 Project demonstrator (M19-42)

Deliverables (brief description) and month of delivery D7.1 Dissemination plan (M6) D7.2 Project website (M6) D7.3 Dissemination report v1 (M18) D7.4 Project demonstrator v1 (M24) D7.5 Dissemination report v2 (M30) D7.6 Dissemination report v3 (M42) D7.7 Project demonstrator v2 (M42)

Milestones and expected result M6 – Plan for dissemination during the project is fixed, project website is online and publicly accessible M18 – First dissemination activities have taken place M24 – First demonstrators for the project are ready M30 – First use of the demonstrators at academic, industrial or public events M42 – A final demonstrator is ready for presenting the results of the project

| Workpackage number | 8 | Start date or starting event: | M1 |
| --- | --- | --- | --- |
| Workpackage title: Markets, Business Models and Exploitation Strategies |
| Activity type: RTD & DEM |
| Participant id |  |  |  |  |  |  |  |  |  |
| Person-months per participant: |  |  |  |  |  |  |  |  |  |

Objectives To provide a detailed market overview of the current state-of-the art market developments and future trends based on a broad market analysis Development of innovative business models for different players involved in the ConnectMe value chain To develop an exploitation plan as a guideline for exploitation activities during the project as well as individual and common exploitation strategies that will assure that ConnectMe results can be turned in commercial success

Description of work T8.1 Product & Market Surveys T8.2 Business Models T8.3 Exploitation Planning & Exploitation Activities

Deliverables D8.1 First version of market analysis (M9) D8.2 First version of business models (M12) D8.3 Exploitation plan for exploitation activities during the project (M3) D8.4 2nd version of business models (M24) D8.5 Individual and common exploitation plans

Milestones and expected result M3 - First results from market analysis as input to technical requirements analysis M9 - First version of business plans M24 - 2nd updated version of the market analysis M36 - 3rd updated version of the market analysis M42 - Final exploitation plans

| Workpackage number | 9 | Start date or starting event: | M1 |
| --- | --- | --- | --- |
| Workpackage title: |
| Activity type: MGT |
| Participant id |  |  |  |  |  |  |  |  |  |
| Person-months per participant: |  |  |  |  |  |  |  |  |  |

Objectives

Description of work (broken down into tasks) and role of partners

Deliverables (brief description) and month of delivery

Milestones and expected result

### Summary of staff effort

### List of milestones

The project has a duration of 42 months, which will split into 5 milestones

| Milestone Number | Milestone name | Work package(s) involved | Expected date | Means of verification |
| --- | --- | --- | --- | --- |
| 1 | Implementation plan | ALL | Month 6 |  |
| 2 | Proof of concept | ALL | Month 18 |  |
| 3 | Evaluation and demonstration | ALL | Month 24 |  |
| 4 | Final platform | ALL | Month 36 |  |
| 5 | Final results | ALL | Month 42 |  |

This is illustrated below

# Section 2. Implementation

## 2.1 Management structure and procedures

A clear management structure and well defined procedures are vital for the overall success of the project, independent from scientific and technological expertise or a high potential impact. Hence, in ConnectME, we take care to define the project management and to ensure the resources and commitment that are needed to enforce the management structure and ensure a correct management of the day-to-day activities of the project.

This management structure will be formally agreed upon by all members of the consortium. The presented workplan will form the basis for management decisions, e.g. in the assessment of project performance the stated milestones, task aims and development stages will be used. Management will also adhere to the agreed responsibilities and rights of each partner and will be endued with the necessary powers to enforce compliance to the workplan and to management decisions by the consortium. Furthermore, all this will happen in compliance with Ec regulations and practices.

### 2.1.1 Project workplan structure

Project work is divided into workpackages, each focused on a particular aim, and with a stated plan to achieve that aim. They are split into individual tasks, deliverables as a means of reporting on achievement of tasks, and milestones as a means of measuring at predefined intervals the achievement of planned tasks. Furthermore, we have identified dependencies between workpackages which must be taken into consideration, e.g. that a delay in work performed in one workpackage may delay other work. Workpackages each have a workpackage leader who is responsible for the overall activity of the workpackage. Tasks also have allocated leaders who take responsibility for the completion of individual tasks, including the deliverable(s) to be produced as a result of their task. These leaders report to the workpackage leader on activities in their tasks and deliverables. All leaders co-ordinate the participating partners in the achievement of the work as specified by the overall workplan.

### 2.1.2 Management structure

The management structure of ConnectME is illustrated in Figure 10. A project coordinator will have overall responsibility for the project and, together with the management board, decisions are taken which have managerial impact on the project (e.g. changes in the consortium, shifting of resources etc). A scientific coordinator, on the other hand, takes charge of ensuring the scientific and technological contribution of the work and, together with the technical board, decisions are taken which relate to the scientific and technological work of the project (e.g. choice of software or standards, rescheduling of tasks and deliverables etc).

Day-to-day project activity will be monitored by the project's scientific co-ordinator Dr Lyndon Nixon (STI International). An assessment of the project's performance will be made at regular intervals in meetings of the project's technical board, which is made up of the scientific co-ordinator and all workpackages, represented by their leaders (excluding WP9 Management). Decisions shall be made on a majority basis.

Managerial issues – e.g. the performance of partners – will be checked at regular intervals by the project co-ordinator Dr Rüdiger Klein (Fraunhofer IAIS). This is enabled primarily by the managerial reports prepared regularly in WP9. Issues arising from the managerial perspective are discussed in meetings of the project’s management board, which is made up of the project co-ordinator and a representative from each member of the consortium (this does mean that the organization of the project co-ordinator is represented twice on the board). This results in a board with one vote per consortium partner. Decisions shall be made on a majority basis.

Furthermore, two additional aspects of the running of the project are considered. Firstly, the partner responsible for project coordination will also provide the necessary administrative support and act as a contact point for the project officer from the EU. Secondly, the partner responsible for scientific coordination will take charge of organizing an advisory board made up of external experts with a scientific interest in the project and acting as a contact point between the project and the advisory board.

Figure 10: ConnectME Management Structure

### 2.1.3 Meetings and communication

Partners in ConnectME will meet face to face at least 4 times a year, excluding the annual review meeting. In-between, they will hold regular telephone conferences and bilateral meetings as required. Furthermore, daily activities in the project will be enabled by communication structures which also allow for monitoring and assessment.

ConnectME will hold project meetings quarterly, in which all partners are expected to attend with adequate personnel who are capable of reporting about activities performed and future plans. . These meetings are the primary gatherings of ConnectME partners and will consist of:

- meetings of all workpackages

- meetings of the technical and management boards

- potentially, invitation to and participation of members of the advisory board

- additionally organised events as judged profitable to the project, e.g. invited speaker(s), involvement of industry observers etc.

Furthermore, each workpackage (except WP9 management) may organise additional face to face meetings which are to be attended as required and appropriate. The agenda of such meetings can be to address specific matters of relevance in individual workpackages, co-operation between workpackages etc. Such meetings are decided by the workpackage leader(s) according to necessity, e.g. at the point close to the completion of an important task/deliverable.

Apart from face to face meetings, there will be telephone conferences at regular intervals among members of each workpackage (except WP9 management). While this can be left to the discretion of the workpackage leader, it is advised to have a call at monthly intervals, and these calls shall have public minutes. There shall also be regular telephone conferences for the technical board in which the scientific co-ordinator receives updates on progress and activities from each workpackage leader. Technical board calls shall occur 4 times a year, between the quarterly face-to-face meetings. Finally, the management board shall have at least one telephone conference a year in addition to face-to-face meetings following the annual review report, plus additional calls as called for by the project co-ordinator.

The project’s scientific co-ordinator has the powers to call an extraordinary meeting should s/he feel this is required for the successful continuation of the project or individual parts thereof by giving the partner(s) in question a minimum of 3 weeks notice before any such meeting. In an extreme situation, it may even be necessary for the project co-ordinator to call an extraordinary meeting of a workpackage or the entire project. Such meetings will generally be in the form of an extra telephone conference, though a face to face meeting may also be chosen if it is thought to be more effective.

### 2.1.4 Decision process

The decision making process in ConnectME is organized hierarchically and has as its aim to ensure that issues are addressed at the appropriate level, generally with those “closest” to the issue being tasked with the decision at first, and only in the case of a lack of resolution, shifting the decision process to a higher level. Another aspect of the decision making process is the documentation of decisions which can be of great importance later in the project.

At the lowest point, issues may arise within tasks and should first be resolved between those partners participating in the task, with a final decision being made by the task leader. The issue and decision must be communicated to the workpackage leader for acceptance. If the workpackage leader rejects the decision then it must again be addressed by the task participants or may be addressed at the workpackage level (i.e. involving all workpackage participants).

At the next point, an issue may be raised at the workpackage level, e.g. dependencies between tasks, or issues which exist in relation to other workpackages. Such issues should be discussed at a workpackage meeting and the workpackage leader makes a final decision. One possible decision is to address the matter to the technical board.

The technical board is the next level of decision-making and may have issues referred to it from individual workpackages. It is also the right level for resolving issues between workpackages. Decisions made at the workpackage level may be reported to this board, giving other workpackages the chance to respond. The technical board can decide to call upon an external expert, e.g. a member of the advisory board, if necessary.

Finally, for issues which may have an impact on the overall project, the management board is the final point for raising and resolving any issue. If necessary, the project co-ordinator can choose to address an issue at the management level to the EU as final arbitrator.

For documentation of the decision process, technical and management boards will maintain protocols and minutes of meetings, where issues on the agenda will be listed and decisions referenced to the appropriate issue, which shall include the results of any vote as well as subsequent action items for persons with deadlines. Such protocols shall also be maintained by each workpackage for their records. Out-of-meeting decisions, e.g. at the task level, shall be formally reported by e-mail to the workpackage leader and added to the next meeting protocol.

### 2.1.5 Conflict and risk management

It is recognized that in the activities of the project, and particularly in the case of hindrances to completion of work, conflicts may arise and it is of great importance to identify, acknowledge and resolve such conflicts as soon as possible.

If a problem is reported by a partner, it is first addressed to the scientific or project coordinator (depending on the focus of the problem). It is also the responsibility of those coordinators to recognize and respond to emerging problems within the project, in order to potentially resolve them before they become more critical. The scientific co-ordinator will be responsible for identifying issues which may have a negative impact on the scientific and technological results of the project and taking necessary measures to resolve them. The project co-ordinator will be responsible for identifying issues which may have a negative impact on the management of the project and taking necessary measures to resolve them.

When a problem has been identified, the first step is to raise this on the agenda of the next board meeting. If the next board meeting is scheduled to take place at a time which is judged by the coordinator to be too late to begin a successful resolution of the problem, the coordinator may call an extraordinary meeting which can be scheduled to take place with a minimum of three weeks notice. Solutions shall be decided at board meetings using the decision process described above.

Some problems can not be avoided and ConnectME is also careful to make contingency plans and implement risk management within its management structure. While not all problems can be foreseen, certain common types of problems can be identified, and contingency planning made in advance, as shown in the below table, will be carried out throughout the project's duration.

| Risk | Potential for risk | Impact on project | Contingency plan |
| --- | --- | --- | --- |
| Consortium – a partner can no longer provide the resources or skills foreseen in the workplan | Medium – personnel changes can not be avoided but all partners are very committed to the research themes of the project | High – work may no longer be done on time | The ConnectME consortium is prepared and agreed to immediately react to this risk by shifting resources internally to partners who can replace the lost resources or skills |
| Technology – new commercial results are made public which parallel ConnectME work | Low – while similar results may be launched, it is unlikely others will be able to replicate the expertise brought together in ConnectME to realise truly semantic “meaningful multimedia” services | High – work done may not be able to justify the originally foreseen added value | While we do not expect commercial organisations to be able to replicate ConnectME work due to the specialised expertise required, technology tracking will take care to pre-empt commercial releases and, if necessary, to re-focus goals of ConnectME |
| Workplan – the estimated resources prove too little for a task or partner to fulfil the work foreseen | Medium – despite partner experience in these areas of research, it is unavoidable that some work may prove more resourceful than originally thought | High – the ConnectME workplan is tightly related so the completion of individual tasks is part of the successful completion of the entire project | The project co-ordinator and management board are responsible to monitor this and some resources may be saved from other tasks where the allocated resources proved too high. Where additional resources are not available, some results may have to be produced outside of the project. |
| Scientific work – a certain task can not achieve its intended goal | Medium – partners have strong experience in the research area of their tasks and have taken care to set realistic goals, however ConnectME does aim at being innovative and stretching research beyond the state of the art. | Medium – for some tasks, partial results may be able to act as sufficient input for ongoing work. In other tasks, ConnectME may choose as an alternative to take other solutions which can provide at least part of the required results. | ConnectME has a consortium of partners with significant research work in the relevant areas and, if necessary, parts of the ConnectME work could be replaced by prior results (e.g. from previous projects) in order to ensure that the remaining work can continue and produce innovative results |
| Exploitation – ConnectME results fail to be taken up in the market | Low – while an innovative result does not always guarantee commercial success, ConnectME aims at achieving a multimedia delivery platform which is clearly a valuable goal for broadcasters and WebTV producers. The scenarios ensure that some public broadcasters in Europe will showcase the results. | Medium – while immediate exploitation of the results is the goal of ConnectME, it may be that the technology is still too immature at the end of the project for commercial uptake, or that commercial broadcasters are still not ready to use such technology (depends heavily on the general uptake of semantic technology in the next 5 years) | The exploitation task runs throughout the ConnectME project and is in a strong position to measure interest in the broadcasting and WebTV communities through our industrial partners. It is also able to quickly respond to changes in market outlook, as well as work strongly to influence that market itself with ConnectME dissemination and standardisation activities. |

### 2.1.6 Quality Management

Even in the smooth day-to-day running of the project, the work being done must not just be accepted as “done” at any level of quality, but the project management structure will also take care to monitor quality of work being done, identify cases of insufficient quality and react to them early, so that project activity not only stays on time but also retains a satisfactory level of quality.

To achieve this, we implement structures for the quality proofing of work being produced at predefined intervals in the project, allowing in our timeplan a period for a quality report, a revision according to this report and a final check before “acceptance” within the project. For reports destined to be read external to the project, e.g. deliverables which are sent to the EU, this quality approach will be enforced, with a first review by an external reviewer (a member of a partner in the consortium who did not participate in the work) followed by revision and review by the workpackage leader, and then finally a last request for changes by the scientific co-ordinator before submitting the deliverable to the EU. Furthermore, for internal reports such as task reports, in the case where subsequent tasks have a dependency on this task, a slightly reduced quality approach is fixed, which shall ensure that task results are satisfactory for the use in subsequent tasks. The workplan is organized in a way that all work done will be made available in either a task report or a deliverable, ensuring that all results, being produced throughout the duration of the project, undergo quality proofing.

### 2.1.7 Website and internal communication

As foreseen in the dissemination task, ConnectME will set up a website to work as the principle communication point externally to interested academic institutions, commercial organisations and the Web community. In mind of the different target groups, the website will not only offer general information about the project but also targeted content to:

- researchers in the areas covered by the proposal. We expect ConnectME to be a leading activity in these areas over the next four years. It will actively outreach and network in those research communities

- industry in the broadcasting and Web video sectors. We expect the work of ConnectME to be of great importance to content owners, network administrators and service providers. Hence we will use the website to generate interest in our work and provide demos and showcases after the appropriate milestones. Through the website, we complement the dissemination tasks and build an industry network interested in the ConnectME vision.

- Web surfers, who are increasingly using video sites such as YouTube or watching TV broadcasting over the Internet. Through non-technical showcases of the technology and availability of beta releases of the open source ConnectME platform, we also plan to use the Website to build an active user community which can provide feedback on our research and form a growing user base (through word of mouth) – an important prerequisite to win the interest of commercial enterprises.

Internally, we will make available a content management system (CMS) where documents produced in the project can be stored and worked on collaboratively between partners. We will use this system for task reports, deliverables (in development), meeting minutes and other internal documents. Documents which shall be made available to the public will, once essential quality levels have been met, be made available for download on the website.

Additionally a software development platform will be used in the implementation of the ConnectME framework. While later an open source version of the software could be placed on a public site such as Sourceforge, initially we will develop the software privately using a collaborative software development tool such as TraC which integrates Subversion for code control and versioning with a ticket system, wiki and discussion forums.

It is not yet decided if further communication structures will be needed or are desirable. For example, both blogs (for the external presentation) and wikis (potentially for internal co-operation) can be used in ConnectME but are highly dependent on regular usage by the consortium.

## Individual Participants

- Fraunhofer IAIS

Fraunhofer is the largest application oriented research and innovation organization in Europe. It comprises 14000 researchers and engineers in 57 institutes with an overall annual budget of 1.4 Bill €. The Fraunhofer Institute for Intelligent Analysis and Information Systems (IAIS) is the leading Fraunhofer institute in the area of intelligent information systems with special emphasis on business processes, web based multi-media applications, and knowledge mining.

IAIS possesses a broad spectrum of scientific skills and competences needed for the ConnectMe project like web-based multimedia search engines, automated analysis of sound and video recording, speech processing, document analysis and image/video analysis. These skills have been acquired in many years of research and industry activities including EU research projects under the 6th and 7th Framework. In the large scale German Theseus program Fraunhofer IAIS develops semantic search technology and applications in the Core Technology Cluster and for the use case CONTENTUS focusing on intelligent multi media technology applications.

In addition, IAIS is the coordinator of the LIVE EU project and of the FP6 Integrated Project IRRIIS. Furthermore, IAIS is partner in the EU FP6 and FP7 projects Boemie, Vitalas, CitizenMedia, MoveOn, DIESIS and CHORUS.

Dr. Rüdiger Klein has a long record of research in areas like knowledge based systems, Semantic Web, and ontologies. After his Diploma and doctoral thesis at Humboldt University in Berlin he worked at the Academy of Sciences in Berlin in the Knowledge Based Systems Lab. Rüdiger Klein joined Daimler Research in Berlin 1991 as a senior researcher and project leader with a focus on intelligent system applications in industrial environments. He was responsible for knowledge management systems with Mercedes and Airbus. He was a member of the EU Project MOKA and of the industrial advisory boards of EU Projects IBROW and OntoWeb. Two years ago Rüdiger Klein left Daimler Research and joined Fraunhofer IAIS. He is the project coordinator of the EU Integrated Project IRRIIS. His research interests focus on Semantic Web technologies and ontologies for a broad area of application areas.

Dr. Joachim Köhler received his diploma and Dr.-Ing. degree in Communication Engineering from the RWTH Aachen and Munich University of Technology in 1992 and 2000, respectively. In 1993 he joint the Realization Group of ICSI in Berkeley where he investigated robust speech processing algorithms. From 1994 until 1999 he worked in the speech group of the research and development centre of the SIEMENS AG in Munich. The topic of his PhD thesis is multilingual speech recognition and acoustic phone modelling. Since June 1999 he is with Fraunhofer IAIS in Sankt Augustin and head of the department NetMedia. The research focus of NetMedia lies in the area of multimedia indexing and search methods and applications. His current research interests include pattern recognition and speech recognition, spoken document and multimedia retrieval and multimedia information systems. He is currently involved in the European research CHORUS project which creates a roadmap for audio-visual search technologies and is technical co-ordinator of the European IP-project LIVE.

Dr. Jobst Löffler has been working as research scientist at the Fraunhofer IAIS since 1997 in the areas of distributed media information systems, automatic media analysis and software architectures for cooperative environments and digital libraries. He was responsible for the EU project SHARE as technical coordinator and project leader of the iFinder project which aims at developing a media analysis and retrieval system as a product for the media industry. 
In 2002 he received his PhD in computer science from the Technical University of Braunschweig, Germany with a dissertation about adaptive visualization of 3D documents for cooperation within open information spaces.

- NTUA/CERTH-ITI

Centre for Research and Technology Hellas – Informatics and Telematics Institute (CERTH-ITI)

CERTH-ITI was founded in 1998 with its head office located in Thessaloniki, Greece. It is directed by professor Michael G. Strintzis. The most important related areas of R&D activities performed by CERTH-ITI include: semantic multimedia analysis, multimedia indexing and retrieval, multimedia and the Semantic Web, knowledge structures, languages and tools for multimedia, reasoning and personalisation for multimedia application, knowledge discovery for semantic-web applications, intelligent human computer interaction and intelligent agents, MPEG-7 and MPEG-21 standards. The Thessaloniki-based Information Processing Laboratory (IPL) of CERTH-ITI and its Athens-based Image, Video and Multimedia Systems Lab (IVML) of the National Technical University of Athens (NTUA), directed by professor Stefanos Kollias, will collaborate in the project. Together they have participated in more than 90 EC IST projects and 110 National projects and subcontracts. Over the last eight years, the CERTH-ITI research team has authored over 350 publications in scientific journals, 40 book chapters and over 520 presentations to international conferences in the multimedia and knowledge technologies field. For a complete list of research activities, R&D projects and publications, see http://www.iti.gr and http://image.ntua.gr. The two labs are coordinating the IST-FP7 Integrated Project “WeKnowIt” and are leading the “Media Intelligence” area. They have also participated in the IST-FP6 Integrated Project “aceMedia”, the IST-FP6 NoE “Knowledge Web” and in COST 292 “Semantic Multimodal Analysis of Digital Media”. They also have leading roles in the projects: “MESH: Multimedia Semantic Syndication for Enhanced News Services”, “X-Media: Knowledge Sharing and Reuse Across Media”, “K-Space: Knowledge Space of Semantic Inference for Automatic Annotation and Retrieval of Multimedia Content”, “BOEMIE: Bootstrapping Ontology Evolution with Multimedia Information Extraction”, “VIDI-Video: Interactive semantic video search with a large thesaurus of machine-learned audio-visual concepts” and others. Both laboratories are participating in standardisation activities including the W3C Multimedia Semantics Incubator Group, and conference organisation including CBMI 2009 and CIVR 2009.

Dr. Yiannis Kompatsiaris received the Diploma degree in electrical engineering and the Ph.D. degree in 3-D model based image sequence coding from Aristotle University of Thessaloniki (AUTH), Thessaloniki, Greece in 1996 and 2001, respectively. He is a Senior Researcher with ITI, Thessaloniki and currently he is leading the Multimedia Knowledge Group. His research interests include multimedia content processing, multimodal techniques, multimedia and the Semantic Web, multimedia ontologies, knowledge-based analysis, and context aware inference for semantic multimedia analysis, personalization and retrieval. He is the co-author of 6 book chapters, 19 papers in refereed journals and more than 60 papers in international conferences.

Dr. Yannis Avrithis received the Diploma degree in Electrical and Computer Engineering (ECE) from NTUA in 1993, the M.Sc. degree in Communications and Signal Processing from the Imperial College of Science, Technology and Medicine, University of London, in 1994, and the Ph.D. degree from NTUA in 2001. He is currently a senior researcher at the IVML of NTUA. His research interests include image / video segmentation and interpretation, knowledge-assisted multimedia analysis, content-based and semantic indexing and retrieval and personalization. He has published 1 book, 13 articles in international journals, 5 book chapters, and 62 in conferences and workshops.

Dr. Phivos Mylonas received the Diploma degree in Electrical and Computer Engineering (ECE) from NTUA in 2001, the M.Sc. degree in Advanced Information Systems from the National & Kapodestrian University of Athens (UoA) in 2003, and the Ph.D. degree from NTUA in 2008. He is currently a researcher at the IVML of NTUA. His research interests include content-based information retrieval, visual context representation and analysis, knowledge-assisted multimedia analysis, issues related to multimedia personalization, user adaptation, user modelling and profiling. He has co-edited 5 books and 3 international journals, published 21 articles in international journals and books and 35 in international conferences and workshops.

Dr. Konstantinos Rapantzikos received the Diploma and the MS degree in Electronic and Computer Engineering from the Technical University of Crete (Greece) in 2000 and 2002 respectively and the PhD degree from NTUA in 2008. He is currently a researcher at the Image, Video and Multimedia Laboratory (IVML) in NTUA. His interests include modeling of visual saliency, salient/interest point detection in images/videos, biomedical imaging and motion estimation in compressed and uncompressed video. He has published 7 articles in international journals and books and 20 in proceedings of international conferences.

- University of Economics Prague

### The group at UEP is recognised for its research and educational activities in knowledge discovery from databases, web/text/multimedia mining, web engineering and knowledge-based systems. It recently participated as funded partner in seven EU projects: in the multimedia area (6FP NoE K-Space), in the knowledge discovery from databases area (5FP projects Sol-Eu-Net and MiningMart), in the medical informatics area (4FP project MGT and DG SANCO project MedIEQ), in the e-learning area (6FP IP KP-Lab), and in the digital libraries area (eContent M-CAST). The group was involved in multiple EU network projects such as KDnet, Knowledge Web, Ontoweb or EUNITE, and its members participate in several W3C working groups. The group also host/ed top-class international conferences such as ECML (1997), PKDD (1999), EKAW (2006) and ISMIS (2009). The key expertise wrt. ConnectME is related to web mining and information extraction, as well as to the issues of multimedia-text analysis complementarity and multimedia metadata systems, which will be exploited in WP1 and WP2 of ConnectME. Web mining and information extraction was thoroughly studied in the EU MedIEQ project and in the national (CSF-funded) project Rainbow. In the EU K-Space project, in turn, UEP has been the leader of the task devoted to mining complementary resources to multimedia, and contributed to the development of the COMM – core ontology for multimedia. From KP-Lab UEP will bring the experience with text-based construction of shared domain models, and from M-CAST that with online question answering.

Dr. Vojtěch Svátek obtained the PhD in Informatics from the UEP in 1998 and became Associate Professor in 2007. His main research domains are data/text/web/multimedia mining and ontological engineering. Local contact person in EU-funded projects K-Space and MedIEQ, co-ordinator of two grants of the Czech Science Foundation. Program Co-Chair of EKAW 2006 conference, PC member of about ten other relevant conferences (ECML/PKDD, ESWC, ASWC, SAMT, BIS, CBMI etc.). Member of the W3C OWL working group.

Prof. Petr Berka obtained the PhD in Bionics from the Czech Technical University in 1991, became Associate Professor in 1995 and Full Professor in 2005. His research and educational activities concentrate on machine learning, data mining and rule-based systems, with applications in medicine, finance and information retrieval. Local contact person in the EU-funded project MiningMart. Program (Co-)Chair of the ISMIS 2009 conference. Member of ECCAI and SIGKDD. Most recently he led experiments on applications of fuzzy rule reasoning for semantic region merging in multimedia analysis (within the K-Space project).

- Centrum Wiskunde & Informatica (CWI)

- Eurecom

Eurecom, Sophia Antipolis, France, is a graduate education and research center, funded by two schools: Telecom ParisTech (France) and EPFL (Lausanne, Switzerland), with several academic and industrial members. Our research activity is organized in three themes: mobile, corporate and multimedia communications. We have a very active collaboration program, and participate in many projects at the national (Argos, RPM2) and European (STATION, GM4iTV, PorTiVity) level. Research at Eurecom includes in particular topics such as signal processing, information theory, speech processing, watermarking, biometry, multimedia analysis, information filtering. Our group is a regular participant in the TRECVID evaluation campaigns. We have participated in several European projects, including the K-Space Network of Excellence. We recently organized the 15th Multimedia Modeling international conference (MMM 2009) in January 2009.

### Dr. Raphaël Troncy is currently Assistant Professor in the multimedia information processing group of Eurecom (France). He obtained with honors his Master's thesis in Computer Science at the University Joseph Fourier of Grenoble (France), after one year spent in the University of Montreal (Canada). He benefited from a PhD fellowship at the National Audio-Visual Institute (INA) of Paris where he received with honors his PhD from the University of Grenoble (INRIA/INA) in 2004. He selected as an ERCIM Post-Doctorate Research Associate 2004-2006 where he visited the National Research Council (CNR) in Pisa (Italy) and the National Research Institute for Mathematics and Computer Science (CWI) in Amsterdam (The Netherlands). He was a senior researcher for CWI from 2006 till 2009. Raphaël Troncy is co-chair of the W3C Incubator Group on Multimedia Semantics and the W3C Media Fragments Working Group, contributes to the W3C Media Annotations Working Group and actively participates in the EU K-Space Network of Excellence. He is an expert in audio-visual metadata and in combining existing metadata standards (such as MPEG-7) with current Semantic Web technologies. He works closely with the IPTC standardisation body on the relationship between the NewsML language family and Semantic Web technologies.

### Dr. Benoit Huet received his BSc degree in computer science and engineering from the Ecole Superieure de Technologie Electrique (Groupe ESIEE, France) in 1992. In 1993, he was awarded the MSc degree in Artificial Intelligence from the University of Westminster (UK) with distinction, where he then spent two years working as a research and teaching assistant. He received his DPhil degree in Computer Science from the University of York (UK) for his research on the topic of object recognition from large databases. He is currently Assistant Professor in the multimedia information processing group of Eurecom (France). His research interests include computer vision, content-based retrieval, multimedia data mining and indexing (still and/or moving images) and pattern recognition. He has published over 80 papers in journals, edited books and refereed conferences. He is a member of IEEE, ACM and ISIF. He has served in many international conference organization and technical program committee. He is regularly invited to serves as reviewer for prestigious scientific journals as well as expert for project proposal at national, European and International level. He is the conference chair of the International Conference on Multimedia Modeling (MMM'2009) which took place in Sophia-Antipolis (France) in January 2009.

### Prof. Bernard Merialdo was admitted in the Ecole Normale Supérieure (Maths section) in 1975. He received a Ph.D. in Computer Science from Paris 6 University in 1979 and an "Habilitation à Diriger des Recherches" from Paris 7 University in 1992. He first taught at the Faculty of Sciences in Rabat (Morocco). In 1981, he joined the IBM France Scientific Center in Paris, where he led several research projects on natural language processing and speech recognition using probabilistic models. From 1988 to 1990, he was a visiting scientist in the IBM T.J Watson Research Center in Yorktown Heights, N.Y. (USA). In 1992, he became a professor in the Multimedia Communications Department of Eurecom. His current research topics are multimedia indexing and information filtering applications. He is a member of IEEE, ACM, he was associate editor for the IEEE Transaction on Multimedia, and general chair for the ACM Multimedia 2002 conference. He participates in several conference program committees and expert boards. He is currently Head of the Multimedia Communications Departement at Eurecom.

- University of St Gallen

University of St. Gallen is the university for Business Administration, Economics, Law and Social Sciences, founded in 1898 as a “business academy”, is one of the oldest universities of its kind in the world. The University of St. Gallen today is one of Europe’s leading business schools and was among the first to be accredited by international EQUIS and AACSB standards. In this setting the mcm institute – founded in 1998 with support of the Bertelsmann Foundation and the Heinz-Nixdorf Foundation – has established itself as a leading international centre in the field of media and communication for research and consulting. The institute is exploring business models, acceptance and the management of new media as well as the application of digital media in corporate communication. With its engagement in leading cooperative research projects, the University of St. Gallen has broad access to experts and knowledge in the field of mobile service creation. Furthermore, the mcm institute-Forschungsbeirat (Advisory Board) equipped with C-level business- and thought-leaders from leading ICT and media companies (e.g. Swisscom, SAP AG), guarantees vital exchange of ideas for applied research. In addition, collaborations with worldwide leading business schools (e.g. MIT, Columbia University of St. Gallen) fertilise the research on the forefront of management science.

Prof. Dr. Katarina Stanoevska is vice-director of the =mcminstitute and associated professor at the University of St. Gallen. Her research work is focused on business models and strategies in telecommunication and media industries. She is in particular interested in topics related to market trends, innovative advertising and communication models based on connected media as well as development and evaluation of business models. She has published numerous papers in these areas and has participated as work package leader for business aspects and user requirements and as exploitation manager in four European projects related to mobile services. From 1992 till 1997 she worked as a Research Assistant and Doctoral Student at the Institute for Information Management, University of St. Gallen, where she also got her Ph.D.. In1997 she was a Project Manager at the Institute for media and communication management. Since September 2004 she becomes a member of the executive board of the mcm institute and since the beginning of 2005 assistant professor and vice-director of the Institute for Media and Communications Management. Since January 2009 she is elected associate professor at the University of St. Gallen.

Thomas Wozniak works as Research Assistant and is doctoral candidate at the Institute for Media and Communications Management of University of St. Gallen (Switzerland). He has been involved in EU research projects in the fields context-aware mobile services, thereby focusing on business aspects. He works on market analyses, business models, and provides business consultancy to project partners.

Thomas Wozniak studied at University of Leipzig (Germany), Berlin University of the Arts (Germany), and Edith Cowan University Perth (Australia). He holds a diploma degree in Business Administration of the University of Leipzig and a diploma degree in Electronic Business of the Berlin University of the Arts.

- Semantic Technologies Institute International

STI was founded in April 2007 and is established as a research association within Austria. As a natural outcome of the European Semantic Systems Initiative ESSI, the EU FP6 Network of Excellence Knowledge Web, and DERI International, STI is a mature association of interested scientific, industrial and governmental parties sharing common R&D objectives: to establish semantics and semantic technologies as an integral part of modern computer engineering. Currently we can count 25 public and corporate members, whilst several further member applications are being processed. To support its members and promote semantics, STI coordinates and actively contributes to major  research and education activities in Europe and promotes greater awareness and faster take-up of semantic technology in full synergy with these activities. The association is structured accordingly in three areas (research, technology, realization) which further comprise a series of services to the members as well as to other external parties (education, road maps, commercialization, standardization and reference architectures, test beds and challenges). Designated area leaders and service managers are responsible for the successful operation of STI and its services.

#### Alexander Wahler is CEO of STI International. He is also co-founder of Hanival Internet Services GmbH and has a degree in electrical engineering from the Vienna University of Technology. He has many years of experience in the management of European research projects and is currently leading the work of Hanival in the IST-FP6 project SUPER. He was an advisor to the Austrian Chamber of Commerce on the FP7 Framework programme.

Dr. Lyndon J B Nixon has joined STI International as senior postdoctoral researcher in November 2008. Previously he was a researcher at the FU Berlin, where he acted as Industry Area Co-Manager of the EU NoE KnowledgeWeb and double Workpackage Leader in the EU STREP TripCom. In KnowledgeWeb, Dr. Nixon organized and led activities promoting the transfer of semantic technology to industry. He received his PhD in January 2007 with the topic 'Semantic Web enabled Multimedia Presentation system'. His research focus is Web-based TV/video and the semantically guided integration of Web-based content, and he has organized a number of workshops around related themes.

Katharina Siorpaes is a researcher at the Semantic Technology Institute and at the start-up company playence. She holds a master of Computer Science from the University 
of Innsbruck and is currently finishing her PhD (Q2 2009). Her main research interests 
are community-grounded evolution of ontologies, annotation of multimedia, incentives for 
semantic content authoring, and games for semantic content creation. In her PhD research, 
Katharina has created OntoGame, games for building ontologies and annotating multimedia 
content. Katharina is co-organizer of the workshop on incentives for the Semantic Web 
(INSEMTIVE'2008) at ISWC 2008 at of the workshop on incentives for the Web 
(WEBCENTIVE'09) at WWW'09.

- Condat AG

The Condat AG is a medium sized company located in the centre of Berlin developing and integrating innovative solutions for leading European companies. Condat is one of the main german providers for planning, distribution and media asset management including EPG for the major public and private TV-broadcasters (e.g. RBB, ARD, MDR, WDR, NDR3, n-tv, arte, Deutsche Welle). Condat has actively participated (co-ordinating or members of consortiums) in 7 EU-Projects from the 3rd to the 6th Framework Programme in different domains concerning TV / New Media, Semantic Web and Mobile Applications.

Condat provides Web-TV solutions introduced by television broadcasters to offer their video materials on-demand via the internet. The attractive presentation of the videos requires to include a comfortable navigation, advanced search, meta data and user profile evaluation. We apply semantic search engines to retrieve and analyse large, heterogeneous data sources distributed throughout the network for the semantic connection of objects and the ensurance of integrity and actuality of links. Our business unit mobile applications develops personalised user interfaces for different mobile devices using descriptions concerning screen format, in-/output facilities and operational system. Several mobile TV solutions have been developed, which show video transmitted via WLAN, DVB-H or DVB on mobile devices.

Condat covers the entire Plan – Build – Run cycle applying modern methods such as V-Model, OOP. The development of server and client side applications uses J2EE, Java, Web- and Open Source – technology. Project and quality management is certified according to DIN EN ISO 9001:2000. In the ConnectME project Condat contributes in the areas architecture specification and implementation, network search, semantic classification of static and dynamic content, profiling of programs for different user profiles. Due to our close relation to customers in the TV sector, we participate in the field trials to validate the project approach and pilot system.

Dr. Christof Peltason is COO at Condat AG. He is in charge of large industrial customer projects for the TV and media sector. His main interests and activities in the past have been the development of TV/Media solutions, corporate portals, content management and semantic web based platforms. He has studied mathematics and computer science at the University of Bonn and holds a PhD from Technical University Berlin with the subject “Knowledge Representation for Systemdesign: the Management of Classifications and Taxonomies” (1989).

Rolf Fricke graduated in Diplom-Informatik (computer science) in 1985 at the Technical University of Berlin. His focus is the design and development of semantic web based Internet- and mobile applications on the basis of application servers, search engines, web content management (CMS) and Web-TV portals. He was involved in several industry and research projects and is familiar with Object-oriented methods for analysis and design (OMT, UML), database design and development.

### Kerstin Mathaj graduated in Diplom-Informatik (computer science) at the Technical University of Berlin in 2004. Her focus is the design and development of model-driven Internet- and mobile applications on the basis of application servers, web content management (CMS) and Semantic Web technology. She is familiar with Object-oriented methods for analysis and design (OMT, UML), SOA (Service Oriented Architectures), database design (Oracle, MySQL) and network search (Lucine).

- Noterik

Noterik, established in 1996 in Amsterdam, the Netherlands, is a privately held company (SME). The founders, (MSc) mr. J. Gural and mr. N. Hershler, started the company as Noterik & Doonder V.O.F. The legal identity of the company was changed into B.V. (corresponding to Ltd) in 2001.

Noterik is an R&D driven full service multimedia company providing efficient solutions in the field of digital media, employing highly skilled software engineers and (interaction) designers which develop media applications based on open standards. Noterik operates with a multilingual staff of approximately 30 people.

The solutions Noterik develops in the field of indexing, management, retrieval and delivery of digital media are related to the StreamEdit framework, a Media Content Management application (MAM), also known as a Digital Asset Management system (DAM) developed by Noterik. Clients and partners include European broadcasters, the European Commission, National Research and Educational Networks (NERN’s), large public service organisations and well known national and international research organisations. Noterik has received a number of awards including the Dutch Telework (2002) and the Dutch Europrix (2004) award.

- The Netherlands Institute for Sound and Vision (NISV)

The Netherlands Institute for Sound and Vision (NISV) maintains and provides access to 70 per cent of the Dutch audio-visual heritage, comprising approximately 700,000 hours of television, radio, music and film, making NISV one of the largest audiovisual archives in Europe. NISV combines the highest professional standards concerning the release and storage of material, with easy access for its users, by using state of the art systems for asset management and storage.

NISV is the business archive of the national broadcasting corporations as well as a cultural heritage institute. NISV has brought thousands of hours of archive footage on-line for educational use and also operates a facility for the general public, the Media Experience, which is visited by 200,000 people annually. In 2007, the seven-year Images for the Future programme was launched. The project, funded with a budget of €154 million from the FES Fund, will realise the digitisation of the Netherlands’ audiovisual memory in a process whereby NISV will conserve and digitise 17,500 hours of film, 124,000 hours of audio, 137.000 hours of video and 1.2 million photos. This material will be made available for (broadcast) professionals, education and the general public. In the scope of this prioject, Sound and Vision is experimenting with crowdsourcing.

NISV is an experienced partner in National and European research projects and active in the following international organisations FIAT/IFTA, EBU and UNESCO. Current research projects include LiWA, PrestoSpace,MultiMatch, VidiVIDEO, P2PFUSION, Video Active, COMMUNIA, CATCH programme, and MultiMediaN.

Johan Oomen is head of the NISV He is mainly working on externally funded research projects. Since June 2007, he joined the Images for the Future project team. He is part of the research groups of national and international research projects. He holds a BA in Information Science and an MA in Media Studies. He is member of the Webstroom expert group funded by the SURF Foundation, on the use of streaming media in higher education and general secretary of the DIVERSE network. Johan Oomen has also worked for the British Universities Film and Video Council and the Holland Media Group. He has given papers at leading conferences and published several articles in journals, including Ariadne, Innovate and Informatie Professional. His book Internet en het Nieuwe Leren: de toepassing van streaming media was published recently.

Roeland Ordelman is project manager R&D at the Netherlands Institute for Sound and Vision and researcher Speech & Language Technology and Multimedia Retrieval at the University of Twente. He is co-founder of XMI (Cross Media Interaction), a company that provides services for automatic, speech-based annotation of audio data. He received his PhD on “Dutch Speech Recognition in Multimedia Information Retrieval” at the University of Twente in 2004. He has been working on a number of national and international projects in the area of multimedia retrieval and speech and language technology, such as more recently LiWA, MESH, MediaCampaign, MultimediaN and the CATCH project CHoral. His work focuses on deploying multimedia retrieval technology for accessing information in audiovisual data and enhancing the exploitability of the information that is available within and along with audiovisual data collections. He is specifically interested in robust speech recognition, time-synchronization of collateral textual data such as minutes, subtitles and transcripts with audio and the representation of information that is extracted from the audio stream. The latter also includes exploiting user communities for correction/enhancement of automatically generated audio labels.

Hans Westerhof is programme director at NISV. He is responsible for Images for the Future, a large digitisation project. Hans Westerhof is also manager of the department of collections, which looks after the total of 700.000 hours of analog and digital collections of the archive. Before his work at the archive he worked at Knowledgeland, an Amsterdam-based think tank, at Andersson Elffers Felix, a management consultancy firm and for the Amsterdam Municipality, as political advisor to the alderman of urban planning and housing.

- Deutsche Welle

Deutsche Welle (DW) is Germany's international public service broadcaster, founded in 1953. In over 55 years, DW has gained its reputation as a trusted and reliable source of information by providing high-quality programmes and services in 30 languages to a worldwide audience. While, in the early days, Deutsche Welle provided its services primarily via analogue short wave radio, DW nowadays provides its audiences with up-to-date news and in-depth background analysis, offering truly multi-medial and multi-lingual programming. In addition to supplying "traditional" platforms and channels such as radio, television and online, DW is increasingly providing its services for emerging new devices (e.g. mobile phones, IPTV platforms, MP3 players etc), and respectively adapts the content to meet both devices capabilities and respective usage patterns. Deutsche Welle has been an active participant in European R&D projects since 1998. The primary aim is to use this involvement to stay at the forefront of developments in the media and IT sector in order to constantly improve the DW services and ways in which they are brought to the DW audience. ConnectMe is seen as an ideal project to aid DW in achieving just that, as it tackles some of the still unsolved challenges that result from digitisation and the emergence of new platforms.

Wilfried Runde worked as an Information specialist, researcher and TV-journalist for German broadcaster Westdeutscher Rundfunk (WDR) in Cologne, and for the ARD (Association of German Public Broadcasters) in the Brussels, New York and Washington bureaux. In 2001 Wilfried moved to Deutsche Welle. Ever since, he has managed and led various Research & Development projects that have addressed various aspects of the media business, ranging from interactive TV to workflow management in media organisations to the semantic web, to name just a few of the areas he has been involved in. Especially Wilfried's experiences gained in the MESH IP (www.mesh-ip.eu, completed on 28 Feb 2009) should be of great value to the work of the ConnectMe consortium. In ConnectMe, Wilfried will be primarily responsible for administrative issues and overall project co-ordination.

Jochen Spangenberg gained his very first active media experiences at the student-run Bath University radio station and during various placements while at University in Berlin. He then worked as a journalist and researcher for BBC Radio and TV, London. This was followed by five years in the (then) "New Media Economy" (1998-2003). In these rather formative years, Jochen held positions as Head of Media Consulting (including the management of R&D projects), Chief Operating Officer (in charge of all streaming media operations) and Editor-in-Chief (managing and being responsible for all sports productions for various platforms). Then, in 2003, Jochen joined Deutsche Welle where he has had a dual role ever since: leading DW's R&D projects together with Wilfried Runde, and working as a member of the DW strategy development team. In total, Jochen has been involved in around 20 EC co-funded R&D projects to date. In addition to his work for DW, Jochen regularly speaks at conferences about digital media production and delivery issues and is a Visiting Lecturer at various universities. Jochen's role in ConnectMe will focus on dissemination and exploitation activities.

Tim Koch has been involved in the running and management of R&D projects, many of them EC co-funded, since 2001. He joined Deutsche Welle in 2003 and, ever since, has been a highly valued member of the Innovation Projects team that handles and manages both EC co-funded research activities and other innovative projects at DW. Before he took up his work at DW, Tim was a task manager in the IST project iTV ("Designing, Authoring and Producing Enhanced Televised Content on the Internet and on TV" - one of the first projects dealing with interactive television and web services, completed in early 2002) and is currently responsible for part of DW's work in the IST project GREDIA (for details see www.gredia.eu) and the eContent Programme project Video Active (running until 31 August 2009. For details see http://www.videoactive.eu). In ConnectMe, Tim will be responsible for the co-ordination of DW's technical work and the validation activities.

The core team listed here will be supported by additional DW staff who will be involved in the technical work and validation activities. The individuals in charge of DW's ConnectMe work will ensure the smooth running of the project and do everything in their endeavour to make it a success.

12. Rai Radiotelevisione Italiana - Centro Ricerche e Innovazione Technologica (RAI)

RAI is Italian Public Service Broadcaster and Italy’s largest radiotelevision broadcasting company, has played a major role in shaping the country’s life and customs over the last decades. RAI started broadcasting its radio programmes in 1924 and nowadays broadcasts over 32.000 hours of television programmes (of which 75% are produced in-house) and 52.000 hours of radio programmes per year.

The RAI "Centro Ricerche e Innovazione Tecnologica" (CRIT) was born in 1930 in Turin, Italy. In the recent past, it has received acknowledgements at an international level for its contributions to the study and standardisation of systems for digital coding of audio and video signals, and the development of signal compression techniques on which the present transmission and recording systems for video signals are based, as well as the definition of broadcasting and transmission DVB standards. At present the Centre contributes to the evolution of the broadcasting and multimedia system and supports the Rai Group in its choices in the technological field and the phases of experiment and introduction of new products and systems.

The Centre is active in several European and National projects and co-operates with Universities and Industries for research activities, in the definition of new standards and the development of new services.

Roberto Del Pero. Born in 1957, he received a Laurea degree in Electronic Engineering at the Politecnico of Turin in 1983. In 1985 he joined the RAI Research Centre in Turin, working on digital video signal processing and compression. In 1996-2000 he leaded the technical management of the project for the analysis and development of the RAI Multimedia Catalogue. Mr. Del Pero is currently involved in the RAI project ACMS (Application and Content Management System) and is responsible for Content Management and Delivery area at Research Centre in Turin.

Luca Vignaroli. Born in 1970, he obtained the university degree in Computer Science in 1997. Since his engagement as researcher at RAI Research Centre in 1998, he has been involved in databroadcasting, DVB Satellite and Terrestrial network, activities. He has been involved on various research European Projects concerning interactive services on various distribution channels. Currently he is active in DVB-S2 (ACM) service validation activity and also in internal interactive television projects analysing and developing automation, management, and multi-delivery platform aspects.

Fulvio Negro. Born in 1975, he received a Laurea degree in Telecommunication Engineering at the Politecnico of Turin in 2005. In 2006 he joined the RAI Research Centre in Turin, working on content management and delivery projects.

- Thomson Grass Valley

Thomson Grass Valley is a 100 % subsidiary of Thomson SA, the well-known professional electronics leader. It is a leader in the field of TV and radio terrestrial transmission, platforms for IPTV services, video-on-demand, Mobile TV, and Digital TV and radio broadcasting systems & equipment. TGV capitalises on advanced hardware, software and system capabilities and offers a wide variety of products and expertise in the fields of encoding, multiplexing, scrambling, conditional access management, streams syntactic analysis, SI / PSIP management, Electronic Program Guides, interface products, data broadcast, network supervision, streams servers, etc. To the best benefit of its customers, TGV plays the game of open standards: MPEG-2, MPEG-4, DVB, ATSC. TGV boasts first class references all over Europe, with customers as highly known as France Telecom, Deutsche Telekom, BBC, RBB, Canal +, Telefonica, ARD /ZDF, Mediakabel, Teledanmark, Eutelsat, SES Astra, Matra Grolier Network, etc.

TGV has been and still is a participant in key European research project, such as ADTT, FP4, FP5, FP6, FP7, Eureka and is a member of ISO MPEG, DVB and DAVIC.

TGV therefore aims to play a key role in the multimedia head-end business and to efficiently support its customers’ strategies in this migration towards digital. Skills and Know-How relevant to the head-end business are :

- MPEG encoding and decoding for SDTV or HDTV applications,

- Video repurposing to address mobile terminals,

- Multiplexing / demultiplexing / remultiplexing of digital transport streams,

- Scrambling / descrambling, conditional access EMM and ECM management,

- Real time and non-real time streams analysers and test generators,

- Global and local networks test and monitoring systems,

- Head-End configuration & monitoring software,

- Workflow & Asset Management software solution.

http://www.grassvalley.com/

http://www.thomson.net

Raoul Monnier is graduated from "L'Ecole Supérieure d'Electricité" of Paris (1983). From 1985 to 1987, he worked at Thomson CSF DTC in Cholet on software development for a radio surveillance system. In 1987, he joined Thomson CSF/ LER where he took responsibilities in theoretical studies, simulation and hardware design of a COFDM modem for digital TV broadcasting. From 1992 to the end of 1995, he worked on several RACE II projects where he was the representative of Thomson and project coordinator of studies and hardware developments. From 1998 to 2002, he managed the Front End and Signal Processing activity in Thomson R&D Rennes. He was responsible for the design and development of the Front End part of all the STBs developed by Thomson for the European market (Canal+, TPS, Golden Channels, ...). From 2002 to 2006, he managed several Advanced Development projects, including Thomson's developments for SATMODE (European Space Agency project). Since December 2006, he has been European Collaborative Project Manager and has been managing for Thomson Grass Valley several FP6/FP7 projects, such as Imosan and NoTube and French national collaborative projects.

Christophe Berthelot is an audio/video Architect Manager in the NTA Department of Thomson Grass Valley. He received a degree in Computer Science and Signal Processing from the INSA Engineering school of Rennes (France) in 1994. Currently, he is managing the definition of a new audio/video architecture platform for audio/video processing in the compressed and uncompressed domain and publishing. He has played the leading role in developing splicing, transrating and logo insertion algorithms for MPEG-2 and AVC video. He has a strong knowledge in audio/video/system compression and distribution standards and advanced platform architecture.

- Samsung Electronics, Korea

Samsung Electronics, Korea is invited as a non-funded partner within this project since their leadship in the industry. They will cooperate with researchers and give suggestions to the deliverables during the project. At the later stage, they will help evaluate and exploit ConnectME results in the IPTV market. With the company's long history of success in this industry and the maturity of Korean IPTV market, it'll provide the project ideal evaluation environment and solid foundations towards success. In addition, Samsung will disseminate the concept and feasibility of ConnectME to the Korean market.

Soohong Daniel Park is a standard acrhitect in Samsung Electronics. Since 2000, I was engaged in several research areas on Internet in Internet Engineering Task Force (IETF). I am a co-chair of 16ng Working Group in IETF from 2006. Since 2007, I am working for W3C as a Samsung representative and chairing a Media Annotation Working Group of Video in the Web Activity within W3C in conjunction with Mobile IPTV activity. I am responsible for Mobile IPTV Working Group in TTA PG 219 as a chairperson in Korea. So far, I hold many patents in the Internet and Wireless networking. My biography can be found at 10th Anniversary Edition of Marquis Who's Who in Science and Engineering, 26th Edition of Who's Who in the World and 63rd Edition of Who's Who in America.

Hui Miao received a BS with honors in software engineering from Shanghai Jiao Tong University in 2007 and a MS in computer science from Seoul National University in 2009. He is now an engineer at DMC R&D Center, Samsung Electronics, Korea. His research interests include algorithms and optimization, data mining and world wide web.

Kwangkee Lee is a head of core software laboratory in Samsung Electronics. I am also responsible for the IPTV relevant activities in Digital Media & Communications R&D Center such as standardization, research and implementation.

## Consortium as a whole

The success of ConnectME will be guaranteed through the combined expertise and knowledge of its consortium members. As an Integrated Project, we focus on a consortium made up of a significant number of academic research partners, including one economic unit, a couple of SMEs which stand to benefit from LinkedTV market opportunities and several large traditional media players who will benefit from the innovation of LinkedTV technology to strengthen their respective market position (broadcasters, IPTV system provider, telecommunications).

Firstly, as project co-ordinator, a partner is needed who can provide proven project administration skills and experience, so that day-to-day project operation runs smoothly, as well as a clear vision for the aims and outcomes of ConnectME, so that the research and innovation proceeds according to a clear, directed path to a common, well defined goals. Only under these conditions it is possible to trust in the successful running and completion of ConnectME. Here, Fraunhofer IAIS (DE) demonstrates the required project administration skills and experience, being project coordinator in several past and present EU projects.

To provide the research expertise in content analysis for relations extraction, annotation and adaptation, we have two partners who have clear leadership in this area, including the successful work in these areas in past EU projects. Results from these projects will be acquired and extended for ConnectME. CERTH/NTUA (GR) is a leading research institute in the area of semantic multimedia, using hybrid low level and high level content analysis approaches to bridge the so-called „semantic gap“ and enable conceptual annotation of media streams. The University of Economics, Prague (CZ) is a pioneer in the use of data mining to improve media annotation processes, enabling the association of related media through shared concept identification in accompanying data sources (e.g. subtitles on a TV program, surrounding text on a Web page). Eurecom (FR) will complement both partner's activities with their multimedia research unit, and particularly expertise in appropriate multimedia description schemes for referencing media fragments and tying fragments to concepts. Through their combined research expertise, these partners will also create an infrastructure for the „Connected Media“ services on the Internet.

This expertise is complemented by a leading institute in multimedia retrieval and presentation research CWI (NL). CWI is a leader in multimedia metadata research, and will support ConnectME in the use of appropriate, simple metadata schemes for annotating and linking media content. As the developer of the automated presentation system Cuypers and e-culture search portal MultimediaN, its experience in multimedia presentation and interaction will be used in designing the ConnectME user interface. Research work on multimedia annotation and presentation generation will be complemented by STI International (AT) through the senior researcher Dr Lyndon Nixon, whose PhD focused on this topic. Furthermore, as he has instigated the proposal and given the vision for ConnectME, he has the clear vision and goal for the project which is necessary in a scientific coordinator. Further research support will be provided through the startup Playence as a third party, whose activities focus on user interfaces and capturing user feedback. STI also brings its experience as organizer of leading events in the academic and industrial communities and its worldwide network of experts in semantic technologies, to make it the ideal partner for dissemination activities.

Given the potential of ConnectME to generate new business models for traditional media companies as well as the need during the project to keep up to date with the rapidly moving IPTV market so that ConnectME can be best positioned to innovate in this market and introduce a powerful paradigm shift with the potential to disrupt, we draw on the expertise of University of St Gallen (CH) to carry out market surveys, develop business models and support our industry partners in the project in best profiting from ConnectME.

For development of the back-end infrastructure, including metadata repositories and service endpoints, and to support the broadcasters in integrating ConnectME technologies into their content processes, the SME CONDAT (DE) Condat has been chosen as they bring the required expertise and skills to the consortium.

For development of the ConnectME player, as well as support for video preparation and delivery at the broadcaster side, the SME Noterik (NL) is "on board". Noterik bring their ClickVideo technology to the project. Furthermore, they will provide the IPTV client development skills including realisation of interactive services through widgets.

It is of vital importance in ConnectME to have a tight co-operation with major players in the areas of broadcasting and telecommunication. The results of the project have the potential to provide new services and business models for broadcasters (offering their content in a enhanced fashion) and broadcast providers (increasingly telcos in „triple or quadruple play“ offers). Through industry participation in the consortium, we have first adopters of the technology, a clear target for exploitation and a means for user trials and business model proofing.

In ConnectME, the public broadcasters Deutsche Welle (DE) and RAI (IT) will provide television programming as well as facilities for user trials and potential for technology exploitation to the project. Additionally the research experience of RAI includes content metadata extraction and personalization, content management and publication as well as dynamic user services creation.

Complementing this with their extensive media archive, Sound and Vision (NL) will enrich the ConnectME scenarios with a rich source of cultural heritage and news media content.

Finally, Thomson Grass Valley (FR) will provide the platform hosting the software modules developed in the project and allowing to stream the IPTV programs toward the end users.

As a non-funded partner, the consortium is very pleased to include Samsung Korea in its midst. Their participation is highly valued as it will help evaluate ConnectME project results and exploit these in the Korean market and further afield. With its worldwide network and presence Samsung Korea's participation is seen as an additional benefit.

## Resources to be committed

ConnectME work will be done with a total of ... person months over ... months, representing almost  ... persons' effort per month. The total funding requested is ...

Figure 11: Effort breakdown

Figure 11 shows the breakdown of partner effort (by participant number). Figure 12 shows the breakdown by budget.

Figure 12: Budget breakdown

It can be seen that both effort and budget is fairly distributed, ...

Figure 13: Breakdown by type

Together with the resources requested in the ConnectME budget, every partner in the consortium is able to bring own resources to the carrying out of the project workplan without charge to the project. This is also an important aspect of being sure of a successful project operation, where every partner is in a position to provide further necessary resources from its own side.

Major costs that will not be charged to the project by consortium members, but committed to be provided at own cost where necessary for the fulfilment of the ConnectME workplan include:

- Personnel Costs: own personnel resources contributed include mainly administration work time devoted to handling project financial and management issues

- Research and administrative services: secretary, legal support, human resources, library, computing services and others

- Infrastructure: own Infrastructure resources contributed such as access to local computer network, Internet access, software and hardware as required.

# Section 3. Impact

One central result of ConnectME will be a framework that will enable rich annotation of audiovisual material with associations to concepts, and on the basis of these annotations related Web content can be associated dynamically with objects in the video stream. An end user receives a video in which objects can be accessed and multimedia presentations received to communicate information about those objects. This framework can form the basis for added value services to users, which generate new value in video content by making it interactive and informative. Here we focus on two aspects of the expected impact of ConnectME: in society, and in business.

## 3.1 Social and business impact

The Lisbon declaration stated that the EU should become “the most competitive and dynamic knowledge based economy in the world” (2000). Competitiveness and dynamism is based on access to information which is available at our fingertips, and which is intuitive and relevant. This is also the central research goal of ConnectME. Our focus on industrial and social uptake aims to ensure that we not only achieve our research aims but that this result has a real and viable impact in both industry (strengthening European competitiveness) and society (advancing the information society).

The impact of this is to change our understanding of IP-based audiovisual content and particularly IP-based Television. Television has already established itself as a passive medium, and efforts to promote Interactive Television must fight against this ingrained expectation. The Web, on the other hand, has always been interactive and the convergence of the Web with TV must not turn the Web experience into a passive experience like television viewing.

A new paradigm of IPTV merges the popularity of television as a means of communication with the benefits of the Web as an immense content source. We expect this can impact in different ways: (1) in society, European citizens as part of the information society have eased access to relevant information about objects addressed in video, independent of language or national barriers; (2) in business, professionals can use video more effectively as an information source (the various business and financial TV channels and programmes show already how video is used) because the access to related information about a topic in the program can be more readily available for perusal, being presented in an intuitive and meaningful way; (3) in industry, the growing sectors of TV & video production, TV broadcasting and software firms supporting the development and consumption of broadcast media, challenged by the growth in Web video which is already clearly seen as a competitor of traditional broadcasters, need new services to gain a competitive edge and increase market share. The ConnectME framework can offer this new added value to bring European industry ahead competitively in the increasingly global market.

To achieve this impact, the relevant communities must be prepared, standards sought to ensure industry uptake and early adopters found to demonstrate the value of ConnectME services. The consortium has prepared itself well for all these challenges, as outlined beforehand and described in detail in this document.

## 3.2 Social: strengthening digital society

Education and access to information are two important pillars of the European digital society of the future. Here, Web based audiovisual material and TV broadcaster archives represent a definitive and significant source for both education and information.

Digitization of analogue audiovisual material will ensure future access. Over the past years, technologies for large-scale migration have matured. The same is also true for thinking about migration projects in terms of their efficiency and the workflow models they could follow. Although the process is far from complete, approximately ten million hours of European audiovisual material has already been digitized [7]. Recently, the audiovisual production process shifted from analogue to digital. This so-called ‘born digital’ content is directly ingested in asset management systems and will also be kept for posterity as electronic files. Due to digitization and digital production, audiovisual content collections are transforming from archives of analogue material into very large stores of digital data.

For the humanities, digital cultural heritage sources are a fundamental dataset. In the Netherlands, Academia (www.academia.nl), developed by Sound and Vision, offers online access to thousands of hours of streaming video for higher education purposes. Similar services are being created across Europe. As television studies have grown and the study of television history in particular, so has the need for original sources. While historians have long been reluctant to use media for research of the 20th century past, they increasingly use audiovisual sources to fill in gaps, to shed new light on where traditional sources only reveal part of the story [6]. The need for digitized sources along with expertise, standards, tools and services to support use and reuse of content has been acknowledged, but this need is still far from being fully met.

Digitization is also a driver to establish new services. Distribution over networks, interoperability with other collections and flexible integration in other environments are just a few of many properties in this new era of enormous potential for audiovisual archives. Therefore, large-scale digitization efforts do not only ensure long-term access, but also have the potential to reveal the social and economic value of the collections. ConnectME will allow this material to be exploited in a new way, namely by

1. adding a more fine-grained, concept specific, level to access the collections and

2. combining materials of different types, sources and origins to discover and demonstrate new knowledge about the artifacts.

## 3.3 Business: strengthening IPTV in Europe

IP-based video (including IPTV) is a growth market globally. ConnectME can provide the technologies to place Europe at the innovative forefront of IPTV service creation and provision. Already, Europe is being heralded as the potential market leader in IPTV with 40% of the world's IPTV subscribers and nearly half of the sector's revenues in.

Yet television, while playing a significant role in the everyday life of citizens globally, remains a largely passive experience with limited interaction possibilities. The much heralded convergence of television and the Web still tends to mean only that content from both sources share the same cable, and that the content may be switched between or viewed in parallel on the same device. For true interaction with digital content, citizens still need to switch to their computer or other Web-enabled device, relying on a browser or associated plug-ins.

Faced with the explosion of digital audio-visual content on the Web, much of it user-generated or independently produced, the traditional media creators and deliverers – including television companies and telecommunication operators - face a challenge to their business models as users face broader choice and greater flexibility in their viewing activity. Despite traditional media players tending to have higher quality, more professional, and branded material , the digital citizen is drawn to innovative new ways to access and interact with digital content, where the traditional marketplace is in danger of finding itself playing catch-up. Established "old" players risk losing touch with the younger generation (especially the under 20s) who have grown up with the Internet and for whom the idea of a shared television viewing experience or the need to watch a particular program at a particular time is something hard to imagine.

The investment in IPTV (estimated at a total $21 billion) needs to be complemented with new innovation which can use the convergence of TV and Web content to provide new types of interactive service to the digital citizen. This can help produce new market opportunities, particularly for SMEs, protect the business models of the traditional media companies, give European IPTV technology a competitive advantage in a growth market and support the digital society by enabling new forms of information access to citizens.

If this succeeds,  IPTV can become a “potential goldmine” for the key business players in the IPTV market. Service providers, it is found, “to make any headway at all, ...they will need to develop unique and compelling applications”. We believe that the converged services that can be made possible over the ConnectME framework can hold the key to establishing European leadership in IPTV technology and to unlocking the “goldmine” of new compelling IPTV applications.

## 3.4 Why Europe?

The work of ConnectME is necessarily European because (a) it is within Europe where much of the leading research in the relevant fields (video analysis, Web data mining, multimedia annotation, Linked Data, user interfaces, multimedia presentation) is taking place (b) it is within Europe where emerging players in sectors of TV & video production, TV broadcasting and software for the development and consumption of online media are encountering huge opportunities for growth and yet strong global competition, and it is the unique innovation and research skills of European multimedia researchers who can provide new solutions to give them the competitive edge.

## 3.5. Why will we succeed?

With regard to other research activities, the research community relevant to ConnectME is sufficiently small to be aware of other work, and big enough to carry out the proposed work. The consortium is European in nature, with many of the consortium members being key players in their respective research area, equipped with excellent contacts to other actors in the community. Hence, through conferences and other research events, the consortium is able to keep abreast of developments outside of ConnectME. To formalize this, a specific task has been created to monitor ongoing activities to identify potential developments which may impact the workplan. Through early recognition of such developments, the ConnectME management structure is in a position and has been assigned the powers to consider and execute workplan changes, e.g. take advantage of external results or refocus areas in the workplan. As part of the dissemination activities, partners have the opportunity to identify potentially related activities at national and international events and reach out to external partners to determine potential complementary activities, or discuss overlaps. However, it can also be clearly stated that, to the best of the knowledge of the consortium, no existing project or other research activity focuses on the central goal of ConnectME: intuitive access to objects in video to provide dynamically generated multimedia presentations about concepts using media extracted semantically from the Web. Many other activities in the multimedia research community are complementary to tasks or sub-tasks of  ConnectME, and the partners of the consortium are already involved in or aware of such activities (and will continue to do so in the duration of the project) and hence are well suited to guide their workpackages to successful, innovative and new research results. In fact, partners are often themselves involved in other activities, giving ConnectME strong co-operation opportunities. In particular, standardisation activities will be carefully monitored and to the best of the partner's abilities influenced by our work, so that standards in this area are complementary to our results.

The achievement of this impact is most heavily predicated on the non-emergence of a similar solution in the project duration. This may occur if there is work taking place in the field which is not public, e.g. within a commercial organization. Market and product reports will attempt to anticipate new developments in the area of IP-based video provsion and related sectors of relevance to the ConnectME work, and ensure ConnectME's uniqueness in what will be a rapidly growing market. As partners come from the broadcasting, content provision, network operation, server side software and client side software sectors, we are in a good position to keep in touch with developments in each of these areas. Also, each of the partners has a strategic interest in knowing the state_of-the-art in their respective business area. Given the preconditions for the ConnectME framework, including the multimedia semantic modeling and meeting research challenges such as concept extraction at instance level or generating dynamically multimedia presentations, it is unlikely that a commercial solution will emerge in the short term sufficiently close to the ConnectME objective (see also the state-of-the-art section for an indication of what can be expected in the next 1-3 years)

## 3.2 Positioning with respect to the realisation of a long term vision in the ICT domain

In the next phase of the Web's development we will see ubiquitous access to audio-visual content over IP (on TV, mobile, other devices). As a result of ConnectME, this trend will be enriched by the possibility of appealing services in which media is conceptually annotated and hence dynamically aggregated with relevant content from other sources on the Web. This can only be made possible in terms of automation and disambiguity through the link to the proposed Connected Media Layer. This can be extended by user and context-personalised aggregation of relevant associated data, e.g. through location awareness, the concept-related content is further refined to also be location-relevant. We see this as a fundamental part of the emerging information society being promoted within Europe, where every European citizen is part of a digital community in which there is free access to information, independent of language or national barriers.

Our focus in the project will be delivery of Web video-based services to PCs and IPTV programming-centred services to Set Top Boxes, while there is potential here to apply the framework to the ubiquitous Web, which may include mobile devices, home devices and even virtual reality-like environments. ConnectME services should be accessible in daily private life, and in daily business activities, enriching activities by combining the ease of communication afforded by video with the added interactivity to ensure intuitive information access.

The result of ConnectME is expected to be a society in which television and Web converge in any device, and where video – already proving online to be extremely popular – is ubiquitously  available in an active, and not just passive manner, so that video consumption in the context of ubiquitous Internet access – in contrast to traditional television – can be an educational and stimulating activity rather than breeding a new form of “online couch potato”.

The establishment of the ConnectME framework as a tool for generating added value services, in which video is annotated and delivered to users in an interactive manner, where objects can be selected and information about them intuitively shown to the user, is the necessary precondition for the growth of such services everywhere where there is Internet access, including IPTV, leading to a paradigm shift in television which brings in the interactivity that made the Web so popular, and avoiding the plague of passivity which has inflicted many television viewers.

For the citizen, ConnectME will mean getting more out of video, and this will be of particular value in social contexts (health, education) as well as business. For industry, ConnectME can mean market leadership in a promising growth sector (IP-based video distribution and consumption). For European society, ConnectME can be the basis for ubiquitous and intuitive access to relevant information through Web-converged TV broadcasting.

## The Networked Electronic Media vision of 2020

From today's vision of Networked Media, we will create the basis for the next step - interlinking that media to form meaningful concept-based associations for better information retrieval and presentation - which we call Connected Media

The strategic research agenda of the NEM initiative foresees a future Media Internet which not only offers the audiovisual services we know today such as television, « but also a wide range of interactive services across all realms of information, education, and entertainment, offering a wide range of new business opportunities ». ConnectME contributes directly to this vision, as ConnectME services will represent an innovative new way to interact with audiovisual material, have instant access to relevant information and associated media, and build new business models around these interaction and access possibilities.

## The long term outlook for Future Media Networks

ConnectME will create a platform for hypervideo, which can be to the Future Internet of Networked Media as HTML was to the success of hypertext on the World Wide Web

ConnectME services represent a new interaction paradigm with audiovisual content which can be seen as the fulfilment of hypervideo. It will be able to provide the platform for interactive services on future content networks, beyond our initial application to Web-based and broadcaster-sourced content over IPTV and PC devices. Combined with future technologies like 3D internet and virtual realities, the ConnectME platform will deliver hypervideo content and applications to users of Future Media Networks much as HTML and HTTP form the core technology of today's Web experience.

## 3.3 Dissemination and exploitation of project results, and management of intellectual property

Dissemination

Dissemination is regarded as a two-way dynamic and interactive process, which will be continuous and progressive. Dissemination will be effected at both the consortium level and at partners’ level and will be effected through the following channels:

- Setting up of the project web site with clearly visible and regularly updated project information. The site will be set-up by STI International and present the ConnectME vision as a ‘story’ grounded in non-expert, real world, meaningful language. It will keep interested parties informed about project developments and project news. Furthermore, the project website will be the main point of call for external inquiries and serve as the project's "business card".

- Presentation of the project and its results as they become available at related thematic national and international events, workshops and conferences. This activity will be led by STI International, and all partners will actively participate in it.

- Participation in related events organised by the EC, including the IST programme's annual events and relevant concertation meetings. All partners will play an active role here. It will be co-ordinated by STI International.

- Participation in pre-standardization and standardization activities. STI International provides a pre-standardization service.

- Establishment of close links with other FP7 projects active in the same areas as ConnectME as well as related areas (all partners involved)

- Publications in scientific and industrial journals.

- Production of promotional material (posters, brochures, videos, etc.). The purpose of this activity is to "spread the word" about our aims and activities, and do so in an understandable, easy-to-understand way. It will be led by STI International and supported by all project partners.

- Establishing a page in Wikipedia about ConnectME and its related technologies

- Establishing a presence in the Social Web to raise public awareness (Facebook, blogs, bookmarking sites etc.)

The target audiences for the foreseen dissemination activities are the following:

- The EC – ICT community: to raise awareness for our objectives and trigger collaborations with projects, initiatives and undertakings sharing similar or complementary goals.

- The scientific community: to spread the scientific results and help trigger their use in other areas as well.

- The broadcasting and telecommunications industry: to promote ConnectME results in relevant industrial sectors through information days, and promotion at industry events. Also, wider uptake of the technologies by tutorials and workshops for professionals will be supported.

- The general public: Targeted, initially at project launch, to inform peers and actors close to the individual partners from all sort of areas in order to interest them in the project as such and raise awareness in order to gain support. As the project matures, the prime dissemination target will move more to parties active in related sectors (details above). However, it is a goal of the consortium to continue involving the so-called "general public" as much as possible and deemed suitable. After all, it is taxpayers' money that funds activities such as ConnectME. Consequently, the consortium sees it as its responsibility to also inform the public who makes such undertakings and activities possible.

A number of deliverables, milestones and events have been planned to assure the effectiveness of the general dissemination activities. Details can be found in the project workplan. The main tool for organising and steering dissemination activities will be laid out in the "Plan for the dissemination and use of knowledge".) The ConnectME partners are well positioned in the academic community to undertake effective scientific dissemination of results, given both their leading roles in the publication of work and the organisation of events in the relevant fields. Some of the top conferences in which partners publish or (co-)organize, and where ConnectME work will be disseminated, include:

The project partners will make use of their well-established networks and present the ConnectME results in the following conferences and workshops:

- GMF - The Deutsche Welle Global Media Forum primarily highlights the rapid technological development in the world of media and debates the ensuing questions related to modified usage.

- ESWC - The Annual European Semantic Web Conference, sponsored by STI International, presents the latest results in research and applications of Semantic Web technologies

- ESTC - European Semantic Technology Conference organized by STI International

- ISWC - The International Semantic Web Conference is a major international forum where visionary and state-of-the-art research of all aspects of the Semantic Web are presented.

- ASWC - Asian Semantic Web Conference co-chaired by STI International

- FIS - Future Internet Symposium

- BIS – Business Information Systems

Regularly publish

- WIAMIS - International Workshop on Image Analysis for Multimedia Interactive Services

- SAMT - International Conference on Semantics and Digital Media Technologies

- CBMI - International Workshop on Content-Based Multimedia Indexing

- CIVR - ACM International Conference on Image and Video Retrieval

- ICIP - IEEE International Conference on Image Processing

- ICME - IEEE International Conference on Multimedia & Expo

- EUSIPCO - European Signal Processing Conference

- ICSC - IEEE International Conference on Semantic Computing

- Museums and the Web

- International Federation of Television Archives (FIAT-IFTA) annual conference

- International Broadcasting Convention (IBC)

- European Conference on Digital Libraries

- Relevant events organised by EBU, Europeana, Open Video Alliance

It is planned that ConnectME results will be promoted at these leading conferences and play a central role in the co-organized events, which already represent key activities in the field of semantic multimedia systems. It is furthermore foreseen that invited speakers will address relevant topics of the call, conduct workshops focused on ConnectME themes, and carry out system demonstrations and/or promotional events as part of the conference activities. Furthermore, and as indicated above, partners already publish in leading journals in the field and are expected to publish project results there, too:

Some journals / publishers that will be targeted include:

- IEEE Transactions on Circuits and Systems for Video Technology,

- IEEE Transactions on Multimedia

- Signal Processing: Image Communication, Elsevier,

- Journal on Advances in Signal Processing, Hindawi,

- Multimedia Tools and Applications Journal, Springer

- Information Processing & Management (Elsevier)

- Journal of Digital Information (University of Texas)

- Ariadne (UKOLN)

- D-LIB (Corporation for National Research Initiatives)

Other FP7 projects are also a potential target of dissemination activities, as well as further co-operations and complementary activities (e.g. joint events). Many partners in ConnectME are involved in relevant FP7 projects indicating co-operation and cross-project dissemination opportunities. Besides their partnership in ConnectME, consortium members are also involved in following related R&D projects:

- X-Media – Large Scale Knowledge Sharing and Reuse Across Media (2010)

- PAPYRUS. Cultural and historical digital libraries dynamically mined from news archives." (2010)

- CASAM: Computer-Aided Semantic Annotation of Multimedia (2011)

- NoTube: Networks and Ontologies for the Transformation and Unification of Broadcasting and the Internet (2012)

Standardization efforts will be pushed through active involvement in the W3C standardisation activities, such as the W3C Multimedia Semantics Incubator Group and the W3C Multimedia Annotation on the Semantic Web Task Force. ConnectME's advancement is expected to foster ongoing efforts by consortium members of applying Semantic Web technologies in Multimedia Semantics within the above standardisation activities. Hence we expect ConnectME will have substantial impact on further standardization efforts of:

ConnectME partners are uniquely positioned to contribute due to their past and existing activities and contributions in the area:

CERTH-ITI actively participates in standardisation activities such as the W3C Multimedia Semantics Incubator Group: http://www.w3.org/2005/Incubator/mmsem/, which among others has published the “Image annotation on the Semantic Web Incubator Group Report” and the “Multimedia Vocabularies on the Semantic Web Incubator Group Report”.

UPDATE: Media Fragments WG

The mission of the W3C Media Annotations Working Group, part of the Video in the Web Activity, is to provide an ontology and API designed to facilitate cross-community data integration of information related to media objects in the Web, such as video, audio and images.

Also, project results will be fed into the activities of the European Broadcasting Union (EBU), especially with regards to interactive services and metadata provision. We will also outreach to The Open Video Alliance which is an ad-hoc group of organizations dedicated to fostering the growth of open video.

Naturally, and in addition to what has already been outlined above, dissemination activities will also be undertaken with the clear goal to address the markets targeted for potential exploitation: broadcasters, content owners, telcos, IPTV network operators and platform providers, as well as equipment manufacturers (STBs).

Consortium marketing departments will assist in the design of business oriented versions of promotional material, and specific media opportunities will be identified and undertaken by the media partners in the consortium.

Exploitation by partners

It is planned to pursue a two-way exploitation strategy in ConnectME:

- On a joint level (the consortium as a whole or a combination of consortium partners)

- On an individual partner level.

In addition to exploitation being carried out jointly on a collaboratively level (e.g. of ConnectME results that are being developed collaboratively - details will be agreed in the Consortium Agreement and in the Exploitation Plans and Agreements to be developed. This will be done as project results are becoming available, updated regularly), individual partners will also pursue exploitation activities individually. Besides possible new products and services, this includes, for example, things such as changed business practices, improved workflows, partnerships established with the help of ConnectME work and activities, and the like.

The following sections will provide more information on the way the consortium plans to address exploitation issues both on an overall project level, as well as on an individual partner level.

Regarding commercialisation of the ConnectME framework, it is foreseen that users subscribe to particular services which – potentially independent of the AV content or its annotation – provide particular types of data aggregated to the AV content. Besides entertainment and monetisation opportunities (e.g. companies provide sponsored services which promote their products), other use cases are

- education

- academic or commercial research

- public information dissemination

Exploitation will be led by the industry members of the ConnectME consortium. Following this, aided by the early adopter effect, we expect exploitation of results to be able to be spread to external companies.

Firstly, we look at exploitation potential in general:

Television remains a highly popular medium for education and entertainment. Despite the growth in the consumer electronics market, the television set is likely to retain its central place in our living rooms (and other rooms..) in the future. Hence, many consumer electronics companies choose to focus more on shifting functions of other devices into our television sets. Telecommunications companies base new business models around delivery of TV over IP (IPTV) bundled with other services made possible by the integration of the Internet/Web in the broadcast network. IPTV broadcasts are generally no different from TV broadcasts over other channels, the „IP“ only introduces a means to offer television, telephony and Internet access in one line („Triple Play“) and deliver other applications to the television (via the Set Top Box) which exist alongside the normal TV broadcast option. ConnectME, on the other hand, will deliver new technology which will allow IPTV broadcasts to be radically different from traditional TV broadcast through the integration of Web technology. Telcos offering services based around ConnectME can expect to profit from the added value of such services over their competitors. For such services to exist, the media providers will be enabled by ConnectME to enhance their broadcasts in dynamic, intelligent and customizable fashion. Through the ConnectME-enabled analysis and annotation of broadcast material, the set of ConnectME technologies can be used to create added value services without prohibitive manual preparation. Media providers can increase market share by offering their content over ConnectME services, winning viewers through the new possibilities enabled to interact with the content. The different players in the market – media owner, producer, broadcaster, distributer – may each have specific types of service developed which reflect their intended aims with the content, whether it be education, gaining feedback, building communities, advertising or winning market share.

Through ConnectME, interaction with television will reach maturity as usage will be based on the content of broadcasts – hence tightly integrated with the viewing context. New and innovative opportunities will arise for stakeholders of different types to reach viewers – and achieve different aims, from education and social cohesiveness to marketing and higher profits.

The following section highlights exploitation plans on a project partner level.

Condat expects to exploit the project results by reusing methodology and software components developed within the project to enhance their existing TV- and media solutions by the advanced annotations to browse and retrieve videos. Condat´s customers in the broadcasting and Web-TV sector have expressed growing interest for such features. The main strategic impact on Condat’s business is to lay foundations for a competitive advantage for their Condat® Media Suite. This solution comprises modules for planning, media asset management and editing for different distribution channels such as DVB-T, DVB-H, Web-TV or videotext. The functional modules of the Media Suite range from 30.000 up to 250.000 €. Condat’s market focus is medium to large enterprises, especially in the TV, media and telecommunications sector.

The new features of ConnectME will allow the customer to offer interweaved content, better search possibilities and browsing which makes the whole presentation more attractive and optimises working time for the end users. This allows Condat to raise the prices for product and support, especially because of the advantage related to other products in this market segment. The additional revenues planned will reach the ROI in a few years related to the investment in the project. The consortium agreements concerning IPR and exploitation will allow Condat to enhance their existing solutions with the main features developed in the project.

Sound and Vision intents to implement the technology provided by ConnectME to its current online portal. Sound and Vision aim to introduce hyperlinked video as an integral part of its online serivces Additional resources will be invested to implement this knowledge in the current catalogues as ORPHEUS releases the technology.

Furthermore, Sound and Vision positions itself as one of the key players in the development of Europeana (part of EDLnet), through its involvement in the Video Active project, and as a research organization highly active in the areas preservation and digital durability (undertaken for example in the PrestoPRIME project). It is also expected that ConnectME technology will be used to enhance access to material on Europeana.

Finally, Sound and Vision is also an active participant in the evolving landscape of European media production, working closely with the EBU and the CHORUS Coordinated Action on standardisation issues. Fruiful co-operations and exchanges for mutual benefit are expected on these levels, too.

For RAI, content is the real asset of the broadcaster. RAI follows the approach that a modern broadcaster should invest in the content management from all points of view. This includes the content enrichment process taking place in the first phases of the workflow (production, management and delivery).

RAI intends to use ConnectME results to:

- provide end users with a new experience in the content fruition trough enhanced services allowing smart interactivity.

- provide production people with tools that make it easy to enrich content.

- decrease effort and time needed for the search and retrieval of related and enriched contents.

The current television production workflow does not yet completely involve all these issues. However, they are increasing in importanance day by day.

In the exploitation phase of the ConnectME project RAI intends to test and use the developed platform inside the existing RAI production environment to build up a new format for the television program selected as part of the use case scenario.

Finally RAI intends to introduce innovative practices resulting from ConnectME for both end user experience and production workflows.

Primarily, Deutsche Welle will exploit the ConnectME technology and services internally by integrating the developed environment to enrich its content offerings. Initially, it is foreseen that the online offer will be the prime beneficiary. Later, and once the service operates robustly, it is expected to become more TV-centric. By integrating the ConnectME technology in its workflow, any by offering it to the content production staff, Deutsche Welle will be enabled to create enhanced and improved services with no significantly increased production time. This equals either cost savings or being in a position to produce more / better services with the same resources. If successful, both the system as well as experiences gained can be transferred to other companies / organsiations with similar aims and ambitions.

In addition to the internal exploitation plans outlined above, DW intends to participate in collaborative exploitation activities with other project partners. Being a co-developer of the technology (especially contributing evaluations, tests and trials) detailed agreements are to be entered into once tangible results materialize. However, being a non-profit public service broadcaster, Deutsche Welle will not play a major role when it comes to pursuing commercial exploitation activities as, simply put, the required expertise is lacking. However, this said, DW can well imagine establishing closer partnerships with other consortium members on a separate legal level (i.e. form a new legal entity - something DW is entitled to by its statutes) in order to deal with the full-scale exploitation of project achievements.

Finally, let us consider exploitation potential in a wider industry context:

| Potential Exploitation Partner | ConnectME Result for Exploitation | Measures to Ensure Exploitation |
| --- | --- | --- |
| TV/Video Production | Tools for annotation | Open source tools, further commercial development, standardisation of annotation schemes, demonstration events |
| TV/Video Broadcasting | Tools for delivery of content-aggregated video streams | Open source tools, further commercial development, standardization of delivery format, demonstration events |
| Software/Services for TV/Video creation & management | ConnectME platform for annotation & content aggregation | Further development, documentation, licensing, monetarization opportunities (server-side advertising) |
| Software/Services for TV/Video playback | ConnectME hypervideo player | Further development, documentation, licensing, monetarization opportunities (client-side advertising) |
| The European citizen | ConnectME services | Public promotion (e.g. online showcases), user trials, private service offers |

The wider potential for ConnectME technology can be seen in the following market overview and niche analysis.

Market overview

Possible product niche for ConnectME

The state-of-the-art technology which will be developed in the course of the project is ambitious and will generate interactive technology which can be used for innovative new IP-based content services

Several components will be developed based on open standard technology, which will have a high level of interoperability in order to market these specific ConnectME components to key market players.

Therefore, ConnectME should not only be exploited as a Web- and STB-based application. In the medium-term, it should find suitable key market players in other network markets who have a need for cutting edge technology from which they can benefit directly. For example, we fully expect mobile video to be an early adopter market of these technologies. No services comparable to ConnectME are yet available on any of these markets.

The exploitation and market survey deliverables of WP8, will expand on this analysis, identifying and targeting key players in the most promising market sectors.

Knowledge Management

Knowledge management is very important in an innovative project such as ConnectME. Both the background knowledge brought to the project by the partners to do the work and the foreground knowledge being generated by the work done in the project must and will be clearly identified and appropriately protected. All consortium members agree:

- to bring all necessary knowledge for the performing of their work as foreseen in the workplan to the project without restriction or charge;

- to make knowledge available to other partners where that is necessary for the correct understanding of work done or the successful alignment or integration of separate activities without restriction or charge, other than that the partner may request that said knowledge may not be shared outside of the project;

- where knowledge brought to the project is already (prior to the project) restricted in some way, the partner responsible for providing that knowledge commits to making that knowledge available within the project to the necessary partners in a fair and free manner, possibly associated to restrictions in use;

- commercial partners with IPR may retain those rights, while making available knowledge in the project as is necessary for fulfilling the workplan, or may choose to grant rights to the research partners so that they may carry out the work;

- to make available all knowledge generated as a result of the work done in the project to the project without restriction or charge, other than that the partner may request that said knowledge may not be made public outside of the project;

- where knowledge generated within the project applies to work which already is restricted in some prior and agreed way, that new knowledge will be made available within the project in a manner no more restrictive than the prior work.

In short, while the consortium members agree to a fair and free access to knowledge within the project (this will ensure that no difficulties in carrying out the workplan occur), we wish to ensure that both academic and commercial partners who will have the opportunity in ConnectME to advance their own research and development, have a basis for protecting the knowledge gained for both future dissemination and exploitation.

While ConnectME will carry out public dissemination and exploitation activities, some of the knowledge may be protected in a fair manner agreed by the consortium. For example, research advances may be licensed to individual partners, while generally we expect the use of open source and free of charge licenses. This ensures that intellectual property remains the property of the originator but that other research may be able to make use of results to achieve further advances.

Commercial advances should not be restricted by the consortium, especially as this is a major goal of the project. The ConnectME platform will carry an open source license, so that further development by commercial organisations is supported. We will allow the software partners Condat and Noterik to enhance their existing solutions with the main features developed in the project. The exploitation partners Deutsche Welle, RAI and Sound & Vision will also continue to have access to the platforms for ConnectME services developed in the project.

The consortium agreement will be the basis in ConnectME for the clarification of IPR brought to the project or created in the project, and the rights to access for the other project partners and for external organisations, both during and after the project duration.

# Section 4. Ethical Issues

ConnectME, in one of its scenarios, plans to demonstrate a service for families, both parents and their young children, to interact with objects in the video stream (in our case, of RAI-sourced children's entertainment programs). The goal of this scenario is to reduce the role of the television as a passive “gogglebox” in the corner of the living room and transform the television watching experience into something which can be:

- more (inter)active for young viewers, whose development can be encouraged through learning during watching;

- more community-centred, as young children may be encouraged and enabled to interact with the program by their parents.

Hence, the consortium recognises and acknowledges an ethical issue here related to the project conduct
with respect to trailing the family edutainment scenario with young children.

It is essential to guarantee the safety and privacy of children and their parents or guardians who will take part in these trials. In order to achieve this, the partners’ running the user trials for this scenario will agree on a common Ethics Manual for all trials conduced in the project. Among others, the ethics manual will specify the conditions under which the trials shall take place (e.g. the children will be accompanied by their parent or guardian at all times, trials will be carried out at public and secure locations, children will only encounter during the trial suitable video and related Web content as shown to and agreed with the parents or guardians prior to the start of the trial).

ConnectME will follow the guidelines (expressed in form of “opinions”) of the European group on ethics in science and new technologies to the European Commission [EGE_url]. All national legal and ethical requirements of the Member States where the research is performed will be fulfilled.

In particular as ConnectME will be running research intending to involve children and young people as respondents, our consortium will look at long-standing experience by a well-established UK children charity such as Barnardos [BA_url] and their statement of ethical research practice
that describes how:

• Young people should be involved as early as possible in the design,
planning and piloting of research whenever possible.
• Safeguards to minimise any inconvenience, disruption, intrusion,
embarrassment, coercion or distress should be written into the research
protocol.
• Attention should be paid to ensuring that participation in research is
a positive and rewarding experience. Where appropriate consideration
should be given to suitable compensation.
• Feedback on research findings should be provided to children and young
people as part of acknowledging their contribution and seeking their
views on outputs and dissemination.

The informed consent of children and young people to participation in
research should be actively and explicitly sought.

• Information about the proposed research and the optional nature of
participation should be provided in both oral and written form and
presented in accessible language.
• Attention should be paid to minimising possible coercion from parents,
teachers and other adults, and to minimising the influence of peer
pressure.
• Young people should be encouraged to question researchers about the
aims and methods of the research.
• Written, or explicit, recorded consent should be obtained from
research participants whenever possible.
• The consent of parents, or guardians should be routinely sought.

## ETHICAL ISSUES TABLE

|  | YES | NO |
| --- | --- | --- |
| Informed Consent |
| • Does the proposal involve children? |  | X |
| • Does the proposal involve patients or persons not able to give consent? |  | X |
| • Does the proposal involve adult healthy volunteers? |  | X |
| • Does the proposal involve Human Genetic Material? |  | X |
| • Does the proposal involve Human biological samples? |  | X |
| • Does the proposal involve Human data collection? |  | X |
| Research on Human embryo/foetus |
| • Does the proposal involve Human Embryos? |  | X |
| • Does the proposal involve Human Foetal Tissue / Cells? |  | X |
| • Does the proposal involve Human Embryonic Stem Cells? |  | X |
| Privacy |
| • Does the proposal involve processing of genetic information or personal data (eg. health, sexual lifestyle, ethnicity, political opinion, religious or philosophical conviction) |  | X |
| • Does the proposal involve tracking the location or observation of people? |  | X |
| Research on Animals |
| • Does the proposal involve research on animals? |  | X |
| • Are those animals transgenic small laboratory animals? |  | X |
| • Are those animals transgenic farm animals? |  | X |
| • Are those animals cloned farm animals? |  | X |
| • Are those animals non-human primates? |  | X |
| Research Involving Developing Countries |
| • Use of local resources (genetic, animal, plant etc) |  | X |
| • Benefit to local community (capacity building i.e. access to healthcare, education etc) |  | X |
| Dual Use |
| • Research having direct military application |  | X |
| • Research having the potential for terrorist abuse |  | X |
| ICT Implants |
| • Does the proposal involve clinical trials of ICT implants? |  | X |
| I CONFIRM THAT NONE OF THE ABOVE ISSUES APPLY TO MY PROPOSAL | X |  |

# References

- Th. Athanasiadis, Ph. Mylonas, Y. Avrithis, S. Kollias, “Semantic Image Segmentation and Object Labeling”, IEEE Transactions on Circuits and Systems for Video Technology, Vol. 17, Issue 3, March 2007.

- M. Boutell, “Exploiting Context for Semantic Scene Classification”, Technical Report 894 (Ph.D. Thesis), University of Rochester, 2006.

- P. Maragos, “Cross-Modal Integration for Performance Improving in Multimedia: State of the Art Report”, MUSCLE NoE Deliverable D.6.1, September 2004.

- Ph. Mylonas and Y. Avrithis, “Using Multiple Domain Visual Context in Image Analysis”, 8th International Workshop on Image Analysis for Multimedia Interactive Services (WIAMIS 2007), Santorini, Greece, 6-8 June 2007.

- D. Vallet, P. Castells, M. Fernández, Ph. Mylonas and Y. Avrithis, “Personalised Content Retrieval in Context Using Ontological Knowledge”, IEEE Transactions on Circuits and Systems for Video Technology, Vol. 17, Issue 3, March 2007.

- http://www.riya.com/

- http://www.asterpix.com/

- http://www.videoclix.tv/

- http://www.klickable.tv/

- http://www.media.mit.edu/hypersoap/

- http://www.overlay.tv/

- http://www.blinkx.com

- http://projects.kmi.open.ac.uk/notube/

- Challam V., Gauch S., Chandramouli A. (2007). Contextual Information Retrieval Using Ontology Based User Profiles. In RIAO 2007.

- Dumais, S. T. Cutrell E., Cadiz J. J., Jancke G., Sarin R. and Robbins D. C. (2003). Stuff I've Seen: A system for personal information retrieval and re-use. In Proceedings of SIGIR 2003.

- Leake, D., Scherle, R., Budzik, J., and Hammond, K. (1999). Selecting Task-Relevant Sources for Just-in-Time Retrieval. In Proceedings of the AAAI-99 Workshop on Intelligent Information Systems. AAAI Press, Menlo Park, CA, 1999.

- Lee J.H., Kwang H.L. (1997) An extension of association rules using fuzzy sets. In Proc. of IFSA’97, 1997.

- Sieg A.,Mobasher B., Burke R. (2007). Ontological User Profiles as the Context Model in Web Search. In Proceedings of the 2007 DePaul CTI Research Symposium, Chicago, IL, May 2007.

- Sieg A.,Mobasher B., Burke R. (2007) Learning Ontology-Based User Profiles: A Semantic Approach to Personalized Web Search. In IEEE Intelligent Informatics Bulletin, vol. 8, NO. 1, November 2007

- Sutterer M., Coutand O., Droegehorn O., David K., van der Sluijs K. (2007). Managing and Delivering Context-Dependent User Preferences in Ubiquitous Computing Environments. In Applications and the Internet Workshops, 2007. SAINT Workshops 2007. International Symposium onLan. 2007

- Thawani A., Gopalan S. and Sridhar V. (2004). Context Aware Personalized Ad Insertion in an Interactive TV Environment. Proceedings of the AHÂ’2004 Workshop on Personalization in Future TV

- Nemrava J., Buitelaar P., Simou N., Sadlier D., Svatek V., Declerck T.,
Cobet A., Sikora T., O’Connor N., Tzouvaras V., Zeiner H., Petrak J.: An
Architecture for Mining Resources Complementary to Audio-Visual Streams.
In: Workshop on Knowledge Acquisition from Multimedia Content (KAMC) at
SAMT 2007, Genova.

- K-Space NoE, http://www.k-space.eu/

- Boemie, http://www.boemie.org/

# Footnotes

Work package number: WP 1 – WP n.

Please indicate one activity per work package:

RTD = Research and technological development (including any activities to prepare for the dissemination

and/or exploitation of project results, and coordination activities); DEM = Demonstration;

MGT = Management of the consortium; OTHER = Other specific activities, if applicable in this call.

Number of the participant leading the work in this work package.

The total number of person-months allocated to each work package.

Measured in months from the project start date (month 1).

Measured in months from the project start date (month 1).

Deliverable numbers in order of delivery dates. Please use the numbering convention <WP number>.<number of deliverable within that WP>. For example, deliverable 4.2 would be the second deliverable from work package 4.

Please indicate the nature of the deliverable using one of the following codes:

R = Report, P = Prototype, D = Demonstrator, O = Other

Please indicate the dissemination level using one of the following codes:

PU = Public

PP = Restricted to other programme participants (including the Commission Services).

RE = Restricted to a group specified by the consortium (including the Commission Services).

CO = Confidential, only for members of the consortium (including the Commission Services).

Measured in months from the project start date (month 1).

Please indicate one activity per work package:

RTD = Research and technological development (including any activities to prepare for the dissemination and/or exploitation of project results, and coordination activities); DEM = Demonstration; MGT = Management of the consortium; OTHER = Other specific activities, if applicable in this call.

Please indicate one activity per work package:

RTD = Research and technological development (including any activities to prepare for the dissemination and/or exploitation of project results, and coordination activities); DEM = Demonstration; MGT = Management of the consortium; OTHER = Other specific activities, if applicable in this call.

Please indicate one activity per work package:

RTD = Research and technological development (including any activities to prepare for the dissemination and/or exploitation of project results, and coordination activities); DEM = Demonstration; MGT = Management of the consortium; OTHER = Other specific activities, if applicable in this call.

Please indicate one activity per work package:

RTD = Research and technological development (including any activities to prepare for the dissemination and/or exploitation of project results, and coordination activities); DEM = Demonstration; MGT = Management of the consortium; OTHER = Other specific activities, if applicable in this call.

Please indicate one activity per work package:

RTD = Research and technological development (including any activities to prepare for the dissemination and/or exploitation of project results, and coordination activities); DEM = Demonstration; MGT = Management of the consortium; OTHER = Other specific activities, if applicable in this call.

Please indicate one activity per work package:

RTD = Research and technological development (including any activities to prepare for the dissemination and/or exploitation of project results, and coordination activities); DEM = Demonstration; MGT = Management of the consortium; OTHER = Other specific activities, if applicable in this call.

Please indicate one activity per work package:

RTD = Research and technological development (including any activities to prepare for the dissemination and/or exploitation of project results, and coordination activities); DEM = Demonstration; MGT = Management of the consortium; OTHER = Other specific activities, if applicable in this call.

Please indicate one activity per work package:

RTD = Research and technological development (including any activities to prepare for the dissemination and/or exploitation of project results, and coordination activities); DEM = Demonstration; MGT = Management of the consortium; OTHER = Other specific activities, if applicable in this call.

Please indicate one activity per work package:

RTD = Research and technological development (including any activities to prepare for the dissemination and/or exploitation of project results, and coordination activities); DEM = Demonstration; MGT = Management of the consortium; OTHER = Other specific activities, if applicable in this call.

Measured in months from the project start date (month 1).

Show how both the participants and the Commission can check that the milestone has been attained. Refer to indicators if appropriate.

Europe to dominate IPTV growth, Light Reading, 5.3.2007 http://www.lightreading.com/document.asp?doc_id=118668

Klingler Walter: "Jugendliche und ihre Mediennutzung 1998 bis 2008" (Media usage of young people 1998 to 2008). In: Media Perspektiven 12/2008, pp. 625-634

IPTV'S Economic Realities, Light Reading, 21.11.2005 http://www.lightreading.com/document.asp?doc_id=84604&WT.svl=deptop_1

IPTV a potential goldmine, Light Reading, 28.11.2005  http://www.lightreading.com/document.asp?doc_id=84783

From the Wikipedia article (checked 18.3.09): “hypervideo combines video with a non linear information structure, allowing a user to make choices based on the content of the video and the user's interests”. Later in the article, it is stated: “one can imagine an interlinked web of hypervideo forming in much the same way as the hypertext based World Wide Web has formed. This hypervideo based 'Web of Televisions' or 'TeleWeb' would offer the same browsing and information mining power of the Web, but be more suited to the viewing experience” http://en.wikipedia.org/wiki/Hypervideo

# Comments

I think we have to be more «aggresive» and say that a,b,c will happen if the proposa lis accepted.

relevant is very broad: correlated or matching contextual or supplementary content from the Web

what is dynamically here? What's the added value in contrast to static?

sounds a bit weak: providing links does not seam an technology upgrade to me. Suggestion: linking/synchronizing television programs to/with other TV and web content

Can we just mention « Linked Data » without an explanation – introductions?

Unclear to me what you mean with this

What? Something missing here.

Question: can ConnectME deliver what we suggest here and elsewhere in the scenario description? (Tech partners). Even if not, we could still decide to leave it standing in the proposal "as is" though…

To whom ? Remote friends ? Broadcaster ?

I like the marmot scenario.  Can we have an image of a presenter talking about the mountains ?

We should be specific – which videos and images ?  Does Klokhuis have something on marmot ?

Is this a footnote? Or reference? Then it should be numbered chronologically (ease of reading). This also applies to future references.

Here, it would be good to point out why/how ConnectME is different (and better)

Why names always repeated in []? References just for company names? Nesds harmonisation with rest of text.

(Either use the TM sign always or never)

Check?

Do you mean "a search"??

Somehow, this sentence feels a bit alien hee. Maybe put that into footnote or re-write.

Important question/comment from DW: we hope this is all possible as a "stand alone version", or mock-up, as we cannot interfere with running systems!!

In the figure some text is missing, i.e. for WP1, 2

Harmonise in style with other Tasks. I.e. in WP 2, partners responsible for individual tasks are named. So either add here, too, or delete in the other tasks

unclear

Who is responsible for this task, is it NOTERIK? Please provide a task description…

you mean task 3.2, don't you?!

Below is a proposal for some text. Feel free to change, edit, or do whatever with it. I won't be offended ;-)

This activity should take place at the beginning of the project and involve at least all content providers and telcos

In this task all partners should be involved at least with some little number of person months

not there yet. And the caption says number 10.

Mentioned here for the first time, if I am correct. If this will be the case, I think it should appear earlier.

So far in the proposal, activities on standardisation are weak (no details yet)

Update, finalise and present in a nice manner

All very well written. BUT: Here, more facts would be needed, e.g. what market segment precisely are we aiming at with individual services? How big is it? Figures? Strategy?

Ho many years. Be precise (All we can do is plan/ guess / estimate. But we can make it look convincing! ;-)

Who / what is this? Either explain or delete! Otherwise unclear!!

What is that??

What about Thompson and other partbners not listed here. Even St Gallen and other Unis should be included (In St Gallen case for example: know how for students who largely move to industry, global companies etc)

Should be a bit more detailed and nicely presented / easy to read

Why do we expect this? Facts please. Supportive figures etc

# Text boxes

Video

Concept extraction

Web resource association

Web resource selection

| Partic. no. | Partic. short name | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | WP8 | WP9 | Total person months |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | FRAU | XX | XX |  |  | X |  | X | XX | XXX |  |
| 2 | CERTH | XXX | X |  | XXX | X |  | X |  | X |  |
| 3 | UEP | X | XXX |  | XX |  | X | X | X | X |  |
| 4 | CWI |  |  | XXX | X | X |  | X |  | X |  |
| 5 | EURO |  | XXX |  |  | X | X | X |  | X |  |
| 6 | USG |  |  | X | X |  | X | X | XXX | X |  |
| 7 | STI |  |  | X | X |  | XX | XXX | XX | XX |  |
| 8 | CONDAT |  | X |  |  | XXX |  | X | X | X |  |
| 9 | NOTERIK |  |  | XX |  | XXX |  | X | X | X |  |
| 10 | S+V | XX |  | X |  |  | XX | X | X | X |  |
| 11 | DW |  |  | X |  |  | XX | XX | X | X |  |
| 12 | RAI |  |  | X |  |  | XX | X | X | X |  |
| 13 | TGV | X | X |  |  | XX | X | X |  | X |  |
| 14 | SAMSUNG |  |  |  |  |  | X | X |  | X |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |

What is that?

How does it work?

Where is this?

Why do they have a wind turbine?